ORDINANCE No.  180001

*Amend agreement with Portland Streetcar, Inc. to continue to provide final design and other professional services for the Portland Streetcar Lowell Extension Project  (Ordinance; amend Contract No. 31428)

The City of Portland ordains:

Section 1.  The Council finds:

1.	On December 22, 2004, the City Council passed Ordinance No. 179007 authorizing Amendment No. 23 to Agreement No. 31428 between the City and Portland Streetcar, Inc. (PSI) that called for, among other things, PSI to carry out conceptual design and preliminary cost estimating services for the extension of the Streetcar from SW Gibbs Street to SW Bancroft Street on a SW Moody/Bond couplet.

2.	PSI, through its consultants, and City staff explored alignment alternatives with property owners, institutions, City agencies and others to determine an alignment that serves the development parcels in the South Waterfront Central District and is compatible with the planned Streetcar terminus at SW Gibbs.

3.	The alignment analysis recommended that the project alignment should connect SW Moody and SW Bond Avenues at SW Lowell Street at the south end of the extension and should connect SW Bond back to SW Moody at SW Gibbs Street, until such time as new streets are dedicated north of SW Gibbs (Phase 3c Project).

4.	On November 23, 2005, the City Council adopted the Portland Streetcar Lowell Extension alignment, as described above, by way of Resolution No. 36353.

5.	On December 14, 2005, the City Council passed Ordinance No. 179825 approving Amendment No. 25 to Agreement No. 31428 for PSI, through its consultants, to carry out initial design and management services needed to carry out an immediate phase of the Phase 3 Project to install track and other Streetcar in-street improvements in conjunction with the South Waterfront Central District street improvements then underway with the goal of maximizing efficiencies and minimizing project costs.

6.	Subsequently, it was necessary to alter the phasing of the construction of the Phase 3 Project due to changes in the phasing of the South Waterfront Central District street improvements and changes in the capital finance plans due to cost issues and funding strategies for other South Waterfront District projects.

7.	One potential element of the capital finance plan for the Portland Streetcar Lowell Extension Project is a ConnectOregon grant (Grant), for which the City has made application.  The Oregon Department of Transportation (ODOT) is expected to announce the Grant awards in July 2006.

8.	Should the Grant be awarded to the City by ODOT and the final capital and operations finance plans be approved by the City Council, construction of the Phase 3 Project could begin by September 1, 2006, and be completed by April 2, 2007.

9.	The Portland Office of Transportation (PDOT) desires to complete the design and other work in time to enable construction of the Phase 3c Project to commence as soon as possible after the award of the Grant.

10.	PDOT has identified funds remaining the Portland Streetcar Gibbs Extension project contingency that are adequate to provide the resources needed to complete the design and related project management services.

11.	The Portland Streetcar, Inc. Board of Directors, at its March 1, 2006, meeting, approved Resolution No. 06-06 authorizing the Chair of the Board to execute this amendment to Agreement No. 31428.

NOW, THEREFORE, the Council directs:

a.	The Commissioner of Public Utilities and the Auditor are hereby authorized to execute an amendment to Agreement No. 31428, substantially in accordance with the amendment attached to the original of this Ordinance and, by reference, made a part hereof.

b.	The Mayor and Auditor are hereby authorized to draw and deliver checks to Portland Streetcar, Inc., chargeable to the Transportation Operating Fund, AU 159.

Section 2.  The Council declares that an emergency exists because of the desire to complete the design work and finalize capital and operating funding plans by the time the ConnectOregon grants are awarded; therefore, this Ordinance shall be in full force and effect from and after its passage by Council.

Passed by the Council, March 15, 2006			GARY BLACKMER

Auditor of the City of Portland

# By /S/ Susan Parsons

Commissioner Sam Adams

Vicky Diede:slg

March 2, 2006										Deputy

BACKING SHEET INFORMATION

AGENDA NO.  343-2006

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.  180001

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| POTTER | X |  |