ORDINANCE No.   176197

*Amend contract with ACE Consultants, Inc. to extend the term of the agreement to June 30, 2002, Project No. 6960 (Ordinance; amend Contract No. 30225)

The City of Portland ordains:

Section 1.     The Council finds:

- The Bureau of Environmental Services (BES) has need of continuing engineering services during the completion of construction and start up of the 59th Place Pump Station provided by the design consultant, ACE Consultants, Inc.

- Consultant is performing engineering services under Contract No. 30225, executed in October 1995, with an amended expiration date of December 30, 2001.

- There is no need to amend the current contract amount.  Funds are available in the Approved Sewer System Operating Fund, FY 2001-02 Budget, Bureau of Environmental Services, Center Code 145-22-110 Project Number 6960, Account No. 52100.

NOW, THEREFORE,   the Council directs:

- The Commissioner of Public Affairs and Auditor are authorized to extend the time for completion of contract 30225 with ACE Consultants, Inc. to June 30, 2001 for the purpose described in Section 1.

- The Mayor and Auditor are hereby authorized to draw and deliver warrants chargeable to the Approved Sewer System Operating Fund, FY 2001-2002 when demand is presented and approved by the proper authority.

Section 2:   The Council declares an emergency that an emergency exists because the continued service of the design consultant are required to support the completion and start up of the 59th Place pump station which is under construction, and will not be completed before the current contract expiration date. Therefore, this ordinance shall be in full force and effect from and after its passage by the Council.

Passed by the Council:	JAN 16 2002		GARY BLACKMER

Commissioner Dan Saltzman                                                    Auditor of the City of Portland

By  /S/  Susan Parsons

Daniel J. Hebert (B310)

December 17, 2001

145-22-110/52100/6960 – ord						Deputy

BACKING SHEET INFORMATION

AGENDA NO.  62-2002

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.  176197

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| FRANCESCONI | # X |  |
| HALES | === | ==== |
| SALTZMAN | X |  |
| STEN | X |  |
| KATZ | X |  |