## Slide 1: Design Commission Briefing #2
October 18, 2018

## Slide 2: AGENDA OVERVIEW
Where We’ve Been and Where We’re Going
Placemaking Vision
Preliminary Development Concept Alternatives
Feedback to Date
Next Steps
Notes: Jahmese

## Slide 3: Where We’ve Been and Where We’re Going

## Slide 4
Master Plan Study Area

## Slide 5: Where We’ve Been, Where We’re Going
Development
Planning Begins
Project Vision
Board Approval
Steering
Committee
Kick-Off
Developer RFQ
and Selection
Guiding Principles
Project Goals
RFQ Evaluation Criteria
Public Forum
Developer Selection
Board Approval for ZGF Scope of Work and Continuum as Developer Advisor
Site Conditions Overview
Placemaking Activities
End of Steering
Committee Work
Agreement Negotiations &
Land Use Review Process
Approved
Agreements &
Development
Plan
Equitable
Development
Project
Implementation
& Oversight
Sept 2018
Nov 2018
Jan 2019
April 2019
Vision and Program
Financial Resources
Public Benefits
B2: Preliminary development concepts
July 2018
Design Commission Briefing Kick-Off
C1: Refined development concepts
C2: Evaluate development concepts
C3: Move forward with a preferred development concept

## Slide 6
Public
Open Houses, online and field surveys, etc.
Steering Committee
Developer
(Continuum)
Consultant Team
City Bureaus
INPUTS
DECISIONMAKERS
INPUTS
Vision, Technical, Policy
BPS
PBOT
BDS
BES
Parks
PGE
NW Natural
TriMet
Streetcar
RACC
Regional
Solutions
WHO IS SHAPING THE PROJECT
PROSPER PORTLAND BOARD
DESIGN COMMISSION
CITY COUNCIL
PLANNING & SUSTAINABILITY COMMISSION
PORTLAND HOUSING ADVISORY COMMISSION
EXECUTIVE COMMITTEE
Prosper Portland & Portland Housing Bureau Executive Directors

## Slide 7: Placemaking Vision

## Slide 8: WHO WE’VE HEARD FROM
Steering Committee June 26, July 24, Sept 25
Stakeholders June 25 - July 13
Sunday Parkways July 22
Public Partners Technical Team July 23, Aug 14, Sept, 11, Oct 9
Public Open House June 25, Sept 26
Design Commission July 24, Oct 18
Jose Gonzalez, Milagro Theatre
Ian Williams , Business owner in Old Town
Brett Horner & Tate White, Portland Parks and Recreation
Rick Turoczy, Portland Incubator Experiment
George Devendorf, Transition Projects
Gerik Kransky, Street Trust
Mauricio Leclerc & Zef Wagner, PBOT
Candace Kita,. APANO
Elaine Friesen-Strang, AARP
Vivian Satterfield, OPAL Environmental
Michael Szporluk, Consultant advocating for people with disabilities
Shea Flaherty, Hacienda CDC, Mercado

## Slide 9
ACCOUNTABLE
Establish a mission-driven district management organization.
Embrace flexibility and experimentation.
CONNECTED
Contribute to the Green Loop through a series of connected public destinations.
Treat streets and paths as places for people to linger and gather.
Break up the standard Portland grid to create a distinctive space.
EQUITABLE
Create new civic space with citywide and multi-cultural appeal.
Foster a retail mix and public realm that reflects the range of incomes, household types, and other needs of new residents.
Balance the needs of people experiencing homelessness & other users.
Pursue alternative security strategies, working with vulnerable communities.
HIGH LEVEL FEEDBACK
Notes: NOLAN

## Slide 10
PROSPEROUS
Integrate space and support for entrepreneurs, small businesses, and workforce development into the public realm.
Leverage procurement processes and operations to support local minority- and women-owned businesses.
Create opportunities for job-training and employment for the houseless.
RESILIENT
Build social resilience through community-based programs.
Implement “green” infrastructure that invites interaction and directly benefits human wellbeing.
Showcase a sustainable approach to energy and waste through materials and methods.
VIBRANT
Create a true variety of gathering places.
Co-curate programming with an emphasis on culture and commerce.
Embed the arts into the everyday functions of places.
Cultivate a well-used public realm all day, week and year.
HIGH LEVEL FEEDBACK
Notes: NOLAN

## Slide 11
DESIGN COMMISSION INPUT
Legacy: place-making opportunity to create something distinctly different
Context: hub tying together Old Town Chinatown, Pearl and Waterfront
Connectivity: tangible vision for destination and connectivity of community to broader fabric
Equity: describe reasons for the broader community to engage in this specific place and how this translates to community equity
Notes: NOLAN

## Slide 12: Preliminary Concepts

## Slide 13: DEVELOPMENT PLANNING
Process Overview
Phase B1: Vision & Programming
Phase B2: Preliminary Concepts
Phase C1: Concept Refinement
Phase C2: Select One Concept
Phase C3: Advance Concept
Phase D1: Draft Plan
Phase D2: Final Plan
All Phases: Community Benefit Priorities

## Slide 14
Develop up to 3 Concept Alternatives with comparable densities for Urban Design & Development:
Street plan
Block Configuration
Location, scale & purpose of open spaces
Height, Massing & Orientation
Floor Area Quantity & Distribution
Land Uses, with emphasis on Affordable Housing
Parking
DEVELOP CONCEPT ALTERNATIVES

## Slide 15
Land use mix
Building height, massing and orientation
Open space programming and configuration, including Green Loop
Multimodal access and circulation
Connectivity
Parking strategies, including electric vehicles and autonomous vehicles
Define service, loading and access zones
Green infrastructure and low-carbon and/or district energy concepts
Financial feasibility analysis
Phasing impact review (as appropriate)
High-level technical systems cost analysis (BES/PGE/Infrastructure)
Design guidelines assessment
Community benefit priorities application
REFINED CONCEPT ALTERNATIVES

## Slide 16: 2015 FRAMEWORK PLAN
Land Use
  4,000 jobs
  2,400 households including ~ 700 affordable units
Streets, Parks & Open Space
Entitlements
  Increase to 7:1 FAR; 250’ / 400’ Height
  Investment
  Land value is directly impacted by:
    scale of private market rate development
    assumptions regarding public infrastructure/improvements
  Land value plus housing funds are the largest resources to support public benefits
Chart: 
| Streets | Park | Development
Sales | 17 | 11 | 72

## Slide 17: DEVELOPMENT PLANNING
Preliminary Concept Alternatives
Concept:
Play
Program
Physical
Concept: Nature
Program
Physical
Concept: Discovery
Program
Physical
VISION
WHAT IS CONSISTENT
Commercial & Housing Affordability
Place Management
Accessibility
Existing Anchors
WHAT IS DIFFERENT
Parcel Layout
Road Network
Types of Open Space
Union Station as Place
Arts and Culture Elements
The Green Loop

## Slide 18
OPEN HOUSE IN JULY
Notes: NOLAN

## Slide 19: GUIDELINES TO THEMES
18 Development Themes

## Slide 20: GUILDLINES TO THEMES
18 Development Themes

## Slide 21: THEMES TO CONCEPTS
6
Gateway to Oregon
The Neighborhood
Green City
Game Changer
Heart
Old Town New City

## Slide 22: THEMES TO CONCEPTS
Gateway to Oregon
The Neighborhood
Health + Wellness + Nature
Festival + Gathering + Resiliency
6 to 4
Green City
Game Changer
Heart
Old Town New City
Local Services + Residential
Employment + Innovation

## Slide 23: THEMES TO CONCEPTS
Health + Wellness + Nature
Local Services + Residential
Employment + Innovation
Festival + Gathering + Resiliency
6 to 4 to 3
PLAY
DISCOVERY
NATURE

## Slide 24: NEIGHBORHOOD & CONTEXT
View Corridors
NW Johnson at Jamison Park
Old Thunderbird Motel Site
Mid-way of Broadway Bridge
Mid-way of Steel Bridge

## Slide 25: VARIATIONS TESTED
PARCEL DIVISION
PLAY
NATURE
DISCOVERY

## Slide 26: VARIATIONS TESTED
PLAY
NATURE
DISCOVERY
GREEN LOOP

## Slide 27: VARIATIONS TESTED
PLAY
NATURE
DISCOVERY
STREET NETWORK

## Slide 28: PLAY
Key Themes
HEALTH & WELLNESS
RESILIENT COMMUNITY
Art Plaza
Woonerf (Living Streets)
Small Business Incubator
Adaptive Reuse
ACTIVE RECREATION

## Slide 29: PLAY
Axon View
NW LOVEJOY
NW BROADWAY
BROADWAY BRIDGE
NW JOHNSON
PNCA
NW PARK
TRANSIT MALL
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 30: PLAY
Building Massing
NW JOHNSON
PNCA
NW PARK
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 31: PLAY
Plan View
NW LOVEJOY
NW JOHNSON
NW HOYT
NW GLISAN
NW 9TH
NW 8TH
NW BROADWAY
PNCA
BCC
MULT. CO.
NW IRVING
NW FLANDERS
NW KEARNEY
NW MARSHALL
Notes: NOLAN

## Slide 32: NATURE
Key themes
SHIFT THE GRID
GATHERING SPACES
GREEN HEART
Green Jobs
Iconic Architecture
Community Gardens
Connect to the River

## Slide 33: NATURE
Axon View
NW LOVEJOY
NW BROADWAY
BROADWAY BRIDGE
NW JOHNSON
PNCA
NW PARK
TRANSIT MALL
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 34: NATURE
Building Massing
NW JOHNSON
PNCA
NW PARK
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 35: NATURE
Plan View
NW LOVEJOY
NW JOHNSON
NW HOYT
NW GLISAN
NW 9TH
NW 8TH
NW BROADWAY
PNCA
BCC
MULT. CO.
NW IRVING
NW FLANDERS
NW KEARNEY
NW MARSHALL
NW PARK
Notes: NOLAN

## Slide 36: DISCOVERY
Key themes
UNION STATION/ PUBLIC SQUARE
CULTURE ALLEYS
INCREMENTAL DEVELOPMENT
Link Old Town/
Chinatown to Pearl
Independent Retail
Community Market
Pocket Parks

## Slide 37: DISCOVERY
Axon View
NW LOVEJOY
NW BROADWAY
BROADWAY BRIDGE
NW JOHNSON
PNCA
NW PARK
TRANSIT MALL
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 38: DISCOVERY
Building Massing
NW JOHNSON
PNCA
NW PARK
NW 9TH
NW HOYT
Notes: NOLAN

## Slide 39: DISCOVERY
Plan View
NW LOVEJOY
NW JOHNSON
NW HOYT
NW GLISAN
NW 9TH
NW 8TH
NW BROADWAY
PNCA
BCC
MULT. CO.
NW IRVING
NW FLANDERS
NW KEARNEY
NW MARSHALL
Notes: NOLAN

## Slide 40: Feedback to Date
Notes: Jahmese

## Slide 41: WHAT WE’VE HEARD…
Open Space
Prefer 1 or 2 multi-purpose public spaces
  Distributed public space feels private
  Consider maintenance and operations needs and partnerships
  Ensure flexible use of public realm vs single purpose
Need intentional and thoughtful terminus to Park Blocks
All three concepts should integrate active recreation
Green Loop should be centrally located and may require an interim approach until later phases of development
The change in grade allows opportunity for roof spaces to have active uses
Need an iconic public art strategy

## Slide 42: WHAT WE’VE HEARD…
Open Space
Mixed input on “Nature”
  Strongest sense of place and unique identity; like urban forest
  Challenging to phase and won’t feel complete until fully implemented
  Doesn’t feel safe and is not universally culturally inviting
  Reduce features that inhibit flexible use of space
Mixed input on Union Station plaza
  Like the use of Union Station and plaza as a focal point / main attraction
  Feels too tucked away and disconnected
  It is important for the public area under the viaduct to be activated 24-7 to feel safe
  “Edge uses” are critical to successful open space

## Slide 43: WHAT WE’VE HEARD…
Street Plan and Block Configuration
Johnson Street
  Consider scheduled hours for service access and closure for pedestrian use
  Important connector between Union Station, Boardwalk/Pearl park series, NW Portland
  “Main Street” opportunity
  Need to consider how Johnson bifurcates site and ensure northern portion does not feel private
A mixed-use street connection between NW Hoyt and NW Johnson is needed for site permeability, utility distribution and service access

## Slide 44: WHAT WE’VE HEARD…
Street Plan and Block Configuration
Breaking the standard street grid is interesting and inviting
Strengthen connectivity to Old Town / Chinatown
Need to further explore parking and loading access
Mixed input on parcel size
  Smaller parcels feel inviting
  Smaller parcels feel exclusive
  Need flexibility for large employer opportunity / campus
  Smaller parcels more accessible for local developers and investment
  Smaller parcels better support incremental phasing and ability to adapt to market dynamics

## Slide 45: WHAT WE’VE HEARD…
Height, Massing & Orientation
Opportunity for singular iconic tall building combined with Broadway Bridge gateway and plaza
Irregular building form is interesting but is financially and functionally challenging
Consider framing of open space and axis of Broadway Bridge
Consider impact on adjacent uses and public realm including area under viaduct
Implementation
Careful consideration of phasing and the ability for the area to be successful during any phase of development
Need ability to adapt to changes in market

## Slide 46: MASTER PLAN INPUT
What’s working and where do you have concern regarding:
Street plan and Block Configuration
Location, scale & purpose of open spaces
Height, Massing & Orientation
Play
Discovery
Nature

## Slide 47: Next Steps
Notes: Jahmese

## Slide 48
NEXT STEPS
Concept Alternatives Development
  Public Partners Technical Team Meeting Nov 13th, Dec 11th
  Design Commission: Pre-App Meeting Late Nov / early Dec
  Steering Committee Meeting Nov 27th
  Open House #3 Nov 28th
  Design Commission: DAR #1 Mid-December

## Slide 49: Thank You
Notes: Thank and acknowledge the work of
Steering Committee and Evaluation Committee
Developer candidates
ZGF
June
We have and will continue to learn from each other in this process as we move forward