CONTRACT AMENDMENT NO. 1

This contract amendment is entered into by the CITY OF PORTLAND, Oregon (City) and Elevator Consulting Services, Inc. (Contractor) to amend Agreement #33842.

RECITALS:

- Agreement for Services #33842 was issued on September 6, 2001 in the amount of $19,630 for elevator cab design services for 16 elevator cabs at five (5) Smart Park parking garages.

- Due to the additional scope of work described in Section 3 below, completion of the cab up-grades is not expected until the end of April 2003.  The current contract expiration date for Agreement #33842 is August 15, 2002 and all parties desire to continue work under this agreement until completion.

- Additional services are now required for the elevators which is beyond the original scope of the project.  This work includes conducting a detailed existing conditions survey of elevator equipment in the Smart Park garages, writing the specifications to include the repair or replacement of damaged or nonfunctioning equipment in the cab up-grade project, and additional construction administration services.

- The cost for these additional services is $6,280, which will increase the total compensation under Agreement #33842 to $25,910.

IN CONSIDERATION OF THE MUTUAL PROMISES OF THE PARTIES IT IS AGREED:

- Elevator Consulting Services, Inc. will perform the additional services as described in Section 3 above.

- Agreement #33842 is hereby extended from August 15, 2002 to April 30, 2003.

- Compensation under Agreement #33842 is hereby increased by $6,280 to a total of $25,910.

- All other terms and conditions remain the same.

CONSULTANT

Elevator Consulting Services, Inc.

15600 NE 8th Street, Suite B1 P.M.B. 148

Bellevue, WA  98008

By:

Name:    Gordon Ernst

Title:       Owner

Date:

Business License No. 645380

Tax I.D. No. 91-1527705

Telephone: 503-222-4055

CITY OF PORTLAND

1120 S.W. 5th Avenue

Portland, OR 97204

By:

Name:    Vera Katz

Title:      Mayor

Date:

By:

Name:   Gary Blackmer

Title:     City Auditor

Date:

APPROVED AS TO FORM:

_________________________

Deputy City Attorney