Amendment No. 4

Professional, Technical and Expert Services

Agreement No. 33569

The above referenced Agreement between the City of Portland acting by and through its Bureau of Environmental Services (City) and Parametrix, Inc. (Contractor) is hereby amended as follows:

Scope of Work

### Item1

Design modifications to Montana Pump Station (including but not limited to the relocation of the emergency power generator set) to improve station functionality has had an impact on work done to date.  These changes result in added expense for the Contractor.

### Item 2

Services during construction including preparation of Operations and Maintenance Manual were not included in the original Contract.  These services are outlined in Exhibit “A”.  The change results in added expense for the Contractor and the need for time extension.

Compensation

The revised contract amount shall not exceed $334,484.

## Term

The expiration date of the agreement is extended to June 30, 2004.

All other terms and conditions remain the same.

CITY OF PORTLAND					NAME OF CONTRACTOR

Ernest Birkhans, Project Manager     	Date			Approved by Contractor			Date

Inter-Office 310/WWT						Parametrix, Inc.

700 NE Multnomah, Suite 1160											Portland, OR 97232

503-233-4825

Fax: 503-233-4825

Lee Klingler, Chief Engineer /BES    	Date

Inter-Office 106/1100

Approved as to form:

Office of City Attorney			Date