ORDINANCE NO. 176118

*Amend Agreement with Michael Willis Architects to provide architectural services for a master plan for the Bureau of Maintenance and the Vehicle Services Division of the Bureau of General Services and provide for payment.  (Ordinance; Amend Contract No. 33279)

The City of Portland ordains:

Section 1.	The Council finds:

1.	In December, 2000 the City entered into an agreement for professional services with Michael Willis Architects to prepare technical specifications and drawings for conducting a master plan study for the Bureau of Maintenance (BOM) and Bureau of General Services, Vehicle Services Division (VS).

2.	Michael Willis Architects was selected to provide a survey of program data related to user facilities and develop a master plan for BOM and VS.  An Agreement for Services (#33279) was issued on December 4, 2000 in the amount of $34,685.00.

- Based on indicators, conclusions and recommendations developed by the plan thus far and consistent with the City’s limited resources, relocation to a larger site potentially outside BOM/VS service area is not viable.  A further detailed investigation to determine feasibility of the Kerby site consistent with program needs is necessary.

- Additional services have been identified to complete the master plan as follows:

- Analyze whether the current Kerby site can be reconfigured to meet near term and future capacities of both the BOM and VS.

- Evaluate topography changes and develop schemes to reorganize existing sites/structures and analyze shared parking opportunities and efficiencies.

- Provide a detailed three dimensional analysis of the current BOM/VS site for near and long term program needs.

5.	The Bureau of General Services recommends that Agreement No. 33279 with Michael Willis Architects be amended to provide additional detail investigations required to complete the master plan and that the contract be increased by $14,830.00 for a total contract amount of $49,515.00.

NOW, THEREFORE, the Council directs:

a.	The Mayor and Auditor are authorized to execute a Modifying Agreement substantially in conformance with Exhibit A with Michael Willis Architects in the amount of $14,830.00 for a total contract amount of $49,515.00.

b.	The Mayor and the Auditor are authorized to draw and deliver checks chargeable to the fiscal year 2001-02 budget of the Bureau of General Services when demand is presented and approved by the proper authorities.

c.	The original Agreement dated December 4, 2000 is amended to revise the contract expiration date to March 1, 2002.

Section 2.	The Council declares that an emergency exists because a delay will unnecessarily deprive the City of the benefits of completion of the contract at an early date; therefore, this Ordinance shall be in force and effect from and after its passage by the Council.

# Passed by the Council,	DEC 12, 2001				GARY BLACKMER

Mayor Vera Katz	Auditor of the City of Portland

Stephen Keller/rer	By  /S/   Susan Parsons

November 26, 2001	Deputy

BACKING SHEET INFORMATION

AGENDA NO.   1414

ORDINANCE/RESOLUTION/REPORT NO.   176118

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| FRANCESCONI | === | === |
| HALES | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| KATZ | X |  |