CONTRACT AMENDMENT NO. 5

This contract amendment is entered into by the City of Portland, Oregon (City) and Group Mackenzie (Architect) to amend contract #33187, as amended.

RECITALS:

1.	In November, 1998 the citizens of Portland authorized the sale of general obligation bonds for a $61.1 million program to improve city emergency services.  Included in the bond was the development of 11 new fire stations.

- Through an open and competitive selection process, Group Mackenzie was selected to provide architectural and engineering services for the design of Fire Station 12.  An Agreement for Services (#33187) was issued on September 25, 2000 in the amount of $154,216.00.

- The Agreement was previously amended in Modifying Agreement No. 1 dated September 4, 2001 in the amount of $19,185.00, Modifying Agreement No. 2 dated October 24, 2001 in the amount of $21,440.00, Modifying Agreement No. 3 dated February 8, 2002 in the amount of $8,296.00, and Modifying Agreement No. 4 dated April 5, 2002 in the amount of $2,800.00.

- Additional services have been required as part of the development of Fire Station 12 as follows:

- Multiple submittals were required by PDOT for the improvements to the NE 87th Ave. right-of-way.

- A two month delay occurred in obtaining the permit for the right-of-way improvements causing increased contract administration time.

- Changes in the fire sprinkler system to reduce construction costs caused added drawing and coordination work.

- There were a number of small City requested changes, issued as Proposal Requests (PRs) and Construction Change Directives (CCDs), to the project that exceeded normal changes during project construction.

- The amount of reimbursable expenses has exceeded the original estimate made at the time of contract.

5.	The total of all the additional services listed in paragraph 4 above is $4,500.00.  The total of the additional services approved in Modifying Agreements No. 1, No. 2, No. 3 was $51,721.00 for total additional services of $56,221.00.

6.	The Bureau of General Services recommends that Agreement No. 33187 with Group Mackenzie be amended to provide added architectural and engineering services at Fire Station 12 by $4,500.00 for a total contract amount of $210,437.00.

IN CONSIDERATION OF THE MUTUAL PROMISES OF THE PARTIES IT IS AGREED:

1.	Additional services have been required for the project as described in paragraph 4, above.

2.	The original Agreement dated September 25, 2000, as revised by Amendments Nos. 1-4, is further amended to revise the contract amount to $210,437.00.

3.	Except as specifically amended by this Modifying Agreement the September 25, 2000 Agreement, as amended, is ratified.

ARCHITECT:	CITY OF PORTLAND:

Group Mackenzie	Bureau of General Services

0690 SW Bancroft Street	1120 SW 5th Avenue, #1204

Portland, OR  97201	Portland, OR  97204

By:		By:

Name:	Jeffery P. Reaves	 	Name: 	Vera Katz

Title:	President	 	Title:	Mayor

Date:	 		Date:

Business License No.	121245

# Tax ID No.:	93-0573937		By:

# Telephone:	503-224-9560		Name:	Gary Blackmer

### Title:	City Auditor

Date:

APPROVED AS TO FORM:

Deputy City Attorney