EXHIBIT B

Carl Nelson

Use of environmentally friendly concrete (porous) which as required by city to meet 50% lot coverage or less.  Delayed project nearly two months.

We expect to complete by June 30th in spite of additional extension.  Submitting this extension in case we can’t.