Oregon Department of Transportation

LOCAL PUBLIC AGENCY CERTIFICATION PROGRAM AGREEMENT

THIS AGREEMENT is made and entered into by and between THE STATE OF OREGON, acting by and through its Department of Transportation, hereinafter referred to as "State"; and the CITY OF PORTLAND, acting by and through its elected officials,  hereinafter referred to as "City.”

#### RECITALS

- By the authority granted in ORS 190.110 and 283.110, state agencies may enter into agreements with units of local government or other state agencies for the performance of any or all functions and activities that a party to the agreement, its officers, or agents have the authority to perform.

- Under the authority of the Intermodal Surface Transportation Efficiency Act (ISTEA) of 1991,  Section 1016 of the Act entitled Program Efficiencies, and as explained in the 1999 Stewardship Plan between State and the Federal Highway Administration (FHWA), State, in a letter dated November 17, 1992, notified FHWA of its decision to request State’s exemption from required FHWA review and approval of Plans, Specifications and Estimates (PS&E) for all non-National Highway System (NHS) projects, regardless of size.   By the authority granted in the Stewardship Plan, State can delegate authority for approvals on PS&E on Local Public Agency (LPA) projects, but cannot delegate its responsibility.  State remains responsible for ensuring that all federal requirements are met.

- State, pursuant to authority under Section 1305 of 1998 Transportation Equity Act for the 21st Century (TEA-21) and in accordance with the 1999 Stewardship Plan, in a letter to FHWA dated December 27, 2004, requested FHWA to allow State to continue developing, defining and implementing the LPA Certification.  FHWA, in a  letter to State dated December 29, 2004, concurred with State’s request to proceed with LPA Certification.

- The Local Public Agency Certification Program (LPACP) allows State to certify a Local Agency’s procedures and delegates authority to the certified LPA to administer federal-aid projects that are not on the NHS.

NOW THEREFORE, 	the premises being in general as stated in the foregoing recitals, it is agreed by and between the parties hereto as follows:

# TERMS OF AGREEMENT

- As used in this Agreement, abbreviations shall mean as follows:

AASHTO	American Association of State Highway and Transportation Officials

ADA	Americans with Disabilities Act

AKA		Also Known As

BOLI	Oregon State Bureau of Labor and Industries

CITY	City of Portland

CFR	Code of Federal Regulations

DBE	Disadvantaged Business Enterprise

DOJ	Department of Justice

DOT	Department of Transportation

EEO		Equal Employment Opportunity

FAPG	Federal-Aid Policy Guide

FHWA	Federal Highway Administration

ISTEA				Intermodal Surface Transportation Efficiency Act

LAG				Local  Agency Guidelines (Manual)

LPA		Local Public Agency

LPACP	Local Public Agency Certification Program

MPO	Metropolitan Planning Organization

MUTCD	Manual on Uniform Traffic Control Devices

NHS	National Highway System

OCR	State’s Office of Civil Rights

OJT	On-the-Job Training

OMB	Office of Management and Budget

ORS	Oregon Revised Statutes

PS&E	Plans, Specifications and Estimates (includes schedule)

PTESC	Professional, Technical and Expert Services Contracts

(This City term, for the purpose of this Agreement, shall be

synonymous with State’s term “personal services contracts”)

STATE	Oregon Department of Transportation

STIP	State Transportation Improvement Program

USC	United States Code

USDOT		United States Department of Transportation

Certification

2.	This Agreement grants authority to City to develop PS&E, advertise, bid, award, make contractor payments, provide contract administration, ensure a construction quality assurance/quality control program, and close out City federal-aid non-NHS projects.  State shall retain responsibility for right-of-way certification and environmental classification services requiring federal oversight.  State shall administer on behalf of City the  Disadvantaged Business Enterprise (DBE) program, Equal Employment Opportunity (EEO) program, and On-The-Job Training (OJT) program. Professional, Technical and Expert Services Contracts  (PTESC) shall conform to FHWA requirements and all requirements outlined under the subtitle “Professional, Technical and Expert Services Contracts” shown below in this Agreement.

3.	City understands and agrees that only City’s Office of Transportation has met all certification criteria and that full certification is conditioned upon City’s successful completion of test projects and written approval from State.  City also understands and agrees that while federal-aid projects may originate from one or more of City’s other Bureaus, that City’s Office of Transportation shall provide oversight and have final authority for all such federal-aid projects and ensure that rules, regulations, and processes outlined in this Agreement are followed.

4.	City understands and agrees that it must successfully perform two to four test projects, which may be select project phases, and until successful, retain conditional LPA certification status. State will conduct reviews during all phases of the test projects. At the conclusion of each test project, an assessment will be made by City and State to determine whether or not City should proceed to full Certified Agency  status or continue with another test project.  Upon successful completion of the test projects and written approval by State, City shall be fully certified to administer future federal-aid projects that are not on the NHS in accordance with this Agreement.

5.	State retains its responsibility to FHWA for the administration of all federal-aid projects.   If requested by City, or if deemed necessary by State in order to meet its obligations to FHWA, State will act for City in other matters pertaining to projects.

6.	State and City shall each assign a liaison to coordinate activities under this Agreement and assure that the interests of both parties are considered during all phases of any projects.  State’s Liaison shall provide program advice and support as needed throughout all projects.

7.	City understands and agrees that final approval for full Certified Agency status is conducted through the State’s Local Government Section Manager in conjunction with State’s Region Manager and may be rescinded at any time upon City’s request or if, in the opinion of the State’s Local Government Section Manager and State’s Region Manager, it is necessary to do so.  The rescission may be applied to all or part of the programs or projects approved under the LPACP.

8.	State shall conduct random oversight reviews on City’s LPACP and projects through the State’s Local Government Section at least once every two (2) years after City has been awarded full Certified Agency status.  State may, at any time, initiate a formal audit by State’s Internal Services Section, Financial Services, or any other auditor using professional auditing standards of a project constructed or being constructed by City’s LPACP.

9.	The terms of this Agreement shall begin on the date all required signatures are obtained and shall terminate twenty (20) years following the date all required signatures are obtained, unless extended by a fully executed amendment. The Agreement may also be terminated upon City’s or State’s written request.

Program Administration

- Projects must appear in the Metropolitan Planning Organization’s (MPO) Transportation Improvement Program and the State Transportation Improvement Program (STIP) if the projects receive federal funding through Title 23 Code of Federal Regulations (CFR).

# Project Funding Request

- City shall submit a separate agreement to State for each project, hereinafter referred to as “Supplemental Project Agreement”.  The Supplemental Project Agreement will be signed by both City and State before any federal-aid project work begins.  The Supplemental Project Agreement will, at a minimum, cover specific project details including project name, description of work, schedule, and funding sources. The Supplemental  Project Agreement shall include services to be provided by State, City, or others.  Supplemental Project Agreements must include a clause that would allow City and State to enter onto each other’s property, if such access will be needed for the performance a particular project.

- State shall submit a separate project funding request to FHWA requesting approval of federal-aid participation for each project phase including preliminary engineering, right-of-way acquisition, utility relocations and/or construction for each project.  No work shall proceed on any activity in which federal-aid participation is desired until such approval for each corresponding phase has been obtained.  State shall notify City in writing when authorization to proceed has been received from FHWA. All work and records of such work shall be in conformance with FHWA rules and regulations.

- City shall, on any project that uses federal funds in project development, submit “95%” PS&E, construction schedule, environmental requirements and right-of-way certification to State’s Local Agency Liaison at least five (5) weeks prior to bid opening.  State shall review such submittals and then request to FHWA approval of federal-aid participation for the construction phase when federal-aid participation is desired in this phase.

## Finance

- Federal funds shall be applied toward project costs at the current federal-aid matching ratio, unless otherwise agreed to and allowed by law.  City shall be responsible for the entire match amount, unless otherwise agreed to and specified in the Supplemental Project Agreement.  City must obtain written approval from State to use in-kind contributions rather than cash to satisfy all or part of the matching funds requirement.

- City shall pay 100 percent of the cost of any item in which FHWA will not participate. If City has not repaid any non-participating cost, future allocations of federal funds, or allocations of State Highway Funds to City may be withheld to pay the non-participating costs.  If State approves processes, procedures, or contract administration outside the Local Agency Guidelines that result in items being declared non-participating, those items will be negotiated between City and State.

- City agrees that costs incurred by State and City for services performed in connection with any phase on any federal-aid project shall be charged to the project, unless otherwise mutually agreed upon.  State will send an estimate of anticipated project service costs to City at 30 percent plans review.  Costs will be negotiated and reflected in the Supplemental Project Agreements.

- If City makes a written request for the cancellation of a federal-aid project, City shall bear 100 percent of all costs as of the date of cancellation.  If State was the sole cause of the cancellation, State shall bear 100 percent of all costs incurred.  If it is determined that the cancellation was caused by third parties or circumstances beyond the control of State or City, City shall bear all development costs, whether incurred by State or City, either directly or through contract services, and State shall bear any State administrative costs incurred.

- City shall follow the requirements stated in the Single Audit Act. Local governments receiving $500,000 or more in federal funds must follow the requirements stated in the Single Audit Act. The Single Audit Act of 1984, PL 98-502 as amended by PL 104-156, described in "Office of Management and Budget (OMB) Circular A-133", requires local governments to obtain an audit that includes internal controls and compliance with federal laws and regulations of all federal-aid programs in which City participates.  The cost of this audit can be partially prorated to the federal program.

- City shall present invoices for 100 percent of actual costs incurred by City on behalf of the project directly to State's Local Agency Liaison for review, approval and reimbursement to City. Such invoices shall a) have an invoice number, b) reference LPACP Agreement No. 21492, c) reference State's Supplemental Project Agreement number, d) identify the project by the project name in the Agreement, and e) shall itemize and explain all expenses for which reimbursement is claimed. Billings for preliminary engineering and construction engineering shall be presented for periods of not less than one-month duration, based on actual expenses to date. (See paragraph 56 for billing period for construction contractor billing period.) All billings received from City must be approved by State's Local Agency Liaison prior to payment. City's actual costs eligible for federal-aid or state participation shall be those allowable under the provisions of Federal-Aid Policy Guide (FAPG), Title 23 CFR Parts 1.11, 140, 710. Final billings shall be submitted to State for processing within three (3) months from the end of each funding phase as follows: 1) award date of a construction contract for preliminary engineering 2) last payment for right-of-way acquisition and 3) contract completion for construction. Partial billing (progress payment) shall be submitted to State within three (3) months from date that costs are incurred. Final billings submitted after the three (3) months shall not be eligible for reimbursement.

- City shall, upon State’s request for reimbursement, reimburse State for federal-aid funds distributed to City if any of the following events occur:

- That right-of-way acquisition or actual construction of the facility for which preliminary engineering is undertaken is not started by the close of the tenth fiscal year following the fiscal year in which the federal-aid funds were authorized for preliminary engineering.

- That right-of-way acquisition is undertaken utilizing federal-aid funds and actual construction is not started by the close of the twentieth fiscal year following the fiscal year in which the federal-aid funds were authorized for right-of-way acquisition.

- That construction proceeds after the project is determined to be ineligible for federal-aid funding (e.g., no environmental approval, lacking permits, or other reasons).

- City shall maintain all project documentation in keeping with State and FHWA standards and specifications for a minimum of three (3) years following acceptance of the project by State.  This shall include, but is not limited to, daily work records, quantity documentation, material invoices and quality documentation, certificates of origin, process control records, test results, and inspection records to ensure that projects are completed in conformance with approved plans and specifications.

- State shall submit all claims received from City for federal-aid participation to FHWA in the normal manner and compile accurate cost accounting records. State shall pay City all reimbursable costs of the project.  State may request from City a statement of costs to date at any time by submitting a written request.  When the actual total cost of the project has been computed, City shall furnish State with an itemized statement of final costs.  City shall pay 100 percent of the final total actual costs. The actual cost of services provided by State will be covered in the Supplemental Project Agreements.

- City agrees to refund to State all federal funds paid to City, if FHWA requests such funds from State, because City has not followed a process, rule or procedure outlined in City’s Procedures, this Agreement or Supplemental Project Agreement(s).  Refund from City shall be within thirty (30) days upon State notification.  If City does not repay State within thirty (30) days, State shall withhold City’s proportionate share of State Highway Fund distribution until repayment has been made.

# Standards

- City agrees that PS&E and construction plans shall at a minimum be in conformance with the current, State approved edition of the following unless otherwise requested by City and approved by State, which are incorporated hereto by reference, and by this reference made a part hereof:

- All AASHTO policies and guidelines

- Oregon Standard Specifications for Construction (APWA Oregon Chapter) or  City’s Standard Provisions

- Manual on Uniform Traffic Control Devices and Oregon Supplements

- Transportation Research Board’s Highway Capacity Manual

- Local Agency Certification Procedures found in the Local Agency Guidelines (LAG) Manual

- Title 23 and Title 49, USC, Highways and Regulations

- Contract Administration Core Curriculum Participants Manual & Reference Guide

- ODOT Right of Way Manual

- ODOT Bridge Cost Data Manual, 2002

- ODOT Bridge Element Coding Guide, 2005

- ODOT Bridge Section Load Rating Procedures, Tier 1, 2004**”, available at: <<<<ftp://ftp.odot.state.or.us/Bridge/LoadRating/Tier-1/LR Procedures apr04.DOC>>>> as amended by ODOT Load Rating Technical Memos, available at: ftp://ftp.odot.state.or.us /Bridge/LoadRating//Tier-1/LRTech All.DOC

- City agrees that design standards for all projects on the Oregon State Highway System shall be in compliance with standards specified in State’s current edition of the Highway Design Manual, (which is incorporated hereto by reference and by this reference made a part hereof), related references, and construction plans shall be in conformance with the standard practices of State for plans prepared by its own staff.

- City shall verify that the installation of traffic control devices meet the warrants prescribed in the Manual on Uniform Traffic Control Devices and Oregon Supplements.  City further understands and agrees that any installation of traffic control devices on or adjacent to State facilities requires the approval of the State Traffic Engineer or State’s Region Traffic Engineer as described in the ODOT Traffic Signal Policy and Guidelines and the ODOT Traffic Manual.

- The standard unit of measurement for all aspects of the project shall be English Units.  All project documents and products shall be in English. This includes, but is not limited to, right-of-way, environmental documents, plans and specifications, and utilities.  It should be recognized that State is currently transitioning to English and will be completely English by 2006.

##### Professional, Technical and Expert Services Contracts

- Upon written request, State may make Region’s consultant services contracts available for preliminary engineering and/or construction engineering services for City’s federal-aid projects. If City chooses to use said services, they agree to manage the work done by the consultant and make funds available to State for payment of those services.

- City, or others may perform preliminary and construction engineering.  In the event that City elects to engage the services of a professional, technical and expert services consultant to perform any work covered by this Agreement, City and consultant shall enter into a State reviewed and approved personal services contract process and resulting contract document.  The personal services contract shall be approved by State’s Procurement Office Manager or designee (Salem).  Said contract must be reviewed and approved by the State’s Procurement Office Manager or designee prior to beginning any work.  This review includes, but is not limited to the Request for Proposal, Statement of Work, advertisement and all contract documents.  This review and approval is required to ensure federal reimbursement.  City shall contact State’s Local Agency Liaison to begin the review process.  State’s personal services contracting process and resulting contract document will follow Title 23 CFR Part 172, Title 49 CFR Part 18, ORS 279A.055, the current State Administrative Rules and State’s Personal Services Contracting Procedures as approved by FHWA.  Such professional, technical and expert services contract(s) shall contain a description of the work to be performed, deliverables, a project schedule, and the method of payment.  Subcontracts shall contain all required provisions of City as outlined in this Agreement.  No reimbursement shall be made using federal-aid funds for any costs incurred by City or its consultant prior to receiving authorization from State to proceed.  Any amendments to such contract(s) also require State’s approval.

Preliminary Engineering

- State shall, at project expense, review, process and approve or submit for approval to the federal regulators all environmental statements. State shall, if they prepare these documents, offer City the opportunity to review and approve the documents prior to advertising for bids.

- City or its consultant shall, as a federal-aid participating preliminary engineering function, conduct the necessary field surveys, environmental studies, traffic investigations, foundation explorations, and hydraulic studies, assist State with acquisition of necessary right-of-way and/or easements, and perform all preliminary engineering and design work required to produce final plans, preliminary/final specifications and cost estimates, identify and obtain all required permits necessary for the construction of the project.  Said permits shall include, but are not limited to, access, utility, environmental, construction, and approach permits.  All pre-construction permits will be obtained prior to advertisement for construction.

## Right-Of-Way

- City, and its consultant, if any, agree that right-of-way activities shall be in accordance with the Uniform Relocation Assistance and Real Property Acquisition Policy Act of 1970, as amended, ORS Chapter 35, FAPG, Code of Federal Regulations and the ODOT Right of Way Manual, and Title 23 CFR Part 710 and Title 49 Part 24.  State, at project expense, shall review all right-of-way activities engaged in by City to assure compliance with all laws and regulations.

- State is responsible for proper acquisition of the necessary right-of-way and easements for construction and maintenance of projects.  City may perform acquisition of the necessary right-of-way and easements for construction and maintenance of projects provided City or its consultant are qualified to do such work, as required by the ODOT Right of Way Manual, and have obtained prior approval from State’s Region Technical Center Right of Way office to do such work.

- Regardless of who acquires or performs any of the right-of-way activities, a right-of-way services agreement shall be created by State's Region Technical Center Right of Way office setting forth the responsibilities and activities to be accomplished by each party. On any project that has the potential of needing additional right-of-way, to assure compliance in the event that additional right-of-way is unexpectedly needed, a right-of-way services agreement will be required.  State shall always be responsible for requesting the obligation of project funding from FHWA. State, at project expense, shall be responsible for coordinating certification of the right-of-way, and providing oversight and monitoring. Funding authorization requests for federal right-of-way funds must be sent through State's Local Agency Liaison, who will forward the request to State’s Region Technical Center Right of Way office on all projects. Authorization to proceed from State's Right of Way Section must be received prior to beginning right-of-way activities. All projects must have right-of-way certification coordinated through State's Region Technical Center Right of Way office to declare compliance and project readiness for construction (even for projects where no federal funds were used for right-of-way, but federal funds were used elsewhere on the project). City should contact State's Local Agency Liaison, who will contact State's Region Technical Center Right of Way office for additional information or clarification on behalf of City.

- City agrees that if any real property purchased with federal-aid participation is no longer needed for the originally authorized purpose, the disposition of such property shall be subject to applicable rules and regulations, which are in effect at the time of disposition.  Reimbursement to State and FHWA of the required proportionate shares of the fair market value may be required.

- City ensures that all project right-of-way monumentation will be conducted in conformance with ORS 209.150.

Construction – Bid, Award & Contract Administration

Civil Rights

Disadvantaged Business Enterprise (DBE), Equal Employment Opportunity Program (EEO), and On-the-Job Training (OJT)

- City, its contractors and subcontractors shall comply with the “United States Department of Transportation (USDOT) Approved Disadvantaged Business Enterprise (DBE) Commitment Requirements” and the “USDOT Approved Disadvantaged Business Enterprise (DBE) Supplemental Required Contract Provisions,” incorporated hereto by reference and by this reference made a part hereof.  City shall send electronic copies of all completed Committed DBE Breakdown and Certification forms described in the “USDOT Approved DBE Commitment Requirements” to State’s DBE Coordinator, with a copy to State’s Local Agency Liaison, for review and approval.  City shall not award any contract(s) prior to receiving approval of said forms from the State’s DBE Coordinator.  City agrees to ensure that the above provisions (including references therein) shall be incorporated into all contracts and subcontracts (regardless of tier) describing the work to be performed by DBEs on projects financed in whole or in part with federal funds.  Failure by City to carry out these requirements on any project is a material breach of contract, which may result in the termination of the contract or such other remedy as State deems appropriate.  Federal regulations Title 49 CFR Part 26, as approved by USDOT, are also incorporated by reference and shall be made a part of any contract specifications and this Agreement.

- City, its contractors and subcontractors shall comply with the EEO and the OJT requirements, titled “Supplemental Required Contract Provisions, Federal-aid Project, On-Site Work Force, Affirmative Action Requirements for Women and Minorities Special Provisions”, incorporated hereto by reference and by this reference made a part hereof. City agrees to ensure that the provisions listed above shall be a part of all solicitations for bids on all federal-aid construction contracts or subcontracts of $10,000 or more.  Section 140 of Title 23, United States Code (USC), Equal Employment Opportunity, as in effect on May 1, 1982, is incorporated hereto by reference and shall be made a part of any contract specifications and this Agreement.  The “Federal On-The-Job Training Special Provisions” shall also be part of all solicitations for bids on all federal-aid construction contracts or subcontracts when OJT is assigned and is in implementation of Title 23 USC 140(a).  Federal regulations Title 23 CFR Part 230, as approved by USDOT, are also incorporated hereto by reference and shall be made a part of any contract specifications and this Agreement.

- During bid evaluation, all civil rights forms and information shall be faxed or sent to the State OCR within 3 days of bid opening.  After award, and prior to contract execution, City shall forward copies of all forms received by City from contractor(s) to State’s Local Agency Liaison within ten (10) days.  After the contract is executed, City shall forward all forms received from contractor(s) to State’s Local Agency Liaison with ten (10) days.

- City, its contractors and subcontractors shall not discriminate on the basis of race, color, national origin, or sex in the award, administration, and performance of any federal-aid contract in the administration of DBE requirements under 49 CRF Part 26.

- City shall include in all construction bid books, relative to receiving federal-aid, the following paragraph.

“The contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  The contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of federal-aid contracts.  Failure by the contractor to carry out these requirements is a material breach of this contract, which may result in the termination of this contract or such other remedy as City deems appropriate.”

- City understands that the DBE provisions and bid document inserts are required even if the DBE goal is set to zero.  Federal regulations encourage contractors to involve DBE firms even if the DBE goal is zero.  The Subcontractor/Supplier Solicitation and Utilization form shall be filled out and forwarded to State regardless of if there is a DBE goal or not.

- State shall make available to City, by electronic medium, all the pertinent DBE, EEO and OJT forms.  State will automatically update and send any program changes to City.  City will include the forms in City’s bid books, as defined in the City’s Federal-Aid Certification Plan for Capital Improvement manual.  State’s Office of Civil Rights (OCR) will be available to provide EEO, OJT and DBE training during the test projects.

- State shall, at project expense, review and determine a DBE goal, EEO goals, and the OJT requirements for each project.  To initiate this review, City shall submit to State’s Local Agency Liaison, approximately thirteen (13) weeks before bid opening, the plans, specifications (90 percent complete), engineer’s estimate, cost and completion data.  If City disagrees with State’s assigned DBE goal, EEO goals, or OJT requirements, City and State shall discuss, however, State will have final determination.

- City shall comply with the DBE goals, EEO goals and OJT requirements established by State for each federal-aid project.

- State shall, at project expense, provide support, compliance monitoring, and on-site reviews for the DBE program.  State shall, at project expense, provide support, and compliance monitoring for the EEO and OJT programs.  State shall act as an agent on behalf of City regarding all civil rights contract administration activities and shall report to City not the Contractor.  City maintains responsibility to uphold the programs with the contractor.  State will estimate costs to administer the DBE program for each project and transmit this estimate to City prior to the 95 percent plans submittal for inclusion in the Supplemental Project Agreement estimates and authorization.

- If City’s three (3) lowest bidders have not met the DBE goal on a project, OCR shall determine if good-faith efforts were made and make a recommendation to City regarding award as it applies to meeting the DBE goal assigned for that particular project.  If OCR determines that City’s apparent low bidder(s) have not made good faith efforts, OCR will provide a paragraph to be included in a letter to the contractor from City that the bidder is non-responsive.  The paragraph will include the reason for the determination that the bid is non-responsive and provide the bidder an opportunity for administrative reconsideration.  City shall use the information provided by the OCR verbatim and make no changes to the wordage when submitting to the contractor.  If the bidder requests administrative reconsideration, City shall notify OCR and OCR shall conduct the administrative reconsideration.  OCR shall provide the results of the administrative reconsideration to City.  City shall use the information provided by the OCR verbatim and make no changes to the wordage when submitting to the contractor.  City shall defend the administrative reconsideration committee decision with the Department of Justice assisting City.

- If a protest is filed involving a DBE goal, OCR shall provide a written response to the protest and forward to City for finalizing and signature.  City shall use verbatim the wordage provided by OCR in connection with the DBE goal issue.  If City disagrees with the response, City may discuss with OCR, however, OCR has the final determination.  State will invoice City for all DBE, EEO and OJT services performed.

- City agrees to comply with all the requirements imposed by Title VI of the Civil Rights Act of 1964, Title 49 CFR Part 21, and Executive Order 11246, relative to the employment practices under any engineering contract awarded in conjunction with this Agreement.  If City fails to comply with federal or state civil rights requirements of this Agreement, sanction may be imposed by FHWA or State as appropriate, including, but not limited to:

- Withholding of payments to City under this Agreement until City causes compliance, or

- Cancellation, termination, or suspension of this Agreement, in whole or in part.

Construction Activities and Administration

- City understands and agrees that certification is only for the low bid contracting process.  If City wishes to use an alternate method of bidding other than low bid, City shall contact the State’s Local Agency Liaison to obtain State’s and/or FHWA approval.

- City may use Additive Alternate Bidding (aka Bid Alternates).  City’s first Additive Alternate Bidding project using the LPACP will be considered a test project and City will need to inform State’s Local Agency Liaison at 90 percent PS&E.

- City agrees that contract administration, quality control, quality assurance, material sampling and testing will be accomplished in accordance with City’s Federal-Aid Certification Plan for Capitol Improvements, as revised or City may use State’s Construction Manual.  Said manuals are incorporated hereto by reference, and by this reference made a part hereof.

- After receipt of 90 percent PS&E, State shall determine whether Bureau of Labor & Industries (BOLI) (state) or Davis-Bacon (federal) wage rates apply on a project by project basis and inform City within ten (10) working days.  City shall monitor labor compliance prevailing wage rate compliance.

- City shall include in the bid book the requirement of a bid guaranty in an amount not to exceed 10 percent of the bid amount; a performance bond in an amount equal to the full contract price; and a payment bond in the amount equal to the full contract price.  Each bid guaranty, performance bond and each payment bond must be executed solely by a surety company or companies holding a certificate of authority to transact surety business in Oregon.

- If City awards a construction contract, City shall follow City’s materials quality program.  City shall process and pay all contractor progress estimates, make final contractor payment, check final quantities and costs, and oversee and provide intermittent inspection services during the construction phase of the project.

- State will reimburse City for construction contractor payments within ten (10) working days of receipt of payment request from City. Once State's Local Agency Liaison has received invoice from City, State's Local Agency Liaison shall forward the invoice to State's Highway Finance Office for payment.  Receipt of payment requests shall a) identify an invoice number, b) reference LPACP Agreement No. 21492, c) reference State's Supplemental Project Agreement number, d) identify the project by the project name in the Supplemental Project Agreement, and e) shall itemize and explain all expenses for which reimbursement is claimed.

- City shall prepare contract and bidding documents, advertise for bid proposals, and award all contracts, and conduct all contract administration.  Upon City’s award of the construction contract, City, or its consultant, shall be responsible to perform all construction engineering, field testing of materials, technical inspection and project manager services for administration of the contract and making contractor payments.

- City shall send State, within one year following contract completion for construction, a final copy of “As Constructed” plans if a roadway project is on or affects the state highway system and for all bridge projects both on and off the state highway system where the State has responsibility for inspection of such bridges.

##### Contract Claims and Contractor Change Orders

- City shall follow City’s procedures for Contractor Claims and Contractor Change Orders as described in City’s Federal-Aid Certification Plan for Capital Improvements.  The City’s contract specifications are required to include a process for dispute and claim resolution.  Those specifications must require a claims review by State of any unresolved claims prior to the contractor being allowed to pursue litigation.  State will conduct claims reviews and will make independent determinations on contractor’s entitlement and award of damages.

- City cannot exceed the project authorization without following State's process, and obtaining approval for an Increase in Project Authorization.

- State retains approval authority over certain Contract Change Orders, including:

- Changes to contract plans and specifications other than those commonly made within the scope and intent for the original plans and specifications.

- Settlement of a contractor's claim for any amount over $50,000.

- Cost reduction proposals.

- Single changes affecting contract completion by more than thirty (30) days or cumulative changes affecting contract completion by more than sixty (60) days.

- Changes resulting in an absolute value increase of $250,000 total cost when 	all items affected by the change are considered.

- Any sensitive or controversial change, or any change for which State review and approval is specifically requested.

- Orders for Force Work by public forces.

- Changes which affect environmental mitigation or commitments.

- Waiver for Buy America provisions.

- Right of Way access control provisions.

- Changes in the scope or work or extension of the contract limits shown in the project documents approved by State and FHWA.

- Work not already approved by State and FHWA if approval is questionable.

- Any contract change that makes a change to the committed DBE participation.

Railroads

- City shall follow State established policy and procedures when impacts occur on railroad property.  The policy and procedures are available through the appropriate State Local Agency Liaison, who will contact State’s Railroad Liaison on behalf of City.  Only those costs allowable under Title 23 CFR Part 140 Subpart I, and Title 23 Part 646 Subpart B shall be included in the total project costs; all other costs associated with railroad work will be at the sole expense of City, or others.  City may request State, in writing and at project expense, to provide railroad coordination and negotiations.  However, State is under no obligation to agree to perform said duties.

Utilities

- City shall cause to be relocated or reconstructed, all privately or publicly-owned utility conduits, lines, poles, mains, pipes, and all other such facilities of every kind and nature where such relocation or reconstruction is made necessary by the plans of the project in order to conform the utilities and other facilities with the plans and the ultimate requirements of the project.  Only those utility relocations, which are eligible for federal-aid participation under the FAPG, Title 23 CFR Part 645 Subpart A, shall be included in the total project costs; all other utility relocations shall be at the sole expense of City, or others.  City may request State, at project expense and in writing, to arrange for utility relocations/adjustments lying within City jurisdiction, acting on behalf of City.  This request must be submitted no later than twenty-one (21) weeks prior to bid let date.  However, State is under no obligation to agree to perform said duties.

- City shall follow established State utility relocation policy and procedures. The policy and procedures are available through the appropriate State's Local Agency Liaison.

## Maintenance Responsibilities

- City shall, upon completion of construction, thereafter maintain and operate the project at its own cost and expense.

General Provisions

- City further agrees to comply with all applicable civil rights  laws, rules and regulations, including Title V and Section 504 of the Rehabilitation Act of 1973, the Americans with Disabilities Act of 1990 (ADA),   and  Titles VI and VII of the Civil Rights Act of 1964.

- City agrees and understands that it will conduct all contracting in compliance with all applicable federal, state, and local laws, regulations, executive orders and ordinances applicable to the work including, but not limited to, ORS Chapters 279A 279B, and 279C, the provisions of ORS 279C.505, 279C.515, 279C.520, 279C.530 and 279B.270, incorporated herein by reference and  made a part hereof; Title 23 USC, Federal-Aid Highway Act; Title 41 USC Anti-Kickback Act; Title 42 USC, Uniform Relocation Assistance and Real Property Acquisition Policy Act of 1970, as amended; OMB Circular A-133, provisions of FAPG,   Title 23 CFR, Parts 1.11, 140, 710, and 771 and Title 49 CFR Parts 18, 24, and 26, FHWA Contract Administration Reference Guide, Local Contract Review Board Contracting Rules,  and State Attorney General’s Model Rules.

- City acknowledges and agrees that State, the Oregon Secretary of State’s Office, USDOT Office of Inspector General, FHWA, any other federal government agency, and their duly authorized representatives shall have access to such fiscal records and other books, project documents, papers, plans and writings of City pertaining to work covered by the Supplemental Project Agreements to perform examinations and audits and make excerpts and transcripts.  City shall retain and keep all files and records for a minimum of three (3) years following the date of final voucher to FHWA.   Copies of such records and accounts shall be made available upon request.  For real property and equipment, the retention period starts from the date of disposition (Title 49 CFR Part 18 Subpart 42).

Indemnifications

- City shall, to the extent permitted by State law, indemnify, hold harmless and provide legal defense for State against all claims brought by the contractor, or others resulting from City’s failure to comply with the terms of this Agreement.

- On all construction projects where City is doing the construction engineering and project management, City, subject to any limitations imposed by State law and the Oregon Constitution, agrees to accept all responsibility, defend lawsuits, indemnify and hold State harmless, for all tort claims, contract claims, or any other lawsuit arising out of the contractor’s work or City’s supervision of the project.

- City shall require its contractor(s) to indemnify the State of Oregon, Oregon Transportation Commission and its members, and Department of Transportation, its officers and employees, for performance of the obligations of contractor(s) under its contracts with City.

- Notwithstanding the foregoing defense obligations under paragraphs listed under “Indemnifications” above, neither City or its contractor(s), nor any attorney engaged by City shall defend any claim in the name of State of Oregon or any agency of the State of Oregon, nor purport to act as legal representative of the State of Oregon or any of its agencies, without the prior written consent of the Oregon Attorney General. The State of Oregon may, at any time at its election assume its own defense and settlement in the event that it determines that City is prohibited from defending the State of Oregon, or that City is not adequately defending the State of Oregon's interests, or that an important governmental principle is at issue or that it is in the best interests of the State of Oregon to do so. The State of Oregon reserves all rights to pursue any claims it may have against City if the State of Oregon elects to assume its own defense.

Insurance

- City shall require its contractor(s) to list the State of Oregon, Oregon Transportation Commission and its members, and Department of Transportation, its officers and employees, as additional insured in the insurance certificates required of contractor(s) under any contract.  Prior to Notice to Proceed, contractor shall provide insurance certificates to City.  For railroad insurance, the maximum dollar amounts of coverage to be reimbursed for federal funds with respect to bodily injury, death and property damage is limited to a combined amount of $2,000,000 per occurrence with an aggregate of $6,000,000 applying separately to each annual period.  FHWA must approve any exceptions to the maximum railroad protective insurance limits.  City should contact local railroad for insurance requirements.  The insurance coverages shall be in effect for the life of the contract.

- City shall include State as a third party beneficiary in the specifications of City’s construction contract on any projects, with express authority to enforce the terms and conditions of the contract.

## Workers’ Compensation Coverage

- All employers, including City that employ subject workers who work under this Agreement in the State of Oregon shall comply with ORS 656.017 and provide the required Workers’ Compensation coverage unless such employers are exempt under ORS 656.126.  City shall ensure that each of its contractors complies with these requirements.

Termination

- This Agreement may be terminated by mutual written consent of both parties.

- State may terminate or rescind this Agreement if City fails to comply with the above-mentioned requirements, and after receipt of written notice from State, fails to correct such compliance within ten (10) days or such longer period as State may authorize.

- State may terminate this Agreement effective upon delivery of written notice to City, or at such later date as may be established by State, under any of the following conditions:

- If State fails to receive funding, appropriations, limitations or other expenditure authority sufficient to allow State, in the exercise of its reasonable administrative discretion, to continue to make federal fund reimbursements to City as provided under the LPACP.

- If federal or state laws, regulations or guidelines are modified or interpreted in such a way that either the LPACP is prohibited or State is prohibited from reimbursing City with federal funds.

- Any termination of this Agreement shall not prejudice any rights or obligations accrued to the parties prior to termination.

## Lobbying Restrictions – per Form FHWA-1273, Required Contract Provisions

- City certifies by signing the Agreement that:

- No federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any federal agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any federal contract, the making of any federal grant, the making of any federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment, or modification of any federal contract, grant, loan, or cooperative agreement.

- If any funds other than federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any federal agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with any federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit, for each Supplemental Project Agreement, Standard Form-LLL “Disclosure Form to Report Lobbying,” in accordance with its instructions.

- The undersigned shall require that the language of this certification be included in the award documents for all subawards at all tiers (including subgrants, and contracts and subcontracts under grants, subgrants, loans, and cooperative agreements) which exceed $100,000, and that all such subrecipients shall certify and disclose accordingly.

- This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into.  Submission of this certification is a prerequisite for making or entering into this transaction imposed by Section 1352, USC.

- Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

Signature Authorities

- City agrees that it has the means to provide adequate expertise and has support staff available to perform the functions being subdelegated.  The support staff may include consultants or state services.  City shall ensure that any contracts entered into with consultants, contractors or subcontractors shall adhere to the same requirements as those required of City under this Agreement.

- City’s approval authorities for any work performed by City under conditional LPA certification, and after final LPA certification has been granted, shall be identified in a letter to be provided to State.  The letter must be sent to State’s Local Government Section Manager and State’s Region Manager before the signing of this Agreement.   If any of the titles identified by City as having approval authority change, City shall immediately send a new letter to State’s Local Government Section Manager and State’s Region Manager identifying all the parties by title that have approval authority.  State’s Local Government Section Manager will provide a copy of any updates to the Certification Coordinator in the Local Government Section in Salem.  City agrees that the signatures on each project prospectus, Supplemental Project Agreement, contract, and all project development phases will adhere to said approval authority.

- The provisions of this Agreement shall apply to all federal-aid Supplemental Project Agreements City enters into with State.  If needed, and agreed to by both State and City, the provisions of this Agreement may be modified by use of special provisions in the Supplemental Project Agreements.  In the event of a conflict, the Supplemental Project Agreement shall control over this Agreement.

- This Agreement and the attached exhibits constitutes the entire agreement between the parties on the subject matter hereof.  There are no understandings, agreements, or representations, oral or written, not specified herein regarding this Agreement.  No waiver, consent, modification or change of terms of this Agreement shall bind either party unless in writing and signed by both parties and all necessary approvals have been obtained.  Such waiver, consent, modification or change, if made, shall be effective only in the specific instance and for the specific purpose given. The failure of State to enforce any provision of this Agreement shall not constitute a waiver by State of that or any other provision.

IN WITNESS WHEREOF, the parties hereto have set their hands as of the day and year hereinafter written.

City shall enter into and execute this Agreement during a duly authorized session of its City Council.

The Oregon Transportation Commission on June 18, 2003, approved Delegation Order No. 2, which authorizes the Director to approve and execute agreements for day-to-day operations.

On November 10, 2004, the Director of the Oregon Department of Transportation approved Subdelegation Order No. 2, in which the Director delegates day-to-day authority to the  Deputy Director for Highways to approve and sign agreements.

| CITY OF PORTLAND, acting by and through its elected officials By _______________________________ Mayor of City of Portland Date _____________________________ By _______________________________ Title ______________________________ Date _____________________________ APPROVED AS TO LEGAL SUFFICIENCY By _______________________________ City Legal Counsel Date _____________________________ APPROVED AS TO LEGAL SUFFICIENCY By_______________________________ Assistant Attorney General Date:___________________ | STATE OF OREGON, acting by and through its Department of Transportation By _______________________________ Deputy Director, Highways Date _____________________________ ### APPROVAL RECOMMENDED By _______________________________ # Region 1 Manager ## Date _____________________________ By _______________________________ # Local Government Section Manager Date ___________________________ 7-15-2005 |
| --- | --- |

STATE OF OREGON

DEPARTMENT OF TRANSPORTATION

City is certified in the following functional areas as marked below:

- Plans, specifications and estimates (PS&E)

- Consultant Selection and Process (Not available for certification yet).

- Advertise, bid,  award, payment to contractor

- Construction Administration