## Misc. Contracts & Agreements

No. 22461

Oregon Department of Transportation

LOCAL PUBLIC AGENCY CERTIFICATION PROGRAM

Supplemental Project Agreement No. 22461

SE 20th Avenue – SE 55th Avenue (Hawthorne Blvd.)

THIS AGREEMENT is made and entered into by and between THE STATE OF OREGON, acting by and through its Department of Transportation, hereinafter referred to as "State"; and CITY OF PORTLAND, a municipal subdivision of the State of Oregon, acting by and through its Elected Officials, hereinafter referred to as "City".

# RECITALS

- By the authority granted in Local Public Agency Certification Program Agreement No. 21492, incorporated herein and by this reference made a part hereof, State may enter into this Supplemental Project Agreement with City for the performance of work on this improvement project.

- This Supplement Project Agreement is one of the required test projects that constitute conditional certification described in Local Public Agency Certification Program Agreement No. 21492.  The Local Public Agency Certification Program allows State to certify a Local Agency’s procedures and delegates authority to the certified Local Public Agency to administer federal-aid projects that are not on the National Highway System.

3.	SE Hawthorne Blvd. is a part of the city street system under the jurisdiction and control of City.

NOW THEREFORE, the premises being in general as stated in the foregoing recitals, it is agreed by and between the parties hereto as follows:

TERMS OF AGREEMENT

1.	Under such authority, City plans and proposes to construct multi-modal improvements on SE Hawthorne Blvd. between SE 20th Avenue and SE 55th Avenue.  The improvements will consist of curb extensions; new traffic signals at SE 35th Place and SE 49th Avenue; realigning the intersections at SE 20th Avenue and SE 50th Avenue with signal improvements; replacement of the existing traffic signals at SE 27th and at SE 37th Avenue; pedestrian islands at SE 47th Avenue and SE 48th Avenue; bike boulevard and local street improvements; and areas of covered bicycle parking, called a “Bike Oasis”, hereafter referred to as "Project".  The location of the Project is approximately as shown on the sketch map attached hereto, marked Exhibit A, and by this reference made a part hereof.

2.	This Project shall be conducted as a part of the Congestion Mitigation and Air Quality (CMAQ) Program under Title 23, United States Code.  The total Project cost is estimated at $2,067,000.  The federal CMAQ funds are limited to $1,607,405.   Eligible costs for the Project will be reimbursed at the full federal share or until the $1,607,405 limit is reached.  City shall be responsible for the match for the federal funds and any portion of the Project not covered by federal funding. The match for preliminary engineering has already been deposited in the Local Government Investment Pool.  City will retain the match for construction and make all payments to the construction contractor at 100 percent.  The State will reimburse City for the federal portion.  The cost between the total expenditure and the federal reimbursement will constitute the City’s match.  State’s estimated costs for construction engineering are $12,000.  State’s estimated costs for Civil Rights services is $3,500 (based on an estimated fifty-five (55) hours).  State’s Local Agency Liaison shall send monthly expenditure account (EA) reports to City’s Project Manager.  City understands that State’s costs are estimates only and agrees to reimburse State for the actual amount expended.  State’s Civil Rights services shall be billed at $70 per hour.  The total Project cost is subject to change.

- City shall advertise, bid, and award the construction contract.  City understands that this Project is a test project and agrees to comply with all of the terms and conditions found in Local Public Agency Certification Program Agreement No. 21,492.

- The federal funding for this Project is contingent upon approval by the FHWA.  Any work performed prior to acceptance by FHWA will be considered nonparticipating and paid for at City expense.

- State and City grant each other authority to enter onto the other’s right-of-way for the performance of this Project.

- City shall, upon completion of the Project, maintain the roadway, bike facilities, traffic signals, and supply power for the traffic signals and project illumination at their own expense.

- The term of this Agreement shall begin on the date all required signatures are obtained and shall terminate upon completion of the Project and final payment or ten (10) calendar years following the date all required signatures are obtained, whichever is sooner.  Local Public Agency Certification Program Agreement, No. 21492 must be fully executed before any work can begin on this Project.

- This Agreement shall supersede and replace, Agreement No. 20071 and its supplement in its entirety.  Agreement No. 20071 is terminated upon execution of this Agreement.  Bills for preliminary engineering work incurred prior to the replacement of Agreement No. 20071 can be invoiced by City and paid for by State under this Agreement.

- This Agreement may be terminated by mutual written consent of both parties.

- State may terminate this Agreement effective upon delivery of written notice to City, or at such later date as may be established by State, under any of the following conditions:

- If City fails to provide services called for by this Agreement within the time specified herein or any extension thereof.

- If City fails to perform any of the other provisions of this Agreement, or so fails to pursue the work as to endanger performance of this Agreement in accordance with its terms, and after receipt of written notice from State fails to correct such failures within 10 days or such longer period as State may authorize.

- If City fails to provide payment of its share of the cost of the Project.

- If State fails to receive funding, appropriations, limitations or other expenditure authority sufficient to allow State, in the exercise of its reasonable administrative discretion, to continue to make payments for performance of this Agreement.

- If federal or state laws, regulations or guidelines are modified or interpreted in such a way that either the work under this Agreement is prohibited or if State is prohibited from paying for such work from the planned funding source.

- Any termination of this Agreement shall not prejudice any rights or obligations accrued to the parties prior to termination.

- City, as a recipient of federal funds, pursuant to this Agreement with the State, shall assume sole liability for City’s breach of any federal statutes, rules, program requirements and grant provisions applicable to the federal funds, and shall, upon City’s breach of any such conditions that requires the State to return funds to the FHWA, hold harmless and indemnify the State for an amount equal to the funds received under this Agreement; or if legal limitations apply to the indemnification ability of City, the indemnification amount shall be the maximum amount of funds available for expenditure, including any available contingency funds or other available non-appropriated funds, up to the amount received under this Agreement.

- This Agreement and the attached exhibits constitutes the entire agreement between the parties on the subject matter hereof.  There are no understandings, agreements, or representations, oral or written, not specified herein regarding this Agreement.  No waiver, consent, modification or change of terms of this Agreement shall bind either party unless in writing and signed by both parties and all necessary approvals have been obtained.  Such waiver, consent, modification or change, if made, shall be effective only in the specific instance and for the specific purpose given.  The failure of State to enforce any provision of this Agreement shall not constitute a waiver by State of that or any other provision.

Signature Page to Follow

IN WITNESS WHEREOF, the parties hereto have set their hands as of the day and year hereinafter written.

The Project was approved by the Oregon Transportation Commission on November 17, 2003 as part of the 2004-2007 Statewide Transportation Improvement Program, Key No. 11463.

The Oregon Transportation Commission on June 18, 2003, approved Delegation Order No. 2, which authorizes the Director to approve and execute agreements for day-to-day operations when the work is related to a project included in the Statewide Transportation Improvement Program or a line item in the biennial budget approved by the Commission.

On November 10, 2004, the Director of the Oregon Department of Transportation approved Sub delegation Order No. 2, in which the Director Delegates authority to the Deputy Director Highways to approve and execute agreements over $75,000 when the work is related to a project included in the Statewide Transportation Improvement Program.

| City of Portland, acting by and through its elected officials By _______________________________ Mayor of City of Portland Date _____________________________ By _______________________________ Title ______________________________ Date _____________________________ APPROVED AS TO LEGAL SUFFICIENCY By _______________________________ City Legal Counsel Date _____________________________ APPROVED AS TO LEGAL SUFFICIENCY By_______________________________ Assistant Attorney General Date:_____________________________ | STATE OF OREGON, acting by and through its Department of Transportation By _______________________________ Deputy Director, Highways Date _____________________________ ### APPROVAL RECOMMENDED By _______________________________ # Region 1 Manager ## Date _____________________________ ### APPROVAL RECOMMENDED By _______________________________ # Local Government Section Manager Date _____________________________ Agency Address: City of Portland C/o Office of Transportation 1120 SW Fifth Ave, Suite 800 Portland, OR 97204 5-20-05 |
| --- | --- |