EXHIBIT A

AMENDMENT NO 10

CONTRACT NO.  32892

## FOR

Phase II Large Meter Test Bench Device Programming and Start Up

Pursuant to Ordinance No. 174194

This Contract was made and entered into on the 27th day of March, 2000, by and between Alpha Community Development, Inc., hereinafter called Contractor, and the City of Portland, a municipal corporation of the State of Oregon, by and through its duly authorized representatives, hereinafter called City.

- This contract is hereby extended through December 31, 2006.

- Contractor’s business name changed from Palmer & Associates, Inc. (DBA Alpha Engineering, Inc.) to Alpha Community Development, Inc.  Recognizing the legal name change of the Contractor will not disturb the original contractual rights and obligations of City or the Contractor.

- Additional work is necessary as described in the Scope of Work as follows:

The design of the electronic controls for the large meter test bench required the expertise of a control system integration and drafting service specialist(s). It was the Bureau's intent to complete construction of the test bench before current expiration date of December 31, 2005. Changes in project management and other issues delayed the completion of the project.  The construction project is to be bid in January of 2006. The final task in the Contractor’s scope of work requires assistance during construction of the integration between the test bench and the computer software.  The amendment will provide the time required for the Contractor to complete those services.

- No additional compensation is necessary.

All other terms and conditions shall remain unchanged and in full force and effect.

Alpha Community Development, Inc.

By:

Date

(Name and Title)

Address:

Telephone:

# Approved as to Form:	CITY OF PORTLAND

By:

City Attorney	Date	          Auditor	 	          	Date

By:

Mayor/Elected Official	Date