ORDINANCE No.  179821

*Approve settlement agreement with Columbia Rim Corporation  (Ordinance)

The City of Portland ordains:

# The Council finds:

## On January 28, 2003, the City executed Contract #34624 with Columbia Rim Corporation (CRC) to remodel existing Fire Station 28 located at 56th and NE Sandy Blvd.

## The original contract was in the amount of $1,169,000.  As the result of approved change orders the final contract amount was $1,331,804.31 of which the City paid $1,246,904.31 as a result of withholding of liquidated damages and other amounts.

## Work on the project included significant seismic upgrades and renovation to the existing building as well as the construction of a new building adjacent to the existing one.

## CRC contends it is owed an additional $540,860.01 plus interest beyond the contract price as a result of its work on the project and the performance of extra work.   By the time of trial, CRC’s claim would exceed $600,000.

## CRC and the City sent the dispute to mediation, as required by the contract.  At the end of mediation the mediator recommended a settlement of $197,500.  Following mediation, the proposed settlement was presented to the General Obligation Bond Oversight Committee, who reached a consensus that the settlement should be approved.  Following that recommendation, the Bureau of Fire & Rescue also approved the settlement.

## Exhibit A to this ordinance is the proposed settlement between the City and CRC that calls for the payment of $197,500 to CRC.  That amount includes the return of $74,750 withheld from the final contract payment and approximately $45,000 for which there was no dispute.

NOW, THEREFORE, the Council directs:

### The Commissioner in charge of the Fire Bureau is authorized to execute a settlement agreement in substantially similar form to that attached as Exhibit A.

### The Mayor and the Auditor are authorized to draw and deliver warrants chargeable to Center Code 73540040 in accordance with the executed agreement.

Section 2:  	The Council declares that an emergency exists in order to reduce the City’s liability including claims for interest; therefore, this ordinance shall be in full force and effect from and after its passage by Council.

| Passed by the Council: December 14, 2005 Commissioner Sten James Van Dyke:cj December 8, 2005 | Gary Blackmer Auditor of the City of Portland By: /S/ Susan Parsons Deputy |
| --- | --- |

BACKING SHEET INFORMATION

AGENDA NO.  1563-2005

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.  179821

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| POTTER | X |  |