Exhibit A

| Project Estimate Confidence Level Rating Index Defined |
| --- |
| COMPLETE | Final payment made. Post project assessment completed comparing project estimate, amount of contract award and total amount of change orders issued during project. Total project costs reported. |
| OPTIMAL | Project scope and specifications clearly understood and well defined. Clear understanding of materials, size and quantities needed to execute job. Schedule and special site conditions understood. Project estimate unlikely to change (generally at 90% or greater design and engineering phase). Total Project contingencies (including project management, design, engineering, plus construction) range between 10%-15%. |
| HIGH | Project scope and specifications nearly complete but still subject to change (70%–90% design and engineering phase) Materials, size and quantities needed to execute job have been defined but subject to minor changes. Schedule understood. Total Project contingencies (including project management, design, engineering, plus construction) may range between 20%-30%. |
| MODERATE | Project scope defined but lacks details. Project specifications incomplete (60%-70% design and engineering phase). Total Project contingencies (including project management, design, engineering, plus construction) may range between 30%-40%. |
| LOW | Project scope is a conceptual “vision” with limited detail. Project cost is an educated guesstimate. Limited technical information available and/or limited analysis performed. Specifications still in infancy stage. (Less than 50% design and engineering phase). Total Project contingencies (including project management, design, engineering, plus construction) may range up to or exceed 50%. |