I-205/MALL LIGHT RAIL PROJECT

INTERGOVERNMENTAL GRANT AGREEMENT

BETWEEN TRIMET AND THE CITY OF PORTLAND

SECOND AMENDMENT

THIS Second Amendment to the INTERGOVERNMENTAL GRANT AGREEMENT (“Grant Agreement” or “Agreement”) is entered into as of the effective date identified below the signatures to this Agreement and is between the Tri-County Metropolitan Transportation District of Oregon ("TriMet"), a mass transit district organized under the laws of the State of Oregon; and the City of Portland, a municipal corporation organized under the laws of the State of Oregon (“City”) (TriMet and City collectively are hereinafter referred to as “the Parties”).   This Agreement amends the “I-205/Mall Light Rail Project Intergovernmental Grant Agreement between TriMet and the City of Portland – First Amendment” executed in December 2004 (the “First Amendment Agreement”).  This Agreement shall supercede and the replace in its entirety the First Amendment Agreement.

RECITALS

A.	The Parties understand and agree that the Parties and the Project (as defined hereunder) will be best served by entering into this Grant Agreement to provide for the rights and obligations of the Parties with respect to funding Preliminary Engineering, Final Design, and Construction for the Project.

B.	TriMet and City are each authorized to enter into this Agreement with each other pursuant to the provisions of ORS 190.010(3) for the purpose of memorializing the Parties’ commitment to provide necessary local funding for light rail transit extensions between Gateway and the Clackamas Town Center along Interstate-205 (the “I-205 Segment”) and along the downtown transit mall between Union Station and Portland State University (the “Mall Segment”), and to clarify the various rights, responsibilities, financial contributions and risks between the Parties.  For purposes of this Grant Agreement, the I-205 Segment and Mall Segment shall be collectively referred to as the “I-205/Mall LRT Project” or “Project.”

C.	TriMet owns and operates the public mass transit system serving the Portland, Oregon metropolitan region, which includes an existing light rail system composed of segments commonly known as the Eastside/Banfield, Westside/Hillsboro, Airport, and Interstate lines.

D.	The Regional Transportation Plan for the Portland metropolitan region and the City of Portland Transportation System Plan each anticipate the development of the I-205/Mall LRT Project.

E.	In December 2002, the Federal Transit Administration (“FTA”) issued a Supplemental Draft Environmental Impact Statement (“SDEIS”) on the I-205 Segment of the Project, in compliance with FTA and National Environmental Protection Act (“NEPA”) requirements.

F.	In April 2003, Metro adopted the Locally Preferred Alternative (“LPA”) and the Land Use Final Order (“LUFO”) for the I-205 Segment.

G.	In October 2003, the FTA issued an Amended Supplemental Draft Environmental Impact Statement (“ASDEIS”) on the Mall Segment, in compliance with FTA and NEPA requirements.

H.	In January 2004, Metro approved a resolution modifying the LPA to include the I-205 Segment and the Mall Segment (the “I-205/Mall LRT Project” or “Project”).

I.	On December 13, 2006 the Portland City Council approved Ordinance Number 180670 modifying the Local Improvement District (LID) for the Mall Segment by adding $9.1 million in Supplemental Urban Treatments to the Project.

J.	City desires to grant to TriMet $1 million to finance Preliminary Engineering for the Project and $45,533,314 to finance Final Design and Construction for the Project, and has reserved certain rights in this Grant Agreement to assure that the monies granted to TriMet are expended in accordance with the governmental purpose of the transfer.

K.	The Parties anticipate that TriMet will be the entity responsible for entering into a Full Funding Grant Agreement (FFGA) with the Federal Transit Administration as the vehicle through which the Project will receive the federal funding component of the Project.  As the grant recipient, TriMet will be the entity responsible for performing, or contracting for, the design services and construction work.

L.	TriMet, City, and PDC agree that a Small Business Support Program is needed to provide assistance to small businesses adversely impacted by Portland Mall light rail construction; and that the program should be implemented thought an Intergovernmental Agreement between TriMet and PDC.

The Parties agree as follows:

AGREEMENT

ARTICLE I.		GENERAL

1.1	Overview of Agreement.

1.1.1	City’s rights and obligations under this Grant Agreement are intended to be those of a grantor.  City shall not be entitled to any interest in, or lien on, the revenues from the operations of the Project or to any compensation by virtue of entering into this Grant Agreement.

1.1.2	This Agreement establishes the rights and obligations of the Parties with respect to:

(a)	Preliminary Engineering (“PE”).  The Parties acknowledge and agree that (i) PE must be undertaken to make the Project eligible to receive federal funds, (ii) upon execution of this Agreement, TriMet is authorized to incur PE Costs and expend PE Funds, (iii) PE Funds will be expended to pay PE Costs prior to execution of a FFGA by FTA and TriMet, (iv) such expenditures of PE Funds shall be made without any assurance that the Project will proceed into Final Design and Construction, and (v) in the event the Project does not proceed into Final Design or Construction, the PE Funds spent by TriMet will not be repaid or reimbursed by TriMet, FTA, or any other party.  TriMet will provide to the City Project Representative a copy of the final plans, reports, and engineering drawings prepared at the conclusion of Preliminary Engineering.

(b)	Final Design.  The Parties acknowledge and agree that (i) Final Design shall not commence until authorized by FTA, (ii) immediately upon FTA authorization to enter Final Design, TriMet is authorized under this Agreement to incur costs and disburse Project Funds for Final Design, (iii) between 60 percent and 100 percent of the costs of Final Design will be incurred prior to execution of a FFGA for the Project by FTA and TriMet, (iv) such pre-FFGA expenditures for Final Design shall be made without any assurance that the Project will proceed into Construction, and (v) in the event the Project does not proceed into Construction, the Project Funds disbursed by TriMet to pay the costs of Final Design will not be repaid or reimbursed by TriMet, FTA, or any other party.  TriMet will provide to the City a copy of the final plans, reports, and engineering drawings prepared at the conclusion of Final Design.

(c)	Construction.  The parties acknowledge and agree that (i) except as otherwise stated in the last sentence of this paragraph (c), Construction shall not commence until a FFGA for the Project is executed by FTA and TriMet, (ii) immediately upon execution of the FFGA by TriMet and FTA, TriMet is authorized under this Agreement to incur costs and disburse Project Funds for Construction, (iii) Construction will be undertaken in conformance with the terms and conditions set forth in a FFGA for the Project, as it may be amended from time to time, TriMet practices and procedures, applicable state and local laws, applicable debt covenants, where such debt covenants have been approved in writing by the TriMet Project Representative, and the terms and conditions set forth in this Agreement, and (iv) City’s approval rights for plans, specifications, and material Project Scope changes during Construction shall be set forth in subsequent agreements to be separately negotiated by the Parties during Final Design.  The parties further acknowledge and agree that (i) in order to maintain the Project Schedule or avoid future cost increases, TriMet shall have the discretion to reasonably incur Construction costs prior to having an executed FFGA, provided that such expenditures are permitted by a Letter of No Prejudice or similar authorization issued by FTA, and (ii) in the event the Project does not proceed into Construction, Project Funds disbursed by TriMet to pay such pre-FFGA Construction costs will not be repaid or reimbursed by TriMet, City, FTA, or any other party.

1.2	Overview of TriMet’s Role.  TriMet shall identify and undertake all activities necessary or desirable to complete Preliminary Engineering, Final Design, and Construction in accordance with the Project Schedule, provide project management services, provide administration of Project funds, and direct the design and the activities of any contractors on the Project.  TriMet shall be responsible for securing federal funding from FTA pursuant to the FFGA and shall be the recipient of all federal grants and, as described in Section 1.5, own the Project.

1.3	Overview of City’s Role.  In accordance with the terms and conditions described hereunder, City shall provide a portion of the funding specified herein to be applied to the Preliminary Engineering, Final Design and Construction of the Project, and, in order to assure the expenditure of such funds in accordance with the governmental purpose of the grant, shall retain certain obligations and rights of approval in connection with the Project.

1.4	General Responsibilities and Obligations of Both Parties.  Both TriMet and City agree to:

1.4.1	Use their best efforts to ensure the Project is planned, designed, and constructed in accordance with the provisions of this Agreement.

1.4.2	Use their best efforts to ensure that the Project Schedule milestones shown in Exhibit A are met.

1.4.3	Act reasonably and in good faith and fully cooperate and coordinate with the other Party and Other Regional Partners in fulfilling their responsibilities with respect to the design, construction, and financing of the Project.

1.4.4	Comply with all requirements of law that apply to the design and construction of the Project, including but not limited to FTA regulations, rules, and procedures.

1.5	Project Ownership and Maintenance Agreements.  The Parties shall prepare and execute an agreement detailing the ownership of project elements and improvements, provided that TriMet shall be the designated owner of all transit elements and improvements operated by TriMet or as FTA may require.  The Parties shall prepare and execute an agreement detailing their respective maintenance responsibilities for each project element or improvement.

1.6	Definitions.  Capitalized terms used herein shall have the meaning set forth in Exhibit B.

ARTICLE II.	PROJECT ORGANIZATION AND MANAGEMENT

2.1	Project Management Group.  The Project Management Group will be retained through the Preliminary Engineering, Final Design and Construction phases of the Project to discuss and coordinate significant issues relating to the Project that are identified by the Project Representatives.  The Project Management Group shall consist of the Project Representatives, or their designee, for TriMet, Clackamas County, PSU, PDC, City, ODOT, and Metro.  The Project Management Group shall be chaired by the TriMet Executive Director of Capital Projects.  TriMet shall provide staff support for the Project Management Group.  By agreement of the City and TriMet Project Representatives, a Mall Project Management Group may be established with such membership and for such purposes as agreed to by the Project Representatives.

2.2	Project Steering Committee.  The Project Steering Committee will be retained through the Preliminary Engineering, Final Design, and Construction phases of the Project.  The Project Steering Committee will be responsible for the overall administration of the Project and this Agreement.  The Project Steering Committee will be responsible for the resolution of Project design and construction issues identified by the Project Management Group.  The Project Steering Committee shall consist of a Clackamas County Commissioner, Portland Mayor and City Commissioner-in-Charge of Transportation, Executive Director of Portland Development Commission, Vice President of Finance and Administration for Portland State University, the Chair of JPACT, TriMet General Manager, and Region 1 Director of ODOT.  The Project Steering Committee shall be chaired by the TriMet General Manager.  TriMet shall provide staff support for the Project Steering Committee.  Any member of the Project Steering Committee may initiate Dispute Resolution, as set forth in Section 9.21 of this Agreement, if it determines that the Project Steering Committee is unable to resolve an issue to the mutual satisfaction of the Parties and Other Regional Partners within fourteen (14) calendar days of written notice by a Project Representative that an issue is in dispute.  By agreement of the City and TriMet Project Representatives, the Mall Project Steering Committee may be retained with such membership and for such purposes as agreed to by the Project Representatives.

2.3	Project Representatives.

2.3.1	Each Party hereby appoints the person identified below to act as its respective Project Representative with the authority and responsibility described in this Grant Agreement:

For City:			Susan D. Keil, Director

Notice Address:	Portland Office of Transportation

1120 SW Fifth Avenue

Suite 800

Telephone: (503) 823-7031

Facsimile:  (503) 823-7609

For TriMet:		Neil McFarlane, Executive Director of Capital

Projects

Notice Address:	Tri-County Metropolitan Transportation District of

Oregon

710 NE Holladay Street

Portland, OR  97232

Telephone: (503) 962-2134

Facsimile: (503) 962-2288

Either Party may, from time to time, designate in writing another person to act as such Party’s Project Representative and may specify another notice address for its Project Representative.  The Parties acknowledge that Project Representatives will be designated for the Other Regional Partners in separate intergovernmental agreements with TriMet.

2.3.1.1	To ensure that the design, construction operation and maintenance of transit improvements in the Mall Segment are coordinated with mall revitalization activities and mall management strategies anticipated to be undertaken by the City, the City Project Representative and TriMet Project Representative shall co-lead Mall Segment activities, as set forth in a subsequent agreement to be negotiated and executed by the Project Representatives; provided, however, that TriMet shall be the lead agency responsible for all Project activities with or for FTA or other federal agencies.

2.3.2   The cost incurred by each Project Representative shall not be a Project Cost.  Each Project Representative shall engage, at the sole expense of the agency/governmental entity represented by such Project Representative (the “Principal”), any advisors it deems necessary to fulfill its obligations as a Project Representative.  The cost of such advisors shall not be considered Project Costs unless and to the extent that they are part of the Project Scope.

2.3.3   No approval of a Project Representative shall be effective or be deemed to have been given unless and until such approval is memorialized in writing.

2.3.4	Each Project Representative shall have authority to act on behalf of its Principal in all matters that are within the scope of the Project Representatives’ authority under this Agreement.  The Parties acknowledge that each Party has its own internal review and approval processes and procedures to follow in connection with matters that may arise under this Agreement.  In accordance with and subject to the terms and conditions set forth in this Agreement, each Party hereby authorizes its respective Project Representative to:

(a)	Act as liaison between each Party; and oversee the overall activities undertaken by its Principal pursuant to this Agreement;

(b)	Consult with the other Project Representatives to further the coordination of all activities of the Parties relating to the design of the Project in order to help avoid disputes among the Parties or Other Regional Partners and ensure that the Project will be constructed in an efficient manner;

(c)	Identify issues to be addressed by the Project Management Group or Project Steering Committee;

(d)	Modify from time to time the Project Schedule;

(e) 	Modify this Grant Agreement; provided that approval by the Portland City Council shall be required when such modifications (i) increase the aggregate amount of City’s grant to the Project beyond $45,533,314, or (ii) materially change the Project Scope;

(f) 	Review and comment on the final plans and specifications in order to confirm that they implement the Project Scope; and

(g)	Ensure that all internal administrative and policy-level approval procedures of its Principal are diligently prosecuted with respect to actions required to be undertaken under this Agreement and represent or transmit, or designate the person to represent or transmit, the conclusion of such approvals to the other Party.

2.3.5	Any Project Representative requesting a change to this Agreement shall prepare written information setting forth in reasonable detail the matter on which the Project Representatives are to act (the “Subject Action”), including, if applicable, the Project Representative’s non-binding estimate of the total costs of the Subject Action with an identification of any costs that are, or are expected, to be not included in the Project Costs, and shall deliver the Subject Action to each Project Representative, at their respective notice address, for their consideration and, if applicable, approval.

2.3.5.1	Prior to acting upon a Subject Action, the Project Representatives may consult with one another, or with other representatives of the Parties concerning the subject matter thereof.  The Parties shall use commercially reasonable efforts to provide the Project Representatives with such information concerning a Subject Action as they may request.  The Project Representatives shall exercise good faith efforts to approve or disapprove in writing a Subject Action within fifteen (15) calendar days from the date of receipt of the Subject Action.  Approval shall require approval in writing by all Project Representatives or unanimous approval of all Project Management Group members at a duly constituted meeting of the Project Management Group.

2.3.5.2 If a Subject Action is not approved or disapproved by the Project Representative or the Project Management Group within the time required by paragraph 2.3.5.1, the Subject Action shall be deemed to have been disapproved.

2.3.5.3 Nothing herein is intended, nor shall it be construed, to prevent a Project Representative from resubmitting any Subject Action that has previously been disapproved or deemed to have been disapproved.

2.3.6	All Project Representatives and their Principals shall act reasonably and in good faith in fulfilling their responsibilities and assisting to finance the Project.  The Parties hereby acknowledge that, in order to effectively and efficiently proceed with the design and construction of the Project, it will be both necessary and appropriate for the staff personnel and outside consultants of the Parties to consult with the Project Representatives.  Nothing herein is intended, nor shall it be construed, to prohibit such contacts.

ARTICLE III.	PRELIMINARY ENGINEERING BUDGET AND CONTRIBUTIONS

3.1	PE Finance Plan.  The Parties agree that the preliminary PE Finance Plan is $8,395,109, as summarized in Exhibit F hereto.  TriMet shall adjust the PE Finance Plan from time to time to reflect the latest information on PE Costs.  Unless modified by the Parties’ mutual written consent, City’s contribution to the PE Finance Plan shall not increase above that amount set forth in Section 3.2, below.

3.2	City Grant to PE Costs.  City shall provide $1.0 million from proceeds of Transportation System Development Charges (“SDC”) to pay its share of PE Costs, as follows:

3.2.1	 City shall retain $550,000 of the funds it provides under Section 3.2 to pay PDOT staff and consulting expenses for work undertaken pursuant to an agreement on PE work activities for the Mall Segment to be prepared and executed by the Parties.  In the event that:

(a)	During PE the City Project Representative determines that that a portion of the funds retained by the City under this Section 3.2.1 exceed the amount needed by the City for such PE activities, the City shall promptly pay or transfer such excess funds into the PE Account;

(b)	The Project is terminated during PE or FTA denies entry into Final Design and at the time of such termination or denial there remains an unexpended balance of funds retained by the City under this Section 3.2.1, the City shall promptly pay or transfer such unexpended balance into the PE Account for purposes of the PE Account Reconciliation set forth in Section 4.4; provided, however, no such payment or transfer shall be required in whole or in part as agreed by the TriMet and City Project Representatives; or

(c)	FTA approves entry into Final Design and at the time of such approval there remains an unexpended balance of funds retained by the City under this Section 3.2.1, the City shall promptly pay or transfer into the Project Account such remaining balance of retained funds.  The City’s payment or transfer into the Project Account of such unexpended balance of retained funds shall not reduce the City’s contribution to the Project Account described in Article VI.

3.2.2	Upon receipt of an invoice from TriMet, City shall promptly pay, or transfer, $450,000 into the PE Account.

3.2.3	By mutual written agreement of the City and TriMet Project Representatives, the amount of funds retained by the City under Section 3.2.1 or initially paid or transferred into the PE Account under Section 3.2.2 may be modified; provided, however, the total of the amounts funds (i) retained by the City plus (ii) paid or transferred into the PE Account by the City shall equal $1.0 million.

3.2.4	In lieu of a lump-sum cash payment set forth in Section 3.2.2, City, at its election, may provide TriMet with an irrevocable, direct-pay letter of credit or line of credit meeting the following requirements:

a.	The letter of credit or line of credit shall have been issued by a commercial bank whose debt obligations having a term comparable to the term of such letter of credit are rated “A” or “A-1” or better by Standard & Poor’s Ratings Group or  “A2" or “P-1" or better by Moody’s Investors Service, Inc.;

b. 	The initial stated amount of the letter of credit or the initial amount available to be drawn by TriMet under a line of credit shall be in an amount equal to City’s contribution to the PE Finance Plan under this Agreement;

c.  	Except for a termination or cancellation that is described in Section 9.4, below, such letter of credit or line of credit shall have a term of not less than three (3) years and during such term shall not be cancelable or terminable by either: (i) the financial institution issuing such letter of credit or line of credit, except in accordance with Section 3.2.4(e) below or (ii) City;

d.  	Such letter of credit or line of credit shall be issued in favor of TriMet and shall obligate the bank providing such credit to pay to TriMet amounts drawn thereunder from time to time for the purpose of paying City’s share of PE Costs upon presentation of a simple demand for payment under such letter of credit or line of credit and without any other conditions being attached as a condition to payment of a draw request presented by TriMet; and

e.  	Such letter of credit or line of credit shall provide that it may not be canceled or terminated by the financial institution providing the same unless: (i) TriMet is given not less than thirty (30) calendar days prior-written notice of the effective date of such cancellation or termination; and (ii) prior to the effective date of any such termination or cancellation, TriMet is expressly permitted to draw the full undrawn amount thereunder for deposit into the PE Account to be applied to the payment of PE Costs as provided in this Agreement.

f. 	 If any letter of credit or line of credit provided to TriMet for the purpose of funding any portion of City’s share of PE Costs is scheduled to expire prior to the payment in full of all PE Costs (including without limitation the settlement and payment of all claims and legal proceedings relating to PE), then not earlier than fifteen (15) calendar days prior to such scheduled expiration date, TriMet shall draw the full amount remaining under such expiring letter of credit or line of credit and shall hold the proceeds of such draw in the PE Account to the credit of City to be used, invested and applied as provided herein with respect to other cash funds held by TriMet in the PE Account.

3.3	TriMet Contribution to PE Costs.  TriMet shall provide $3,479,022 for local match to pay for PE Costs.  The TriMet contribution to local match for PE Costs shall be paid into the PE Account on or before sixty (60) calendar days after the date on which City and TriMet execute this Grant Agreement.

3.4	Federal Funds for PE Costs.  The Parties acknowledge and agree that TriMet has received approval from FTA for a federal grant for PE of $2,916,087; and that PE shall be undertaken in conformance with FTA’s grant requirements and FTA guidance for Preliminary Engineering.  Further, the Parties acknowledge and agree that (a) such federal funds are provided by FTA to TriMet on a reimbursement basis, (b) TriMet may undertake such interim borrowing as may be required to pay PE costs in advance of receipt of federal reimbursement funds, including advancing funds from its General Fund, and (c) the costs of such interim borrowing, including the loss of interest earnings on TriMet General Funds advanced to pay PE Costs, as reasonably determined by TriMet, shall be charged by TriMet against and paid from the PE Account.

ARTICLE IV:	ADMINISTRATION OF PE FUNDS

4.1.  	PE Account Establishment.  TriMet agrees to administer the PE Funds by establishing the “PE Account” as provided in this Agreement.

4.1.1	TriMet shall establish a bank account with a financial institution qualified under the laws of the State of Oregon to hold public funds, and all PE Funds received by TriMet under this Agreement shall be deposited in and disbursed from such bank account.  The PE Account shall document all receipts and disbursements of PE Funds.

4.1.2	TriMet shall make all financial, billing and accounting records concerning the PE Account available to City upon request.

4.1.3	TriMet shall prepare all materials and undertake all activities required by FTA for receipt of federal funds for PE.  TriMet shall maintain all records and undertake all audits regarding the use of federal funds, as may be required by FTA.  The costs of (i) preparing such materials and undertaking such activities as may be required for receipt of federal funds and (ii) such audits as may be required by FTA shall be charged by TriMet against and paid from the PE Account.

4.2. 	Disbursements.  Moneys (including investment earnings) in the PE Account shall be disbursed from time to time by TriMet for the purpose of paying when due the PE Costs.

4.2.1	All costs and expenses incurred by TriMet in establishing and administering the PE Account and investing and disbursing the moneys held therein shall be charged by TriMet against and paid from the PE Account.

4.3  	Investments.  Pending disbursement, moneys shown as part of the PE Account shall be invested and reinvested in Permitted Investments, subject to the terms and provisions of this Agreement.  All investment earnings derived from moneys on deposit from time to time in the PE Account shall be retained in the PE Account and invested, reinvested and disbursed in the same manner as other funds on deposit in the PE Account.  Investment earnings shall not count as a credit towards the Parties’ shares or Other Regional Partners’ shares of the PE Finance Plan.

4.3.1	If any PE Funds provided by a Party are subject to any restrictions as to investment yield as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations (herein called “Yield Restricted Funds”):

(a)  	It shall be the responsibility of the Party providing such Yield Restricted Funds to advise TriMet in writing of such yield restrictions, such written advice to be given to TriMet by the later of (i) the time such moneys are paid to TriMet; or (ii) not less than thirty (30) calendar days prior to the date such moneys first become subject to such yield restrictions;

(b) 	In the written advice referred to in (a) above, the Party providing such Yield Restricted Funds shall specify in writing the maximum yield at which such money can be invested (the “Yield Restriction”);

(c)	Following receipt of any such advice, TriMet shall invest and reinvest the subject Yield Restricted Funds in such Permitted Investments as TriMet shall select that have a yield that does not exceed the Yield Restriction.  At its discretion, TriMet may:

(i)  	Invest or reinvest Yield Restricted Funds in U.S. Treasury Obligations - State and Local Government Series; and

(ii)	 Segregate such Yield Restricted Funds in a separate subaccount of the PE Account established for such purpose.

4.3.2   If any PE Funds provided by a Party are not subject to yield restriction, but are subject to arbitrage rebate as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations (herein called “Funds Subject to Rebate”):

(a)  	It shall be the responsibility of the Party providing such Funds Subject to Rebate to advise TriMet in writing of such facts, such written advice to be given to TriMet at the time such moneys are paid to TriMet;

(b)	Following receipt of any such advice, TriMet shall maintain and prepare such records of expenditures and investment earnings on such Funds Subject to Rebate as are necessary to allow the Party providing such funds to calculate any arbitrage rebate liability owing with respect to such funds and to pay such liability, if any, when due.  The accounting method used by TriMet to account for such Funds Subject to Rebate shall be consistent with accounting method TriMet applies to its own federally tax-exempt obligations.  Such records shall be made available to the Party providing such Funds Subject to Rebate upon request.

(c)  	If the Party providing Funds Subject to Rebate determines that it owes arbitrage rebate on such funds, it shall provide appropriate documentation to Tri-Met of the calculation of the rebate liability amount.  Such rebate liability amount shall include only such amounts as are determined to have resulted from investment earnings in excess of amounts that would have been earned had the funds been invested at the arbitrage yield on the bonds associated with the Funds Subject to Rebate; such rebate liability amount shall not include any penalties or interest resulting from late payments of the rebate liability.

(d)	Tri-Met shall within 15 days of receiving documentation of the rebate liability amount described in 4.3.2.(c), provide payment to the Party of the amount of such arbitrage rebate liability.

4.4	PE Account Reconciliation.

4.4.1	In the event (i) PE is completed and entry into Final Design is approved by FTA and (ii) there are unexpended funds in the PE Account, TriMet shall transfer such unexpended PE Funds into the Project Account, and use such funds to pay Project Costs.  The transfer of unexpended funds from the PE Account to the Project Account shall not reduce the Parties’ contributions to the Project Account, as described in Article VI.

4.4.2	In the event (i) PE is terminated prior to completion and there are unexpended funds in the PE Account after all PE Costs and Termination Costs have been paid, or (ii) PE is completed and entry into Final Design is not approved and there are unexpended PE Funds in the PE Account after all PE Costs and Project Costs have been paid, the balance of unexpended PE funds (including funds transferred or paid into the PE Account by the City pursuant to Section 3.2.1(b)) shall be distributed to the Parties according to the PE Reconciliation Proportion described in Section 4.4.3, below.  Any payments due to a Party as a result of reconciliation shall be documented in a report prepared by TriMet and payment shall be made by TriMet within thirty (30) calendar days after issuance of the report.

4.4.3	The PE Reconciliation Proportion described in Section 4.4.2 shall be as follows: The amount of unexpended PE Funds remaining in the PE Account to be distributed to (a) each the City and County shall equal 18.25 percent of such unexpended PE Funds, and (b) TriMet shall equal 63.50 percent of such unexpended PE Funds.

4.5 	Disputes Regarding the PE Account.  The City Project Representative may only dispute charges to the PE Account that it reasonably determines are inconsistent with the terms and conditions of this Agreement.  If the City Project Representative disputes one or more charges, the City Project Representative shall provide the TriMet Project Representative with a detailed explanation of its reasons for the disputed charge(s).  If a dispute as to a charge arises, the TriMet Project Representative and City Project Representative shall work in good faith for a period of ten (10) calendar days to resolve the dispute.  If the good faith effort of the City and TriMet Project Representatives fails to resolve the dispute, the Dispute Resolution procedures described in Section 9.21 shall be followed.  The Parties shall continue in the performance of their respective obligations under this Agreement notwithstanding the dispute.  Within fifteen (15) calendar days of settling a disputed charge, TriMet shall take the necessary actions to implement the settlement.

ARTICLE V.	PROJECT BUDGET AND PROJECT FINANCE PLAN

5.1	Project Budget.

5.1.1    The Parties agree that the preliminary Project Budget, which includes the $9.1 million in Supplemental Urban Treatments shown in Exhibit G, is about $584.8 million, as summarized in Exhibit C hereto.  The preliminary Project Budget includes estimated expenditures for Preliminary Engineering, Final Design, and Construction.

5.1.2	TriMet shall adjust the Project Budget from time to time to reflect the latest information on Project Costs.  Unless modified by the Parties’ and Other Regional Partners’ mutual written consent, or unless modified by the FFGA, the Project Budget shall not increase above the total amount shown in Exhibit C and may not decrease through a material reduction of Project Scope.  Any cost savings through lower than expected bid or other contract prices, value engineering or through change order reductions shall be maintained in the Project Account until Project Close-Out and reconciliation of Project Budget, as provided in Sections 7.4 and 7.5, below.

5.1.3   The Project Budget shall be reviewed with the Project Representatives periodically, but not less frequently than the intervals established by the following benchmarks: (1) the date on which Final Design is 60% complete, (2) the date on which Final Design is 100% complete and (3) quarterly during Construction.  Any projected overrun of the total budget (not line item) shall be resolved by adjustments to the Project Scope or by obtaining commitments from one or both of the Parties or Other Regional Partners to provide additional funds in an amount equal to the projected overrun, as described in Section 7.3.

5.2	Project Finance Plan.

5.2.1   The Parties acknowledge that the Project Finance Plan will be funded with a combination of Local Matching Funds and federal funds, to the extent that such federal funds are authorized and appropriated.  A preliminary Project Finance Plan, based upon the preliminary $584.8 million Project Budget, is summarized in Exhibit D hereto.

5.2.2   	The Parties understand that there are possible fluctuations in the Project Finance Plan; and the Parties desire to document below their understanding and agreement with respect to these identifiable fluctuations.

a.	The Parties understand and agree that the Project Finance Plan is based on the need for interim borrowing.  TriMet will take the lead role in obtaining such financing.  City shall provide assurances, legal opinions, or enter into appropriate agreements regarding its contribution to the Project under Section 6.1 of this Agreement, which may be reasonably requested by TriMet for the purpose of securing interim borrowing for the Project.

b.	The Parties will allow all funds in the Project Account and any letters of credit to be pledged as security for interim borrowing to the extent such borrowing is necessary for the Project.

c.	The Parties understand and agree that Local Matching Funds may be used for Project Costs prior to expenditure of the federal component to reduce or delay the need for, or the amount of, the interim borrowing.

d.	The Parties also understand and agree that the Project Finance Plan is subject to the possible fluctuation of federal dollars through a lack or delay in federal appropriations or authorizations, which may increase the need for borrowing above that projected in the Finance Plan.  The Parties agree to exercise good faith efforts to obtain interim financing for the Project to provide for any such deficiency or delay of federal funding from that shown in the Project Finance Plan.

5.2.3	The TriMet Project Representative shall promptly cause to be prepared an amended Project Finance Plan whenever a material change is approved or identified for the Project Scope, Project Budget, Project Schedule, interim borrowing program, and receipt in timing or amount of federal funds or other significant financing assumption.  Such amended Project Finance Plan shall replace the preliminary Project Finance Plan shown in Exhibit D, and shall be incorporated into this Agreement as an amended Exhibit D.

5.2.4	City shall not be obligated to provide any additional grant funding to the Project Account in excess of $45,533,314, excluding the payment of Finance Costs as described in Section 6.1.7, unless such additional funding is approved in writing by the City Project Representative, after authorization by the City Council.

ARTICLE VI.	ADMINISTRATION OF PROJECT FUNDS

6.1	City Grant Contribution to Local Match.  Subject only to execution of a FFGA for the Project by FTA and TriMet, delivery of said FFGA by TriMet to City and the terms and conditions of this Agreement, City shall provide to TriMet $45,533,314 to pay City’s share of Project Costs, excluding Preliminary Engineering.  City’s contribution shall be deposited into the Project Account in accordance with this Agreement.

6.1.1	City shall pay or transfer $23,333,000 of its share of Local Matching Funds, excluding Preliminary Engineering, into the Project Account, as soon as reasonably possible but no later than sixty (60) calendar days after a Full Funding Grant Agreement for the Project is signed between TriMet and the FTA.  City shall pay or transfer an additional $167,314 of its share of local matching funds, excluding Preliminary Engineering, into the Project Account no later than July 15, 2008.  In no event shall City be required to pay or transfer funds into the Project Account in the absence of an approved Full Funding Grant Agreement for the Project.

6.1.2	City anticipates that the $23,500,314 share of its Local Matching Funds required by Section 6.1.1 will be deposited into the Project Account from the following sources and in the following amounts:

(a)	$17.0 million in net proceeds from one or more City revenue bonds secured by revenues received by the Portland Office of Transportation to pay a portion of Project Costs for the Mall Segment;

(b)	$1.1 million in funds from the Bureau of Environmental Services to pay a portion the Project Costs associated with designing and relocating sewer lines along the light rail alignment;

(c)	$3.9 million in funds from the Bureau of Water Works to pay a portion of Project Costs associated with designing and relocating water lines along the light rail alignment; and

(d)	$1.333 million from proceeds of Transportation System Development Charges to pay a portion of Project Costs for the Mall Segment.

(e)	$167,314 from the City General Fund to pay a portion of Project Costs for the Mall Segment.

City reserves the right to (i) substitute funds from other sources than shown above, (ii) provide funds from the above-mentioned sources in other amounts than those listed above, and/or (iii) undertake a borrowing program different from that described above, provided that City’s full contribution set forth in Section 6.1.1 is made by the date required by Section 6.1.1 and TriMet has approved in writing such other source, amount or borrowing program.  Further, by agreement of the City and TriMet Project Representatives, the amount of funds provided by the Bureau of Environmental Services under Section 6.1.2(b) and by the Bureau of Water Works under Section 6.1.2(c) may be modified; provided, however, that the total of such funds shall equal $5.0 million.

6.1.3	Subject only to execution of a FFGA for the Project by FTA and TriMet and delivery of said FFGA by TriMet to City, by the dates set forth in Section 6.1.1 City shall provide to TriMet a lump sum payment of, or as set forth in Section 6.1.4 a letter or line of credit for, $23,333,000 and $167,314 to pay the portion of City’s share of Local Matching Funds set forth in Section 6.1.2.

6.1.4	In lieu of the lump-sum payment required by Section 6.1.3, City may provide TriMet with one or more irrevocable, direct-pay letter(s) of credit or line(s) of credit meeting the following requirements:

a.	Each letter of credit or line of credit shall have been issued by a commercial bank whose debt obligations having a term comparable to the term of such letter of credit are rated “A” or “A-1” or better by Standard & Poor’s Ratings Group or  “A2" or “P-1" or better by Moody’s Investors Service, Inc.;

b. 	The initial stated amount of all letters of credit and/or the initial amount available to be drawn by TriMet under all lines of credit shall, in the aggregate, be in an amount equal to the City’s share of Local Matching Funds under this Agreement;

c.  	Except for a termination or cancellation that is described in Section 9.4, below, each letter of credit or line of credit shall have a term of not less than three (3) years and during such term shall not be cancelable or terminable by either (i) the financial institution issuing each letter of credit or line of credit, except in accordance with Section 6.1.4(e) below or (ii) City;

d.  	Each letter of credit and/or line of credit shall be issued in favor of TriMet and shall obligate the bank providing such credit to pay to TriMet amounts drawn thereunder from time to time for the purpose of paying City’s share of Local Matching Funds upon presentation of a draw request for payment under each letter of credit and/or line of credit and without any other conditions being attached as a condition to payment of a draw request presented by TriMet; and

e.  	Each letter of credit and/or line of credit shall provide that it may not be canceled or terminated by the financial institution providing the same unless: (i) TriMet is given not less than thirty (30) calendar days prior written notice of the effective date of such cancellation or termination; and (ii) prior to the effective date of any such termination or cancellation, TriMet is expressly permitted to draw the full undrawn amount available thereunder for deposit into the Project Account to be applied to the payment of Project Costs as provided in this Agreement.

f. 	 If any letter of credit and/or line of credit provided to TriMet for the purpose of funding any portion of City’s share of Local Matching Funds is scheduled to expire prior to disbursement in full of City’s share of Local Matching Funds under all letters of credit and/or lines of credit provided to TriMet, TriMet shall draw the full amount remaining under each such expiring letter of credit or line of credit and shall hold the proceeds of such draw in the Project Account to the credit of the City  to be used, invested and applied as provided herein with respect to other cash funds held by TriMet in the Project Account.

6.1.5	In addition to the share of City Local Matching Funds provided pursuant to Section 6.1.1, City shall deposit an additional $22.033 million, as may be adjusted pursuant to paragraph 6.1.6.5, of Local Matching Funds into the Project Account to pay the Local Improvement District share of Project Costs associated with certain improvements in the Mall Segment, such deposit to be made in accordance with the procedures set forth in Section 6.1.6.

6.1.6	The Parties shall undertake the following activities to facilitate payment of the City Local Matching Share described in Section 6.1.5 (the Local Improvement District (“LID”)):

6.1.6.1	Upon making a determination that construction of the Mall Segment improvements described in an ordinance implementing a LID is substantially complete, the TriMet Project Representative shall transmit to the City Project Representative and City Engineer a notice of such a determination and a report documenting the total cost or projected total cost of said improvements.

6.1.6.2	Upon receipt of the notice and report described in Section 6.1.6.1, the City Engineer shall immediately commence and thereafter diligently prosecute all activities required to either (a) issue a certificate of completion, in accordance with Title 17 of the City Code, for the improvements described in the LID implementing ordinance, or (b) provide a detailed written description of additional construction activities required to be completed before a certificate of completion can be issued.  If a certificate of completion is not issued, TriMet shall either (a) undertake the additional construction activities required by the City Engineer, or (b) initiate dispute resolution under Section 9.21 of this Agreement.

6.1.6.3	Upon issuance of the certificate of completion, the City Engineer shall immediately commence and thereafter diligently prosecute the activities necessary to file with City Council a final assessment ordinance pursuant to the requirements of Title 17 of the City Code.

6.1.6.4	By a date no later than sixty (60) calendar days after the date on which the City Council approves the final assessment ordinance required by Title 17 of the City Code, City shall either (a) deposit a lump sum payment of $22.033 million, as may be adjusted pursuant to paragraph 6.1.6.5, into the Project Account, or (b) provide TriMet with a line of credit or letter of credit for $22.033 million, as may be adjusted pursuant to paragraph 6.1.6.5, that complies with the requirements set forth in Section 6.1.4.  Such payment shall be made by the City, or such letter or line of credit shall be provided by the City, by such date notwithstanding the amount of LID assessments collected by the City by such date.

6.1.6.5 The City and TriMet anticipate that owners of property abutting the Project will request certain sidewalk improvements that are outside the scope of TriMet’s work (such additional improvements shall be referred to as “Extra Work”) be constructed as part of the project.  The parties also anticipate that such property owners will request that the cost of Extra Work be added to their Local Improvement District (LID) assessment pursuant to the LID approved by the Council in Ordinance #180670 dated December 13, 2006 (“Portland Mall LID”).  City agrees that the authorization of such work by the City’s contractor and the addition of the cost of such Extra Work to property owner’s LID assessment is a normal and customary activity of the City, serves a public purpose and provides a public benefit.  For the purposes of the Portland Mall LID, TriMet will be considered the City’s contractor for such Extra Work.  Prior to undertaking Extra Work, TriMet will secure an Extra Work Agreement, in a form satisfactory to the LID Administrator and TriMet, describing all extra work to be undertaken by TriMet and the cost documentation required by the LID Administrator to allow the calculation of the final assessment to the property owner for the cost of the Extra Work.  Inspection and acceptance of all Extra Work shall be conducted by TriMet under the terms of the Construction Permit for the Project issued by the City Engineer.  Upon completion of the Extra Work and subject to TriMet’s submission of the cost documentation required by the Extra Work Agreement to the LID Administrator, the cost of the Extra Work will be included in the final assessment ordinance prepared pursuant to PCC 17.08.130.

6.1.7	Agreement of City to Pay Finance Costs.  In addition to making the payments described in Sections 6.1.1 through 6.1.6 of this Agreement, City shall pay all Finance Costs associated with City’s borrowings described in paragraph.6.1.2.  It is estimated that $3.367 million of the City revenues used to pay said Finance Costs will be eligible Local Matching Funds; provided, however, that the actual amount of City funds used to pay Finance Costs that may be eligible as Local Matching Funds shall be that amount actually incurred and approved by FTA.  City agrees to provide any documentation TriMet may reasonably require to receive FTA approval of the amount of City funds used to pay Finance Costs that may be eligible Local Matching Funds.

6.1.8  Agreement to Provide Funds to Small Business Support Program.  The City  General Fund shall pay $843,686 to TriMet for the Small Business Support Program to be implemented by an intergovernmental agreement between TriMet and PDC.  City shall pay or transfer to TriMet $843,686 no later than July 15, 2008 to  be spent in accordance with a PDC-TriMet Intergovernmental Agreement on the Small Business Support Program.  The Parities acknowledge that TriMet may advance funds to the Small Business Support Program prior to the City’s payment under this subsection 6.1.8, and that TriMet will be reimbursed from the $843,686 provided by the City under this subsection 6.1.8 for any finance costs incurred by TriMet or interest earnings lost by TriMet that result from TriMet’s advancement of funds to the Small Business Support Program.  Funds remaining in the Small Business Support Program at the time the program is terminated by TriMet and loan repayments made after the date on which the program is terminated by TriMet shall be administered in the manner set forth in the Small Business Support Program agreement between TriMet and PDC.

6.2   TriMet Contribution to Local Match.  TriMet shall provide $87.935 million for local match to pay for Project Costs.  The TriMet contribution to local match will be paid into the Project Account in accordance with this Agreement.

6.2.1	TriMet’s source of funds is anticipated to be proceeds from two borrowings: (a) $26.686 million from the net proceeds of one or more revenue bonds secured by TriMet’s General Fund, (b) $58.5 million from the net proceeds of one or more revenue bonds secured by MTIP funds programmed by JPACT and Metro for the Project, and (c) $2.749 million in TriMet General Funds.  TriMet reserves the right to substitute funds from other sources in lieu of borrowed funds or to undertake a borrowing program different from that described above, provided that TriMet’s full contribution is made by the date required hereunder.

6.2.2	 TriMet shall pay, or transfer, its share of the local match into the Project Account as follows:

6.2.2.1	On or before sixty (60) calendar days after FTA approves entry into Final Design for the Project, TriMet shall pay, or transfer, into the Project Account $35 million, or such other amount as it reasonably determines will be required to complete Final Design.  Such funds shall be attributable to the allocation of MTIP funds described in Section 6.2.1(b).

6.2.2.2	The Parties acknowledge and agree that (a) TriMet may incur costs for Final Design prior to making the payment or transfer into the Project Account required by Section 6.2.2.1, (b) TriMet is authorized to advance such sums as it deems appropriate to maintain the schedule for Final Design, and (c) in the event TriMet advanced sums for Final Design prior to paying or transferring its share of Local Matching Funds in the Project Account as required by Section 6.2.2.1, the amount of TriMet funds to be paid into the Project Account shall be reduced by the sums so advanced.

6.2.2.3	On or before sixty (60) calendar days after a FFGA for the Project is signed between TriMet and the FTA, TriMet shall pay, or transfer, into the Project Account an amount equal to the difference between $87.935 million minus the amount of funds paid or transferred to the Project Account under Section 6.2.2.1 and advanced under Section 6.2.2.2.  The Parties acknowledge and agree that (a) TriMet may incur costs of Construction prior to making such payment or transfer into the Project Account, (b) TriMet is authorized to advance such sums to pay Construction costs as it deems appropriate to maintain the schedule for Construction, and (c) if TriMet has paid such advanced costs prior to paying or transferring funds in the Project Account, the amount of TriMet funds to be paid into the Project Account shall be reduced by the amount so advanced pursuant to this Section 6.2.2.3.

6.2.3  Agreement of TriMet to Pay Finance Costs.  In addition to making the payments described in Section 6.2 of this Agreement, TriMet shall pay all Finance Costs associated with TriMet’s borrowings described in paragraph 6.2.1.  It is estimated that $7.762 million of the TriMet revenues used to pay said Finance Costs will be eligible Local Matching Funds; provided, however, that the actual amount of TriMet funds used to pay Finance Costs that may be eligible as Local Matching Funds shall be that amount actually incurred and approved by FTA.

6.3.  	Project Account Establishment.  TriMet agrees to administer the Local Matching Funds by establishing the “Project Account” as provided in this Agreement.

6.3.1	TriMet shall establish a bank account with a financial institution qualified under the laws of the State of Oregon to hold public funds, and all Local Matching Funds received by TriMet under this Agreement shall be deposited in and disbursed from such bank account.  The Project Account shall document all receipts and disbursements of Local Matching Funds.

6.3.1.1   TriMet shall document in the manner set forth in Section 7.4.2 that the funds contributed by the Portland Office of Transportation under Section 6.1.2(a),  System Development Charges under Section 6.1.2(d) and LID under Section 6.1.5 are solely allocated to Project Costs for the Mall Segment.

6.3.2	TriMet shall make all financial, billing and accounting records concerning the Project available to City upon request.

6.3.3	TriMet shall prepare all materials and undertake all activities required by FTA for receipt of federal funds for the Project.  TriMet shall maintain all records and undertake all audits regarding the use of federal funds, as may be required by FTA.  The costs of (i) preparing such materials and undertaking such activities as may be required for receipt of federal funds and (ii) such audits as may be required by FTA shall be charged by TriMet against and paid from the Project Account.

6.3.4	TriMet shall prepare all materials and undertake all activities required to establish and maintain an interim borrowing program for the Project.  The costs of (i) preparing such materials and undertaking such activities, and (ii) all issuance costs, administrative fees, legal expenses, interest payments, and all other costs or fees of the interim borrowing program shall be charged by TriMet against and paid from the Project Account.

6.4  	Investments.  Pending disbursement, funds on deposit in the Project Account shall be invested and reinvested in Permitted Investments, subject to the terms and provisions of this Agreement.  All investment earnings derived from moneys on deposit from time to time in the Project Account shall be retained in the Project Account and invested, reinvested and disbursed in the same manner as other funds on deposit in the Project Account.  Investment earnings shall not count as a credit towards the Parties’ or Other Regional Partners’ funding commitments.

6.4.1	If any Local Matching Funds provided by a Party are subject to any restrictions as to investment yield as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations (“Yield Restricted Funds”):

(a)  	It shall be the responsibility of the Party providing such Yield Restricted Funds to advise TriMet in writing of such yield restrictions, such written advice to be given to TriMet by the later of (i) the time such moneys are paid to TriMet; or (ii) not less than thirty (30) calendar days prior to the date such moneys first become subject to such yield restrictions;

(b) 	In the written advice referred to in (a) above, the Party providing such Yield Restricted Funds shall specify in writing the maximum yield at which such money can be invested (the “Yield Restriction”);

(c)	Following receipt of any such advice, TriMet shall invest and reinvest the subject Yield Restricted Funds in such Permitted Investments as TriMet shall select that have a yield that does not exceed the Yield Restriction.  At its discretion, TriMet may:

(i)  	Invest or reinvest Yield Restricted Funds in U.S. Treasury Obligations - State and Local Government Series; and

(ii)	 Segregate such Yield Restricted Funds in a separate subaccount of the Project Account established for such purpose.

6.4.2   If any Local Matching Funds provided by a Party are not subject to yield restriction, but are subject to arbitrage rebate as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations (herein called “Funds Subject to Rebate”):

(a)  	It shall be the responsibility of the Party providing such Funds Subject to Rebate to advise TriMet in writing of such facts, such written advice to be given to TriMet at the time such moneys are paid to TriMet;

(b)	Following receipt of any such advice, TriMet shall maintain and prepare such records of expenditures and investment earnings on such Funds Subject to Rebate as are necessary to allow the Party providing such funds to calculate any arbitrage rebate liability owing with respect to such funds and to pay such liability, if any, when due.  The accounting method used by TriMet to account for such Funds Subject to Rebate shall be consistent with accounting method TriMet applies to its own federally tax-exempt obligations.  Such records shall be made available to the Party providing such Funds Subject to Rebate upon request.

(c)  	If the Party providing Funds Subject to Rebate determines that it owes arbitrage rebate on such funds, it shall provide appropriate documentation to Tri-Met of the calculation of the rebate liability amount.  Such rebate liability amount shall include only such amounts as are determined to have resulted from investment earnings in excess of amounts that would have been earned had the funds been invested at the arbitrage yield on the bonds associated with the Funds Subject to Rebate; such rebate liability amount shall not include any penalties or interest resulting from late payments of the rebate liability.

(d)  	Tri-Met shall within 15 days of receiving documentation of the rebate liability amount described in 4.3.2.(c), provide payment to the Party of the amount of such arbitrage rebate liability.

6.5 	Disputes Regarding the Project Account.  The City Project Representative may only dispute charges to or disbursements from the Project Account that it reasonably determines are inconsistent with the terms and conditions of this Agreement.  If the City Project Representative disputes one or more charges or disbursements, the City Project Representative shall provide the TriMet Project Representative with a detailed explanation of its reasons for the disputed charge(s) or disbursement(s).  If a dispute as to a charge or disbursement arises, the TriMet Project Representative and City Project Representative shall work in good faith for a period of ten (10) calendar days to resolve the dispute.  If the good faith effort of the City and TriMet Project Representatives fails to resolve the dispute, the Dispute Resolution procedures described in Section 9.21 shall be followed.  The Parties shall continue in the performance of their respective obligations notwithstanding the dispute.  Within fifteen (15) calendar days of settling a disputed charge or disbursement, TriMet shall take the necessary actions to implement the settlement.

ARTICLE VII:	DISBURSEMENTS FROM PROJECT ACCOUNT, COST OVERRUNS, AND TERMINATION

7.1 	Disbursements from Project Account.  TriMet shall disburse moneys (including investment earnings) from the Project Account, from time to time, to pay when due the Project Costs and other eligible costs hereunder.

7.1.1	TriMet shall disburse funds from the Project Account as required to pay Project Costs or other eligible costs hereunder, without regard to the sources or uses of such funds.

7.1.2	Prior to the execution of a FFGA by TriMet and FTA, all TriMet funds paid or transferred into the Project Account (up to $48.5 million) shall be attributable to the MTIP funds programmed to pay Project Costs by Metro.  The Parties acknowledge and agree that TriMet shall not be required to repay or reimburse MTIP for such funds disbursed to pay Project Costs in the event the Project terminates for any reason.  Further, both Parties shall work to ensure that MTIP funds programmed for the Project in Metro are made available to TriMet in accordance with the funding schedule set forth in Metro Resolution No. 04-3468.

7.1.3	All costs and expenses incurred by TriMet in establishing and administering the Project Account and investing and disbursing the moneys held therein shall be charged by TriMet against and paid from the Project Account.

7.2 	Project Cost Underruns.

7.2.1	In the event the Project is completed and Federal matching funds are available to pay a portion of the costs of the Supplemental Urban Treatments, TriMet shall refund to City an amount of funds equal to 1.8 percent of the amount of Federal matching funds used to pay such costs.  Any refund due under this Section 7.2.1 shall be paid to TriMet by TriMet within ninety (90) calendar days after the date of Project Close-Out.

7.2.2	In the event that the Project is completed, and Project Costs (including other eligible costs and any adjustments pursuant to Section 7.2.1)) are less than estimates contained in the Project Budget, the excess funds remaining at Project Close-Out, or reasonably estimated by TriMet to be remaining at Project Close-out, shall be applied first to the construction of any Supplemental Improvements agreed upon by all of the Project Representatives and, with respect to remaining federal funds, approved by FTA.  Local Matching Funds remaining after all Supplemental Improvements have been funded shall be distributed at Project Close-Out to the Parties according to the Project Reconciliation Proportion.  Any payments due to a Party as a result of such reconciliation shall be documented in a report prepared by TriMet and paid by TriMet to such Party within ninety (90) calendar days after the date of Project Close-out.

7.3	Project Cost Overruns.  In the event that Project Costs (including other eligible costs) exceed, or are reasonably estimated to exceed, the total Project revenues set forth in the Project Finance Plan plus any interest earned on the investment of funds on deposit in the Project Account (plus any funds transferred from the PE Account to the Project Account pursuant to Section 4.4.1), TriMet shall undertake the following actions:

(a)	Within thirty (30) calendar days of determining the Project Costs exceed or are reasonably anticipated to exceed the Project Budget, TriMet shall prepare and deliver to the Project Representatives for City and Other Regional Partners a memorandum that (i) identifies reductions in Project Scope, subject to FTA approval (if applicable), and any other steps it will undertake to eliminate Project Costs in excess of the Project Budget, and, if appropriate, (ii) proposes a plan for supplemental contributions to the Project Account by one or more of the Parties and Other Regional Partners to eliminate the need for the proposed reductions in Project Scope and/or other steps to be undertaken.

(b) 	 The Parties agree that their respective Project Representatives will undertake good faith negotiations with each other and the Other Regional Partners to develop a consensus on Project Scope reductions and/or supplemental contributions to the Project Account, as may be refined or revised through the negotiations.  If needed, such good faith negotiations shall take place for a period of fifteen (15) calendar days from the date on which TriMet transmitted the memorandum described in paragraph (a), above, or such longer period as determined by the TriMet Project Representative.  Notwithstanding other terms of this Section 7.3, the Parties acknowledge that any such negotiations conducted by Project Representatives with regards to supplemental contributions will not be binding on City until the Portland City Council has approved a formal action appropriating funds for such supplemental contribution by the City.

(c)	In the event that the negotiations described in paragraph (b), above, result in an agreement to provide supplemental contributions to the Project Account, TriMet shall prepare and transmit, as appropriate, to City and Other Regional Partners, the proposed amendment to their respective intergovernmental grant agreements to reflect their respective obligations to provide the supplemental funding contribution agreed to by each party.  At the time any such proposed amendment is delivered to the City, TriMet shall notify City of the date by which the proposed amendment, and appropriations to implement such amendment, must be approved by City in order to avoid undertaking the reductions in Project Scope or other steps identified in the memorandum prepared under paragraph (a), above, as may be refined or revised under paragraph (b), above.

(d)	In the event that, by the date(s) identified by TriMet, (i) the negotiations described in paragraph (b), above, do not result in an agreement, or (ii) the amendment(s) proposed under paragraph (c), above, is not approved or executed by the City, TriMet, or, if applicable, one or more Other Regional Partners, TriMet shall undertake all necessary actions on its own election, without any further approvals (other than, if necessary, by FTA), to implement the Project Scope reductions identified in paragraph (a), above, as may be refined or revised by paragraph (b), above, and such other actions as it reasonably determines are necessary or appropriate to mitigate the cost overruns.

7.4	City Sign-Off of Project Funding.  City shall make a determination that the City funds have been used in conformance with this Agreement and notify TriMet of its determination in accordance with the following procedures:

7.4.1  At least thirty (30) calendar days prior to the anticipated date of Project Close-Out, the TriMet Project Representative shall provide to the City Project Representative an accounting showing, in a form acceptable to City and TriMet, the amount of actual or reasonably estimated Project Costs for the Mall Segment, for relocating water lines contemplated by Section 6.1.2(c), and for relocating sewer lines contemplated by Section 6.1.2(b).

7.4.2	Within fifteen (15) calendar days of receipt of the accounting provided under Section 7.4.1, the City Project Representative shall determine and notify in writing the TriMet Project Representative if (a) the Project Costs for the Mall Segment equals or exceeds the total amount of funds contributed by the City pursuant to Sections 6.1.2(a) ,  6.1.2(d) and 6.1.5, (b) the Project Costs for relocating the sewer lines contemplated by Section 6.1.2(b) equals or exceeds the amount of funds contributed by the Bureau of Environmental Services pursuant to Section 6.1.2(b) and (c) the Project costs for relocating the water lines contemplated by Section 6.1.2(c) equals or exceeds the amount of funds contributed by the Bureau of Water Works pursuant to Section 6.1.2(c).

7.4.3	If the City Project Representative determines that the criteria in Section 7.4.2 has been met for each City funding source, the writing shall expressly state that City’s share of Local Matching Funds to the Project has been properly spent in compliance with this Grant Agreement.  If the City Project Representative determines that the criteria in Section 7.4.2 has not been met for one or more City funding sources, the writing shall detail the specific discrepancies causing such a determination, and a proposed method for resolving the discrepancies.

7.4.4	In the event the City Project Representative notifies the TriMet Project Representative that City funds have not been properly spent:

(a)  If the TriMet Project Representative agrees with the determination of the City Project Representative, TriMet shall undertake the activities necessary to resolve the discrepancy or discrepancies.

(b) If the TriMet Project Representative disagrees with the determination of the City Representative, the City and TriMet Project Representatives shall engage in good faith negotiations, for a period not less that fifteen (15) calendar days, to identify a mutually satisfactory resolution of the issue.

7.4.5	 Disputes During Project Close-Out.  Subject to Section 7.4.4, above, disputes among the Parties regarding the Project accounting provided by TriMet, or the determination of City regarding the Project accounting, shall be resolved through Dispute Resolution set forth in Section 9.21.

7.5	Reconciliation of the Project Account.  In the event the Project is completed or terminated prior to completion and there remains an unexpended balance of Local Matching Funds, such funds shall be allocated among the Parties and Other Regional Partners as follows:

7.5.1	The first $48.5 million of Local Matching Funds, excluding Local Matching Funds provided by ODOT, spent on Project Costs shall be the TriMet funds attributable to the MTIP allocation to the Project.

7.5.2	If less than $48.5 million of Local Matching Funds, excluding funds provided by ODOT, has been expended on Project Costs at the time of Project termination or completion:

(a)	An amount of unexpended Local Matching Funds equal to the difference between (i) $48.5 million minus (ii) the amount of Local Matching Funds expended on Project Costs excluding funds provided by ODOT, shall be reallocated to another project through a regional process agreed upon by the Metro Project Representative and TriMet Project Representative; and

(b)	The unexpended balance of Local Matching Funds remaining after the allocation under paragraph (a) above, if any, shall be allocated among the Parties and Other Regional Partners in accordance with the Project Reconciliation Proportion described in Section 7.5.4.

7.5.3	If $48.5 million or more of Local Matching Funds, excluding funds provided by ODOT, has been expended at the time of Project termination or completion, the unexpended balance of Local Matching Funds shall be allocated among the Parties and Other Regional Partners in accordance with the Project Reconciliation Proportion described in Section 7.5.4.

7.5.4	The Project Reconciliation Proportion is intended to provide for the distribution of the unexpended balance of Local Matching Funds deposited in the Project Account in proportion to the amounts actually deposited into the Project Account by TriMet, City, PDC and County, which acknowledges in the distribution that (a) the ODOT Local Matching Funds are federal funds that must be accounted for differently than other Local Matching Funds, (b) a portion of the TriMet Local Matching Funds are MTIP funds programmed by JPACT and Metro that are to be expended in the manner described in the Metro ordinance programming the MTIP funds for the Project, and (c) a portion of City Local Matching Funds are derived from a LID that must be addressed in accordance with the ordinance passed by the Portland City Council that implements the LID.  The Project Reconciliation Proportion shall be calculated as follows:

7.5.4.1	ODOT shall not receive a share of the unexpended balance of Local Matching Funds in the Project Account.  There shall be no refund or repayment of any funds received through ODOT that have been paid or obligated to pay Project Costs prior to completion or termination of the Project.  ODOT funds that have not been paid or obligated to pay Project Costs at the time of completion or termination shall be reprogrammed to other projects at the discretion of ODOT.

7.5.4.2 The unexpended balance of Local Matching Funds, after making the adjustments described in Sections 7.5.2(a) and 7.5.4.1 shall be allocated as follows:

(a)	TriMet shall receive a share of such unexpended balances equal to the fraction calculated as (i) the amount of funds contributed to the Project by TriMet, excluding the $48.5 million attributable to the MTIP allocation, (ii) divided by the sum of (1) the amount of funds contributed to the Project by TriMet, excluding the $48.5 million attributable to the MTIP allocation, plus (2) the amount of funds contributed to the Project by the City, excluding the amount attributable to the LID, plus (3) the amount of funds contributed to the Project by PDC, plus (4) the amount of funds contributed to the Project by the County.

(b)	City shall receive a share of such unexpended balances equal to the fraction calculated as (i) the amount of funds contributed to the Project by the City, excluding the amount attributable to the LID, (ii) divided by the sum of (1) the amount of funds contributed to the Project by TriMet, excluding the $48.5 million attributable to the MTIP allocation, plus (2) the amount of funds contributed to the Project by the City, excluding the amount attributable to the LID, plus (3) the amount of funds contributed to the Project by PDC, plus (4) the amount of funds contributed to the Project by the County.

(c)	PDC shall receive a share of such unexpended balances equal to the fraction calculated as (i) the amount of funds contributed to the Project by the City, (ii) divided by the sum of (1) the amount of funds contributed to the Project by TriMet, excluding the $48.5 million attributable to the MTIP allocation, plus (2) the amount of funds contributed to the Project by the City, excluding the amount attributable to the LID, plus (3) the amount of funds contributed to the Project by PDC, plus (4) the amount of funds contributed to the Project by the County.

(d)	County shall receive a share of such unexpended balances equal to the fraction calculated as (i) the amount of funds contributed to the Project by the County, (ii) divided by the sum of (1) the amount of funds contributed to the Project by TriMet, excluding the $48.5 million attributable to the MTIP allocation, plus (2) the amount of funds contributed to the Project by the City, excluding the amount attributable to the LID, plus (3) the amount of funds contributed to the Project by PDC, plus (4) the amount of funds contributed to the Project by the County.

ARTICLE VIII:	RELATED AGREEMENTS

8.1	Other Design, Construction, and Right of Way Agreements.  By execution of this Agreement, the Parties agree to negotiate in good faith the terms and conditions of all other agreements that may be reasonably required or desired to design, construct, and maintain the Project, which may include, without limitation, procedures for reviewing plans, material change orders, material changes in Project Scope, right-of-way acquisition, permitting, project close-out, maintenance and Continuing Control.

8.2	Continuing Control Agreement.  The Parties acknowledge and agree that the Project must comply with FTA requirements regarding the continuing control by TriMet of roadways, sidewalks, and streets owned by the City on which light rail tracks or stations are placed.  The parties agree to negotiate in good faith such Continuing Control Agreements as may be required by FTA.  No less than sixty (60) calendar days prior to the date on which a fully executed Continuing Control Agreement is required, TriMet will initiate negotiations with the City, and thereafter both Parties shall diligently prosecute the required negotiations.

ARTICLE ix.	GENERAL prOVISIONS

9.1	Relationship of the Parties.  Each of the Parties hereto shall be deemed an independent contractor for purposes of this Grant Agreement.  Each of the Parties possess substantial taxing, eminent domain and police powers so that Parties are not considered part of the same “controlled group” as defined in 26 CFR §1.150-1(e).  No representative, agent, employee, or contractor of one Party shall be deemed to be an employee, agent, representative, or contractor of the other Party for any purpose, except to the extent specifically provided herein.  Nothing herein is intended, nor shall it be construed, to create between the Parties any relationship of principal and agent, partnership, joint venture or any similar relationship, and each Party hereby specifically disclaims any such relationship.  Each party represents and warrants that, except for the representations as set forth in Section 9.2 below, it has not relied upon any acts, omissions, representations or statements of, or information provided by, the other Party in deciding to enter into and perform its obligations under this Grant Agreement.  This Grant Agreement is the result of an arms-length negotiation between the Parties in which each Party has been exclusively responsible for advancing its own interest, and each Party has had full opportunity to consult with its own attorneys and advisors, perform its own due diligence, and fully inform itself concerning the risks and benefits of the transactions contemplated by this Grant Agreement.

9.2	Representations and Warranties of the Parties.

9.2.1	City Representations and Warranties.  As of the date of execution and delivery of this Grant Agreement, City represents and warrants to TriMet that to City’s best knowledge and belief:

9.2.1.1	The City of Portland is a municipal corporation duly organized under the laws of the State of Oregon, and has full requisite power and authority to execute, enter into, and deliver this Agreement, and to perform its obligations under this Agreement;

9.2.1.2	The execution, delivery, and performance of this Agreement by City have been duly authorized by all necessary action on the part of the City.  The Mayor or her designee is the person duly authorized to execute this Agreement on behalf of City and has so executed this Agreement.  No further consent, approval or other authorization of or by any court, administrative agency, or other governmental authority is required in connection with the execution and delivery of this Agreement by City;

9.2.1.3	The Agreement is the legal, valid, and binding obligations of the City, fully enforceable in accordance with their respective terms.  Neither the execution, delivery nor performance of this Agreement by City violates or will violate, is prohibited by, conflicts with, or would constitute a default under or with respect to, (a) City’s charter, statutory authorities, bylaws or administrative rules, (b) any applicable law, regulation, rule, code, ordinance, policy or resolution of City or of any other jurisdiction which is binding on the City; or (c) any judgment, order, writ, injunction or decree of any court, administrative agency, or other governmental authority to which it is party or otherwise subject which is in any respect material to the transactions contemplated hereby;

9.2.1.4	There is no litigation pending against it or threatened against it or to which City is or would become a party, (a) challenging its authority to enter into this Grant Agreement or perform its obligations hereunder, (b) challenging the validity of its proceedings authorizing the execution and delivery of this Grant Agreement, (c) seeking to restrain or enjoin the execution and delivery of this Grant Agreement by it or the performance of its obligations hereunder or (d) which might adversely affect in any way the validity, execution, delivery or performance of the Agreement by the City.  City shall give TriMet immediate written notice of any action or suit filed or any claim made against it that may result in litigation in any way related to this Agreement; and

9.2.1.5	The City has the ability to pay its contribution to PE Costs and Project Costs at the times and in the manner required by and subject to the conditions of this Agreement, and City funds can be used for the purposes and in the manner contemplated by this Agreement.

9.2.2  TriMet Representations and Warranties.  As of the date of execution and delivery of this Grant Agreement, TriMet represents and warrants to City that to TriMet’s best knowledge and belief:

9.2.2.1  TriMet is a mass transit district duly organized and validly existing under the laws of the State of Oregon, and has full requisite power and authority to execute, enter into, and deliver this Agreement, and to perform its obligations under this Agreement;

9.2.2.2  The execution, delivery, and performance of this Agreement by TriMet and the consummation of the transactions contemplated thereby have been duly authorized by all necessary corporate action on the part of TriMet.  The General Manager of TriMet is the person duly authorized to execute this Agreement on behalf of TriMet, and has so executed this Agreement.  No further consent, approval or other authorization is required in connection with the execution, delivery, and performance of this Agreement by TriMet, and the consummation of the transactions contemplated thereby;

9.2.2.3  The Agreement is the legal, valid, and binding obligations of TriMet, fully enforceable in accordance with their respective terms.  Neither the execution, delivery nor performance of this Agreement by TriMet violates or will violate, is prohibited by, conflicts with, or would constitute a default under or with respect to, (a) TriMet statutory authorities or bylaws, (b) any applicable law, regulation, rule, code, ordinance, policy or resolution of TriMet or of any other jurisdiction which is binding on TriMet; or (c) any judgment, order, writ, injunction or decree of any court, administrative agency, or other governmental authority to which it is party or otherwise subject which is in any respect material to the transactions contemplated hereby;

9.2.2.4  There is no litigation pending against it or threatened against it or to which TriMet is or would become a party, (a) challenging its authority to enter into this Grant Agreement or perform its obligations hereunder, (b) challenging the validity of its proceedings authorizing the execution and delivery of this Grant Agreement, (c) seeking to restrain or enjoin the execution and delivery of this Grant Agreement by it or the performance of its obligations hereunder or (d) which might adversely affect in any way the validity, execution, delivery or performance of the Agreement by TriMet.  TriMet shall give City immediate written notice of any action or suit filed or any claim made against it that may result in litigation in any way related to this Agreement; and

9.2.2.5  TriMet has the ability to pay its contribution to PE Costs and Project Costs at the times and in the manner required by and subject to the conditions of this Agreement, and TriMet funds can be used for the purposes and in the manner contemplated by this Agreement.

9.3	Liability.  Within the limits of the Oregon Tort Claims Act, codified at ORS 30.260 through 30.300, each of the Parties shall indemnify and defend the other and its officers, employees, agents, and representatives from and against all claims, demands, penalties, and causes of action of any kind or character relating to or arising from this Grant Agreement (including the cost of defense thereof, including attorney fees) in favor of any person on account of personal injury, death, damage to property, or violation of law, which arises out of, or results from, the negligent or other legally culpable acts or omissions of the indemnitor, its employees, agents, contractors or representatives.

9.4	Termination.    9.4.1	This Agreement shall terminate if, 1) the Parties and Other Regional Partners sign a written agreement, terminating this Agreement; 2) an FFGA is not executed by June 30, 2010, or 3) a Party exercises its legal or equitable rights of termination as provided by law.  In the event this Agreement is terminated as provided in this Agreement, the Project Account shall be reconciled as provided in Section 7.5, above.

9.4.2. In the event of such termination, the TriMet Project Representative shall cease any activity that furthers the advancement of the Project and shall proceed to wind up and close out the Project activities.  The TriMet Project Representative shall prepare a close-out report and plan that details the information and status of the Project.  In the event that neither Party objects to the proposed close-out plan, the Project shall be closed out in accordance with such plan.

9.4.3	Termination Costs.  “Termination Costs” means all costs incurred with respect to winding up the Project work as a result of the abandonment or permanent cessation of work on the design or construction of the Project for any reason.  Termination Costs shall include, without limitation, the costs of restoring the site of the Project to its condition prior to the commencement of construction of the Project or to such other condition as may be agreed to by the Parties (but in no event shall the cost of achieving such other condition be greater than the cost of restoring the site of the Project to its condition prior to the commencement of the construction of the Project).  In the event of Termination, the term Project Costs shall include Termination Costs; and such Termination Costs shall be administered in the manner set forth hereunder for all Project Costs.

9.4.4	Termination for Material Breach.  This Grant Agreement may be terminated by a Party as a result of a material breach of an obligation of the other Party to this Grant Agreement as provided by law or in equity.  Prior to such a termination, the terminating party must provide the Project Representatives sixty (60) calendar days written notice of the material breach, including a detailed explanation of the breach, during which period the breaching party may cure the material breach (“Cure Period”).  If at the end of the Cure Period the breaching party has not cured the default, the terminating party may terminate this Agreement for default and seek all remedies available at law or in equity.

9.4.5	Disputes Related to Termination.  Disputes regarding termination shall be resolved pursuant to the Dispute Resolution process set forth in Section 9.21 of this Agreement.

9.5	Inspection of Records.  Each of the Parties shall have the right to inspect, at any reasonable time, such records in the possession, custody, or control of the other Party as it deems necessary for review of the other Party’s obligations and its rights under this Grant Agreement.  The cost of such inspection shall be borne by the inspecting Party.

9.6	Successors; No Assignment.  The benefits conferred by this Grant Agreement, and the obligations assumed hereunder, shall inure to the benefit of and bind the successors of the Parties.  The rights and obligations of each Party under this Grant Agreement may not be assigned in whole or in part without the prior written consent of the other Party.

9.7	Time is of the Essence.  Time is of the essence of each and every provision and covenant of this Grant Agreement.

9.8	Choice of Law; Place of Enforcement.  This Grant Agreement shall be governed by and construed in accordance with the laws of the state of Oregon.  The venue for any litigation relating to interpretation or enforcement of this Grant Agreement shall be Multnomah County, Oregon.

9.9	Amendments.  This Grant Agreement (including the exhibits hereto) may only be amended by means of a writing signed by an authorized representative of each of the Parties hereto.  No amendment to any provision of this Grant Agreement shall be implied from any course of performance, any acquiescence by any Party, any failure of any Party to object to the other Party’s performance or failure to perform, or any failure or delay by either Party to enforce its rights hereunder.

9.10	Integration.  This document constitutes the entire agreement between the Parties and supersedes all prior or contemporaneous written or oral understandings, representations, or communications of every kind.  No course of dealing between the Parties and no usage of trade will be relevant to supplement any term used in this Grant Agreement.

9.11	Interpretation of Agreement.  This Agreement shall not be construed for or against any Party by reason of the authorship or alleged authorship of any provision.

9.12	Severability/Survivability.  If any clause, sentence, or portion of the terms and conditions of this Grant Agreement becomes illegal, null, or void for any reason, the remaining portions will be governed by Oregon law on severability of contracts.

9.13	Laws and Regulations.

9.13.1	The Parties agree to abide by all applicable laws and regulations in carrying out this Agreement.

9.13.2	To the extent applicable, the provisions of ORS 279 are incorporated by this reference as though fully set forth.

9.14	Waivers.  No waiver by either Party of any provision of this Grant Agreement shall be of any force or effect unless in writing.  Except as otherwise provided herein, no waiver made by a Party with respect to the performance, or manner or time thereof, or obligation of the other Party or any condition inuring to its benefit under this Grant Agreement shall be considered a waiver of any other rights of the Party making the waiver or a waiver by the other Party not joining in such waiver, and no such waiver shall be construed to be a continuing waiver.

9.15	Notice.

9.15.1	Any notice or communication under this Grant Agreement shall be deemed received by the addressee on the earliest to occur of:

(a)	The date such notice is hand-delivered to the notice address of the addressee; or

(b)	If such notice is transmitted by telecopy or facsimile machine to the fax number of the addressee specified as part of the notice address, then:

(i)	If such notice is transmitted during regular business hours, 8:00 a.m. to 5:00 p.m. Pacific Time, on a mail delivery day, such notice shall be deemed to be delivered on the date it is so transmitted; and

(ii)	If such notice is not transmitted during such regular business hours, or is transmitted on a date that is not a mail delivery date,  such notice shall be deemed delivered on the next mail delivery day following the date upon which the same was transmitted; or

(c)	If sent to the addressee’s notice address through the United States Postal Service, postage prepaid, the third mail delivery day following the date upon which the envelope containing such notice is postmarked.

9.15.2	The notice address of each Party is set forth below:

If to TriMet:	Tri-County Metropolitan Transportation District

710 NE Holladay Street

Portland OR  97232

Attn:  Neil McFarlane

Telephone: (503) 962-2134

Facsimile: (503) 962-2288

With copy to:	TriMet Legal Department

4012 SE 17th Avenue

Portland OR  97202-3993

Attn:  M. Brian Playfair

Telephone: (503) 962-3037

Facsimile: (503) 962-3095

If to City: 	Susan D Keil, Director

Portland Office of Transportation

1120 SW Fifth Avenue

Suite 800

Portland, OR 97204

Telephone: (503) 823-7031

Facsimile:  (503) 823-7609

With a copy to:  City Attorney

City of Portland

1120 SW Fourth Avenue

Suite 430

Telephone: (503) 823-4047

Facsimile:  (503) 823-3089

Any Party may change the foregoing notice address by giving prior written notice thereof to the other Party at its notice address.

- 9.16	Headings.  Any titles of the sections of this Grant Agreement are inserted for convenience of reference only and shall be disregarded in construing or interpreting any of its provisions.

9.17	Consents.  No consent or approval of a Party hereunder shall be of any force or effect unless such consent or approval is in writing, signed by a duly authorized officer of the Party giving the same, except that an approval or consent designated hereunder to be made by a Project Representative or Project Manager shall be of force and effect if made orally or in writing by the Project Representative or Project Manager for the approving or consenting Party.

9.18	Non-Exclusive Remedies.  Except as otherwise expressly provided herein, the rights and remedies expressly afforded under the provisions of this Grant Agreement shall not be deemed exclusive, and shall be in addition to and cumulative with any and all rights and remedies otherwise available at law or in equity.  The exercise by either Party of any one or more of such remedies shall not preclude the exercise by it, at the same or different times, of any other remedies for the same default or breach, or for any other default or breach, by the other Party.

9.19	No Third Party Beneficiaries.  The Parties intend that the rights, obligations, and covenants in this Grant Agreement shall be exclusively enforceable by the Parties.  There are no third party beneficiaries to this Grant Agreement, either express or implied.

9.20	Attorneys’ Fees.  Except as otherwise provided in this Grant Agreement, in the event a suit, action, mediation or other proceeding of any nature whatsoever, including, without limitation, any proceeding under the U.S. Bankruptcy Code, is instituted to interpret or enforce any provision of this Grant Agreement, or with respect to any dispute relating to this Grant Agreement, including, without limitation, any action in which a declaration of rights is sought or an action for rescission, the prevailing party shall be entitled to recover from the losing party its reasonable attorneys’, paralegals’, accountants’ and other expert fees and all other fees, costs and expenses actually incurred and reasonably necessary in connection therewith, as determined by the judge, arbitrator or mediator at trial, arbitration or mediation, as the case may be, or on any appeal or review, in addition to all other amounts provided by law.

9.21	Dispute Resolution.

9.21.1	Either Party may request the assistance of the Project Representatives in order to help mediate and resolve any dispute between the Parties hereunder.  If either Party makes such a request for assistance in resolving a dispute, the Project Representatives shall participate in consultations in a good faith effort to mediate and resolve such dispute to the satisfaction of the Parties.

9.21.2	In the event a dispute arising under this Grant Agreement is not resolved pursuant to Section 9.21.1 above, the Parties agree to mediate such dispute.  The mediation shall be conducted in Portland, Oregon, in accordance with such procedures, and on such time schedules as the Parties shall mutually agree.  The mediator shall be selected by mutual agreement of the Parties, or if the Parties cannot agree, by the Presiding Judge of the Multnomah County Circuit Court.  Mediators’ fees shall be shared equally between the Parties.  Each Party shall bear its own costs and expenses in connection with the mediation.  Each Party shall participate in such mediation in good faith, but nothing in this Grant Agreement shall preclude a Party from exercising its rights as provided by law in the event mediation is unsuccessful.

9.22	Counterparts.  This Grant Agreement may be executed in counterparts, each of which shall be deemed to be an original, and such counterparts shall constitute one and the same instrument.

9.23	Term.  The term of this Grant Agreement shall be from July 1, 2004 through June 30, 2012, unless terminated or extended under the provisions of this Grant Agreement.

| City of Portland By: ______________________________ Tom Potter, Mayor Date: __________________________ By: ______________________________ Sam Adams, Commissioner Date: __________________________ By: ______________________________ Gary Blackmer, Auditor Date: __________________________ Approved as to Form: By: City Attorney Office | Tri-County Metropolitan Transportation District of Oregon By: Fred Hansen, General Manager Date: __________________________ Approved as to Form: By: Counsel for TriMet |
| --- | --- |

Exhibit A: Project Schedule

| Activity | Date |
| --- | --- |
| Start Preparation of Final Environmental Impact Statement | Mar-04 |
| FTA Approval to Start Preliminary Engineering | Mar-04 |
| Commence Preliminary Engineering on I-205 Segment | Apr-04 |
| Commence Preliminary Engineering on Mall Segment | Apr-04 |
| FTA New Start Rating Submittal for Preliminary Engineering | Aug-04 |
| Complete Preliminary Engineering | Oct-04 |
| FTA Issues Final Environmental Impact Statement | Nov-04 |
| FTA Issues Record of Decision | Jan-05 |
| Final Design Rating by FTA | Feb-05 |
| FTA Risk Assessment | Apr-05 |
| FTA Approval to Start Final Design, and Letter of No Prejudice | Apr-05 |
| Final Design 60% Complete | Sep-05 |
| Full Funding Grant Agreement Executed by FTA | Jun-07 |
| Construction Starts | Jun-06 |
| Local Funds Deposited in Project Account (1) | Jul-07 |
| Construction Complete | Sep-09 |
| Operations Starts | Sep-09 |

(1)  LID funds and the $2M share described in Section 6.1.7 will be deposited in Project Account at the time described in Section 6.1.

Exhibit B: Definitions

“Agreement” or “Grant Agreement” means this entire Intergovernmental Grant Agreement of the Parties as reflected in this document, or any modification hereof executed by the Parties.

“Allowed Claim” means any claim made by the Contractor for work performed under the construction contract that is not resolved by a change order, and is either (a) approved by the TriMet Project Representative as a valid claim; or (b) determined to be a valid claim following final resolution of any dispute relating to it (whether by mediation, arbitration, lawsuit or other dispute resolution proceeding).

“City” means City of Portland, Oregon, a municipal corporation organized under the laws of the State of Oregon.

“City Project Representative” means the person designated by City under Section 2.3.1 of this Agreement, as may be re-designated from time to time

“Construction” means, without limitation, all acquisition of real property, procurement of vehicles and equipment, installation of track, signals, communications systems, and mitigation treatments, civil work (including construction and equipping of stations, park and rides and operations facilities), structural work, and project administration (including post-Final Design engineering/ architecture, oversight, and financial administration) required to implement the Project, as described in Exhibit E, as may be amended from time to time.

“Continuing Control Agreement” means an Agreement entered into and between TriMet and County pursuant to Section 8.2, providing TriMet with perpetual continuing control rights, consistent with such rights required of federal grantees by FTA, to operate and maintain roadways and other improvements owned by the City on which light rail trackwork, ancillary improvements, or stations are placed.

“Contractor” means the individual, firm, or entity to which or who is awarded the Construction Contract.

“County” means the Clackamas County Development Agency, the authorized urban renewal agency of Clackamas County, Oregon.

“Cure Period” means a sixty (60) calendar day period following a written notice by a Party seeking to terminate this Agreement due to a material breach, during which period the breaching party may cure the material breach and, thereby, preclude termination of this Agreement.

“Dispute Resolution” means the process and procedures for resolving disputes between City and TriMet regarding the Project that is undertaken before initiating legal action, as set forth in Section 9.21.

“Final Design” means the design, engineering and technical work necessary to progress the preliminary engineering to a point that the drawings and specifications describe sufficient detail to construct the Project and satisfy FTA requirements for grants of New Start funds.

“Finance Costs” means, for a borrowing used to fund a Party’s Local Matching Funds, the total of issuance, administrative, and interest costs during the Project’s construction period, including capitalized interest, associated with such a borrowing, as such costs are defined and to the extent that such costs qualify as a Project Cost under FTA rules, policies, and guidance.  If the borrowing associated with a Party’s Local Matching Funds is part of a larger borrowing program, the Finance Costs is the proportionate share of issuance, administrative and construction-period interest costs associated with the larger borrowing program determined by multiplying the total of such costs for the total borrowing program by a fraction calculated as the amount of proceeds used as a Party’s Local Matching Funds divided by the total amount of net proceeds from the larger borrowing program.

“FTA” means the Federal Transit Administration within the U.S. Department of Transportation.

“Full Funding Grant Agreement” or “FFGA” means a contract anticipated to be entered into and between FTA and TriMet, wherein federal funds are committed to pay Project Costs, subject to specific terms and conditions, including a commitment by TriMet of local funds to match federal funds committed by FTA.

“Funds Subject to Rebate” means local moneys provided by a Party that are subject to arbitrage rebate (but not yield restriction) as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations.

“I-205 Segment” means the light rail transit extension between Gateway and the Clackamas Town Center along Interstate-205 that is part of the I-205/Mall LRT Project.

“JPACT” means the Joint Policy Advisory Committee on Transportation, a committee of Metro responsible for endorsing actions regarding regional transportation policy and funding.

“Local Matching Funds” means jointly the following contributions to pay Project Costs (a) $36.333 million by the County, (b) $45.533 million by City (which includes LID funds), (c) $22.866 million by PDC, (d) $23 million by ODOT, (e) $3.12 million private property donation, (f) $87.935 million by TriMet (which includes funds attributable to MTIP), and (g) County, City, TriMet and PDC funds used to pay Finance Costs associated with providing these grant contributions that are eligible under FTA guidelines to count as Local Matching Funds.  These contributions may be revised from time to time by written agreement.

“Mall Segment” means the segment of the I-205/Mall LRT Project along the downtown transit mall between Union Station and Portland State University.

“MTIP” means Metropolitan Transportation Improvement Program, the documented required by federal statutes for programming federal formula funds to a project.

“ODOT” means the Oregon Department of Transportation.

“Other Regional Partners” means the County, Portland Development Commission, ODOT, Metro, and Portland State University.

“Parties” means City and TriMet.

“PDC” means Portland Development Commission, a duly designated urban renewal agency of the City.

“PE” means Preliminary Engineering, a stage in the FTA project development procedures during which engineering, environmental, financial, and other technical studies are undertaken in support of preparing and publishing a Final Environmental Impact Statement for the Project, under the federal National Environmental Protection Act (NEPA).  PE commences on the date on which FTA approves entry into PE, and concludes on the date FTA authorizes entry into Final Design.

“PE Account” means the banking account with a financial institution established by TriMet pursuant to Section 4.1 to hold all PE Funds received by TriMet under this Agreement.  The PE Account is separate and distinct from the Project Account.  Except as otherwise provided under this Agreement, all PE Funds shall be deposited in and disbursed from the PE Account.

“PE Costs” means the cumulative cost of all elements of PE, as may be amended from time to time.  PE Costs include, without limitation, the costs engineering studies, environmental studies, preparation of federal environmental documents, preparation of technical and financial studies, and administration activities; all reasonably required or beneficial to satisfying FTA requirements to enter Final Design.

“PE Finance Plan” means the summary of PE Costs and revenues by source set forth in Exhibit F, as may be amended from time to time.

“PE Funds” means the sum of the following local contributions to pay PE Costs $1.0 million by City, $1.0 million by County, and $3.479022 million by TriMet.  These contributions may be revised from time to time by written agreement.

“Permitted Investments” means any of the investments listed in ORS 294.035

“Principal” means the governmental entity represented by a Project Representative.

“Project” means the Preliminary Engineering, Final Design and Construction of the I-205/Mall light rail line, including the segment between Gateway and Clackamas Town Center and the Mall segment between Union Station and PSU, as described in Exhibit E and the Supplemental Urban Treatments described in Exhibit F, as may be amended from time to time.  The Project does not include Preliminary Engineering.

“Project Account” means the banking account with a financial institution established by TriMet pursuant to Section 6.3.1 to hold all Local Matching Funds received by TriMet under this Agreement.  Except as otherwise provided under this Agreement, all Local Matching Funds shall be deposited in and disbursed from the Project Account.

“Project Budget” means a line item breakdown of capital cost items showing the total cost of Preliminary Engineering, Final Design, construction (including costs associated with acquisition, installation and equipping the Project and project administration and management costs), financing costs, and contingency for Allowed Claims, as may be amended from time to time, in the form shown in Exhibit C.

“Project Close-Out” means the activities undertaken after Construction is determined to be substantially complete to secure City and Other Regional Partner sign-off on the Project and use of its share of Local Matching Funds.

“Project Costs” means the cost of any and all elements of Preliminary Engineering, Final Design and Construction of the Project as set forth in the Project Scope shown in Exhibit E, and the list of Supplemental Urban Treatments shown in Exhibit G, as may be amended from time to time.  Project Costs may include costs that are eligible for federal match, or costs that are not eligible for federal match.

“Project Finance Plan” means the year-by-year cash-flow of Project Costs and revenues (by source), including interim borrowing, as summarized in Exhibit D, as may be amended from time to time.

“Project Management Group” means the intergovernmental policy-level group described in Section 2.1 that is established to provide coordination among affected units of government.

“Project Reconciliation Proportion” means the fractional shares of any unexpended Local Matching Funds to be allocated among the Parties and Other Regional Partners, as set forth in Section 7.5.

“Project Schedule” means the listing of anticipated dates for completing major Project milestones, as set forth in Exhibit A to this Agreement, as may be amended from time to time.

“Project Scope” means the narrative set forth in Exhibit E to this Agreement, as may be amended from time to time, and related engineering and drawing set and project specifications, as may be amended from time to time, that describes all component elements of the Project.

“Project Steering Committee” means the committee of public officials described in Section 2.2.that is responsible for resolving issues identified by Project Representatives relating to design or construction of the Project.

“PSU” means Portland State University, a public university in the Oregon University System.

“Small Business Support Program” means a program established pursuant to an intergovernmental agreement between PDC and TriMet, separate from this Grant Agreement, for the purpose of providing technical and financial assistance to small businesses located in the vicinity of the Mall that are negatively impacted by the construction of the Project.

“Subject Action” means a writing by a Project Representative, under Section 2.3.6, requesting a specific change to this Agreement and, if applicable, a non-binding estimate of the total costs of the proposed Subject Action

“Supplemental Improvement” means an improvement or acquisition that supports or betters the Project, or an ancillary improvement thereto, that at the time it is proposed is not part of the Project Scope, and whose cost is not part of the Project Budget.

“Supplemental Urban Treatments” means the $9.1 million list of urban treatments approved in City Ordinance 180670 on December 13, 2006 and shown in Exhibit G of this Agreement.

- “Termination Costs” means

all costs incurred with respect to winding up the Project work because of the abandonment or permanent cessation of work on the design or construction of the Project for any reason.  Termination Costs shall include, without limitation, costs required to be paid to (a) stop the work and close out executed contracts or purchase orders, (b) early termination damages, (c) contract claims, (d) administrative costs in winding up work, and (e) restore the site of the Project to its condition prior to the commencement of construction of the Project or to such other condition as may be agreed to by the Parties (but in no event shall the cost of achieving such other condition be greater than the cost of restoring the site of the Project to its condition prior to the commencement of the construction of the Project).

‘TriMet’ means the Tri-County Metropolitan Transportation District of Oregon, a mass transit district organized under the laws of the state of Oregon.

“Yield Restricted Funds” means local moneys  provided by a Party that are subject to restrictions as to investment yield as a consequence of such moneys constituting the proceeds of federally tax-exempt obligations.

“Yield Restriction” means the maximum yield at which the Yield Restricted Funds can be invested, as specified in a writing provided to TriMet pursuant to Section 4.3.1 or 6.4.1.

Exhibit C

PROJECT BUDGET

| Standard Cost Category | Cost Estimate ($000) |
| --- | --- |
| Guideway and Track Elements | $ 63,682 |
| Stations, Stops, Terminals, Intermodal | $ 31,099 |
| Support Facilities: Yards, Shops, Admin Buildings | $ 6,723 |
| Sitework and Special Conditions | $147,538 |
| Systems | $ 74,364 |
| Row, Land, Existing Improvements | $ 16,152 |
| Vehicles | $ 87,695 |
| Professional Services | $ 82,577 |
| Unallocated Contingency | $ 42,230 |
| Finance Charges | $ 23,640 |
| Supplemental Urban Treatments | $ 9,100 |
| Total | $ 584,800 |

- All costs in $1000

- All costs are estimated and subject to revision based on final design, FFGA negotiations, and bidding; except that the budget for Supplemental Urban Treatments represents a maximum amount.

Exhibit D: Project Finance Plan

|  | 2005-06 | 2007 | 2008 | 2009 | 2010 | 2011 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Cost | $28.346 | $135.017 | $213.133 | $188.422 | $18.465 | $1.418 | $584.800 |
| Project Revenues |  |  |  |  |  |  |  |
| Federal New Start Funds |  | $45.000 | $80.000 | $80.000 | $80.000 | $60.413 | $345.413 |
| Sec. 5309 Bus Funds | $2.916 |  |  |  |  |  | $2.916 |
| Sec. 5307 for PE | $0.231 |  |  |  |  |  | $0.231 |
| ODOT STP Funds | $7.500 | $10.500 | $5.000 |  |  |  | $23.000 |
| MTIP-Backed GARVEE Bonds | $15.673 | $42.827 |  |  |  |  | $58.500 |
| Revenue Used for GARVEE Interest |  | $2.275 | $2.100 | $1.918 |  |  | $6.293 |
| TriMet Revenue Bonds |  | $11.769 | $14.917 |  |  |  | $26.686 |
| TriMet General Fund | $0.026 | $0.621 | $1.902 | $0.896 | $0.773 |  | $4.218 |
| Clackamas County Development Agency TIF | $1.000 | $9.783 | $25.555 |  |  |  | $36.338 |
| Clackamas County Development Agency TIF Bond Costs |  | $0.313 | $1.286 | $1.378 |  |  | $2.977 |
| PDC TIF Funds |  | $5.269 | $14.731 | $2.866 |  |  | $22.866 |
| PDC TIF Bond Costs |  | $0.220 | $1.013 | $1.113 |  |  | $2.346 |
| Portland Parking/Enterprise /General Funds | $1.000 | $6.180 | $17.153 | $0.167 |  |  | $24.500 |
| Portland Parking/Enterprise Fund Borrowing Costs |  | $0.260 | $1.190 | $1.292 | $0.625 |  | $3.367 |
| Portland LID (3) |  |  |  |  | $22.033 |  | $22.033 |
| Property Donation |  |  | $3.120 |  |  |  | $3.120 |
| Interim Borrowing |  |  | $45.166 | $98.792 | -$84.966 | -$58.995 | $0.000 |
| Total | $28.346 | $135.017 | $213.133 | $188.422 | $18.465 | $1.418 | $584.800 |

- Numbers are in millions of dollars, rounded to nearest thousands, numbers may not add due to rounding.

- This is anticipated cash flow, TriMet reserves right to modify as necessary.

- As a result of properties owned within the Local Improvement District, it is estimated that the City of Portland will be assessed about $1.262 million and PDC will be assessed $0.310 million under the LID; this is in addition to other funding contributions under this Agreement.

Exhibit E: Project Scope

1.	Description

1.1	General Overview

The I-205/Mall LRT Project (the “Project”) will construct the Green Line connecting downtown Portland with Clackamas Town Center and points in between.  The line will serve the Central City, Gateway and Clackamas Regional Centers as well as Lents and Hollywood Town Centers.  The Project will add 8.3 miles of new double-track to the existing regional light rail network, construct 15 new stations, and add approximately 2,350 park-and-ride spaces.

1.2	I-205 Segment

Along I-205, 6.5 miles of double-track light rail, stations, overhead catenary, park-and-ride lots, a transit center, and other necessary capital elements and amenities will be constructed.  The alignment generally follows the alignment that was graded for much of this distance with the original construction of the I-205 freeway.  Starting from the north, the new I-205 LRT line will start from a point between Gateway Transit Center and NE Glisan, follow the transitway on the east side of I-205 until just north of SE Division, where the track will use an existing underpass  to cross to the west side of I-205.  From there, the alignment will remain on the west side all the way to Clackamas Transit Center.  The Project includes eight stations along I-205: SE Main Street, SE Division, SE Powell, SE Holgate, SE Foster, SE Flavel, SE Fuller, and the Clackamas Town Center Transit Center.  A total of approximately 2,350 new park-and-ride spaces will be constructed, most in surface lots, but with one 790-space parking garage at Clackamas Transit Center.  A new transit center will be constructed adjacent to the station at Clackamas Transit Center in conjunction with the park-and-ride garage.

1.3	Mall Segment

In downtown Portland, 1.8 miles of light rail track, stations, overhead wiring and other necessary capital elements and amenities will be constructed on 5th and 6th Avenues between I-405 and Union Station with a connection to the existing tracks on the Steel Bridge.  The Project includes seven new stations in each direction in downtown Portland: Union Station, Couch/Davis, Pine/Oak, Pioneer Square, City Hall, PSU Urban Plaza, and PSU South.  In addition to the core light rail infrastructure, the Project includes repairing and replacing damaged elements of the current Portland Mall, sidewalk and urban design treatments, shelter improvements, and a range of other improvements.  As part of the construction, the blocks in the Central Mall that are currently closed to auto traffic will be opened to a single lane of auto traffic.  During Final Design, TriMet and City shall undertake a cooperative effort to identify scope reductions and value engineering savings on the Mall Segment that reduces the estimated capital cost of the Mall Segment by $5 million compared to Preliminary Engineering cost estimates.

2.	Project Cost Elements

- Right of Way/ Real Estate.  Although most of the trackway will be in publicly owned right-of-way, there are several locations, such as the Fuller Park and Ride, Clackamas Transit Center and the stretch of track immediately west of the Steel Bridge, which requires purchase of additional right-of-way.  In addition, the right of way along I-205 currently owned by the Oregon Department of Transportation must be purchased for transit use.

- Utility Relocation.  Utilities such as water mains or sewers that would be made inaccessible by light rail trackway must be relocated or new accesses constructed.  In addition, parallel or perpendicular utilities that are very close to the tracks and would be seriously affected by ongoing operations will require adjustments or protection.

- Street Construction.  Repaved, reconstructed, or new street segments are required along the Portland Mall alignment and proximate to park-and-ride lots along I-205.

- Track Grade Construction.  Project construction includes preparing and improving public and private rights-of-way as a precursor of laying light rail track.  Throughout the Project, but especially along I-205 south of Foster, new grade construction will be required, including cutting and filling of soils and rock.

- Structures.  Structures include bridges and underpasses, retaining walls, sound walls, and stairways.  Structures will be built or modified along I-205 to provide a grade-separated crossing of all cross-streets and the Springwater Corridor, except at Flavel Street.  Retaining walls will be constructed along portions of the I-205 alignment where slopes must be modified or cut to allow the track grade.  Sound walls must be provided at some locations to mitigate noise to nearby residences.  Finally, stairways will provide access to stations that are at a different grade than the nearest street with a sidewalk.  In downtown, a new ramp from the Steel Bridge will allow the Green Line to reach Union Station

- Stations.  A total of 15 stations will be constructed.  In downtown Portland, this requires two separate platforms, one on each of SW 5th and SW 6th Avenues to create one station.  Along I-205, stations use center platforms, requiring one platform per station.  Stations include platform construction, signs and graphics, shelters and other necessary amenities.

- Park and Ride.  Park and rides will be constructed at SE Main Street (approximately 426-space surface lot), Powell (approximately 391-space surface lot), SE Holgate (approximately 125-space surface lot), SE Fuller (approximately 610-space surface lot plus 14 on-street spaces), and Clackamas Transit Center (approximately 790-space structure).  The Project will construct or improve access to the park-and-ride facilities, as well as elements such as lighting, water runoff management, curbs, street access and other elements necessary for the park-and-ride to be usable and meet local requirements.

- Road Crossings.  Signals, signage, and/or gates will be constructed or installed at locations where light rail crosses streets at-grade and where such improvements are necessary to provide access for pedestrians to and from stations.  Along I-205, gates and signage will be installed at the two at-grade intersections with the Main Street Park and Ride access and at SE Flavel Street.  In downtown Portland, new traffic signals, signage, and train warning signals will be installed along the length of the Mall.

- Track Installation and Materials.  Approximately 8.3 miles of double-track, plus storage tracks, will be constructed in downtown Portland and along I-205.  This will be largely “paved track” in downtown and “tie and ballast” track along I-205.  This includes special track work, curved rail, restraining rail, welding, ballast, and related work.

- Special Conditions.  The Project includes floodplain mitigation, related excavation, plantings, irrigation and other necessary features as well as hazardous materials testing and related procedural requirements necessary to complete the Project safely and in conformance with regulations.  Operator facilities necessary to support service on the line will also be constructed.

- Fare Collection.  The Project will include ticket vending machines and validators necessary to continue the current self-service, proof-of-payment system.

- Track Electrification System.  Throughout the entire 8.3 miles of new double track, overhead wires, support poles, traction power substations, and the associated overhead catenary system elements will be constructed.

- Signals.  Light rail signals will be installed along the new alignment including an Automatic Train Stop (ATS) system.  The Project will include all the control equipment necessary to provide power to track switches at interlocks and to the Train to Wayside Communication (TWC) system, as well as the necessary signal rooms and buildings inter-ties to complete the system.

- Communications.  The communication system will include Supervisory Control and Data Acquisition (SCADA), Closed Circuit Television (CCTV) where installed, and public address, together with fiber optics and other associated equipment.  Necessary improvements to the central control facility to allow for the additions to the system will also be included.

- Light Rail Vehicles.  The Project includes enough vehicles to operate the Green Line and Mall Shuttle for the first 5-6 years of operations, including a spare vehicle allowance, spare parts, and test equipment.

- Operations & Maintenance Facility – Existing facilities at Ruby Junction and Elmonica will be improved and expanded to accommodate the additional vehicles, communications and control systems.

- Engineering and Administration.  Engineering and Administration necessary to complete this Project include final design, construction management and inspection services, administration, insurance, and intergovernmental agreement activities.

- Contingencies.  Consistent with FTA requirements, contingency amounts are included to provide for unanticipated inflationary or construction cost increases that may arise.

- Interim Financing,   The Project costs include interim financing costs incurred to keep the Project on schedule during periods when local or federal funds are not available to pay Project Costs on a current basis.

- Start-Up.  The Project includes testing, simulated schedule operations, training, public information, and other activities that are prerequisite to commencing actual revenue passenger operations.

Exhibit F: Preliminary Engineering Budget

| Source | Amount |
| --- | --- |
| Federal Funds | $ 2,916,087 |
| County Funds | $ 1,000,000 |
| City of Portland Funds | $ 1,000,000 |
| TriMet Funds | $ 3,479,022 |
| Total Cost of PE | $ 8,395,109 |

Exhibit G

Supplemental Urban Treatments

(From Exhibit B in City Ordinance 180670)

| I-205/Mall Light Rail Project |  |
| --- | --- |
| Intergovernmental Grant Agreement between TriMet and the City of Portland |  |
| Table of Contents |  |
| Recitals |  |
| Article 1: General |  |
| 1.1 Overview of Agreement |  |
| 1.2 Overview of TriMet's Role |  |
| 1.3 Overview of City’s Role |  |
| 1.4 General Responsibilities and Obligations of Both Parties |  |
| 1.5 Project Ownership |  |
| 1.6 Definitions |  |
| Article 2: Project Organization and Management |  |
| 2.1 Project Management Group |  |
| 2.2 Project Steering Committee |  |
| 2.3 Project Representatives |  |
| Article 3: Preliminary Engineering Budget and Contributions |  |
| 3.1 PE Finance Plan |  |
| 3.2 City Grant to Pay PE Costs |  |
| 3.3 TriMet Contribution to Pay PE Costs |  |
| 3.4 Federal Funds for PE Costs |  |
| Article 4: Administration of PE Funds |  |
| 4.1 PE Account Establishment |  |
| 4.2 Disbursements |  |
| 4.3 Investments |  |
| 4.4 PE Account Reconciliation |  |
| 4.5 Disputes Regarding PE Account |  |
| Article 5: Project Budget and Project Finance Plan |  |
| 5.1 Project Budget |  |
| 5.2 Project Finance Plan |  |
| Article 6: Administration of Project Funds |  |
| 6.1 City Contribution to Local Match |  |
| 6.2 TriMet Contribution to Local Match |  |
| 6.3 Project Account Establishment |  |
| 6.4 Investments |  |
| 6.5 Disputes Regarding the Project Account |  |
| Article 7: Disbursements from Project Account, Cost Overruns, and Termination |  |
| 7.1 Disbursements from Project Account |  |
| 7.2 Project Cost Underruns |  |
| 7.3 Project Cost Overruns |  |
| 7.4 City Sign-Off out of Project Funding |  |
| 7.5 Reconciliation of the Project Account |  |
| Article 8: Related Agreements |  |
| 8.1 Other Design, Construction and Right-of-Way Agreements |  |
| 8.2 Continuing Control Agreement |  |
| Article 9: General Provisions |  |
| 9.1 Relationship of the Parties |  |
| 9.2 Representations and Warranties of the Parties |  |
| 9.3 Liability |  |
| 9.4 Termination |  |
| 9.5 Inspection of Records |  |
| 9.6 Successors, No Assignment |  |
| 9.7 Time is of the Essence |  |
| 9.8 Choice of Law; Place of Enforcement |  |
| 9.9 Amendments |  |
| 9.10 Integration |  |
| 9.11 Interpretation of Agreement |  |
| 9.12 Severability/Survivability |  |
| 9.13 Laws and Regulations |  |
| 9.14 Waivers |  |
| 9.15 Notice |  |
| 9.16 Headings |  |
| 9.17 Consents |  |
| 9.18 Non-Exclusive Remedies |  |
| 9.19 No Third Party Beneficiaries |  |
| 9.20 Attorneys' Fees |  |
| 9.21 Dispute Resolution |  |
| 9.22 Counterparts |  |
| 9.23 Term |  |
| Exhibits |  |
| Exhibit A: Project Schedule |  |
| Exhibit B: Definitions |  |
| Exhibit C: Project Budget |  |
| Exhibit D: Project Finance Plan |  |
| Exhibit E: Project Scope |  |
| Exhibit F: Preliminary Engineering Budget |  |
| Exhibit G: Supplemental Urban Improvements |  |