ORDINANCE No. 181571

Amend contract with Brown and Caldwell for design, construction, and startup phase services for the Columbia Boulevard Wastewater Treatment Plant Digester Expansion Project No. 8106 (Ordinance; amend Contract No. 37293)

The City of Portland ordains:

Section 1.	The Council finds:

- The Bureau of Environmental Services must expand the anaerobic digestion capacity of the Columbia Boulevard Wastewater Treatment Plant to continue to meet Federal Regulations on the treatment and disposal of wastewater solids.

- Brown and Caldwell was originally selected in accordance with the Code of the City of Portland to provide the preliminary design, final design, construction, and startup phase services.  Brown and Caldwell was authorized by Council Ordinance 180849 (3/28/07) to provide preliminary design services.

- The preliminary design phase is completed (December 2007).  The original authorization called for BES to come back to Council to authorize the design, construction, and startup phase services required for project completion.  This amendment will allow continuation of the remaining consulting engineering elements of the project.

- The established cost is $4,747,506.  The level of confidence in the design, construction, and startup phase established cost is high.  Funds are available in the Sewer System Operating Fund, FY 2007-08 Budget, Bureau of Environmental Services, Center Code 14522110, Project Number 8106, Account No. 521000.

NOW, THEREFORE, the council directs:

a.	The Commissioner of Public Utilities and Auditor are authorized to execute Amendment 1 to Contract 37293 with Brown and Caldwell for the purpose described in Section 1, in the amount of $4,747,506.

b.	The Mayor and Auditor are hereby authorized to draw and deliver warrants chargeable to the Sewer System Operating Fund Budget when demand is presented and approved by the proper authority.

Passed by the Council,  January 30, 2008		Gary Blackmer

Sam Adams

Commissioner of Public Utilities				Auditor of the City of Portland

By /s/Susan Parsons

Jim Brown

21 Dec 2007							Deputy

BACKING SHEET INFORMATION

AGENDA NO.  134, 165-2008

ACTION TAKEN:

JAN 24 2008  PASSED TO SECOND READING  JAN 30 2008  9:30 AM

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   181571

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | === | === |
| POTTER | X |  |