# ORDINANCE No.  181580

*Amend contract with Michael Gunnare to develop and implement SAP interfaces for the Portland Police Bureau Employee Information System  (Ordinance; amend Contract No. 37172)

The City of Portland ordains:

Section 1.  The Council finds:

- On February 10, 2007 the City entered into a Professional, Technical and Expert (PTE) services contract no. 37172 with Michael Gunnare to develop and implement modifications to the Portland Police Bureau’s (PPB) Employee Information System (EIS) database.

- The contract is the result of an approved Sole Source procurement in accordance with City Code, Section 5.68.

- The contract allows for the purchase off additional services, as needed, by the City.

- The original purchase of services includes the design, delivery and installation of the Phase II component to the PPB EIS database.  The work is scheduled to be completed the beginning of December; however, this purchase will exhaust the original dollar amount.

- Approval of this Ordinance will amend the not-to-exceed (NTE) amount by $18,000.00, increasing the maximum contract amount to $66,840.00.  These additional funds will purchase much needed SAP integration services as defined and priced in the contract.

- Approval of this Ordinance will also amend the contract expiration date from February 10, 2008 to June 30, 2008, allowing sufficient time for the work to be completed.

- The additional funds for this amendment reside in current appropriation for the PPB.

NOW, THEREFORE, the Council directs:

- The Purchasing Agent is hereby authorized to execute an amendment with Michael Gunnare for professional services in a form substantially in accordance with the contract attached as Exhibit A.

- The Mayor and Auditor are hereby authorized to draw and deliver warrants chargeable to the FY07-08 budget of the PPB, when demand is presented and approved.

Section 2. The Council declares that an emergency exists because a delay may result in additional expense to the City and will negatively impact on-going projects that are critical to the City’s mission, therefore this ordinance shall be in force and effect from and after its passage by the Council.

| Passed by the Council: January 30, 2008 Mayor Tom Potter Prepared by: Mark S. Greinke: eb/ms December 12, 2007 | GARY BLACKMER Auditor of the City of Portland By /s/Susan Parsons Deputy |
| --- | --- |

BACKING SHEET INFORMATION

AGENDA NO.   176-2008

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   181580

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | === | === |
| POTTER | X |  |