INTERGOVERNMENTAL AGREEMENT

City of Portland, Eastside MAX Station Area Planning

THIS INTERGOVERNMENTAL AGREEMENT (“Agreement”) is made and entered into by and between the STATE OF OREGON, acting by and through its Department of Transportation (“ODOT” or “Agency”), and City of Portland (“City” or “Grantee”).

#### RECITALS

- The Transportation and Growth Management (“TGM”) Program is a joint program of ODOT and the Oregon Department of Land Conservation and Development.

- The TGM Program includes a program of grants for local governments for planning projects.  The objective of these projects is to better integrate transportation and land use planning and develop new ways to manage growth in order to achieve compact pedestrian, bicycle, and transit friendly urban development.

- This TGM Grant (as defined below) is financed with federal Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users (“SAFETEA-LU”) funds.  Local funds are used as match for SAFETEA-LU funds.

- By authority granted in ORS 190.110 and 283.110, state agencies may enter into agreements with units of local government or other state agencies to perform any functions and activities that the parties to the agreement or their officers or agents have the duty or authority to perform.

- City has been awarded a TGM Grant which is conditional upon the execution of this Agreement.

- The parties desire to enter into this Agreement for their mutual benefit.

NOW, THEREFORE, for good and valuable consideration, the receipt and sufficiency of which is hereby acknowledged, the parties agree as follows:

##### SECTION 1. DEFINITIONS

Unless the context requires otherwise, the following terms, when used in this Agreement, shall have the meanings assigned to them below:

- “City's Amount” means the portion of the Grant Amount payable by ODOT to City for performing the tasks indicated in Exhibit A as being the responsibility of City.

- “City's Matching Amount” means the amount of matching funds which City is required to expend to fund the Project.

- “City's Project Manager” means the individual designated by City as its project manager for the Project.

- “Consultant” means the personal services contractor(s) (if any) hired by ODOT to do the tasks indicated in Exhibit A as being the responsibility of such contractor(s).

- “Consultant’s Amount” means the portion of the Grant Amount payable by ODOT to the Consultant for the deliverables described in Exhibit A for which the Consultant is responsible.

- “Direct Project Costs” means those costs which are directly associated with the Project.  These may include the salaries and benefits of personnel assigned to the Project and the cost of supplies, postage, travel, and printing.  General administrative costs, capital costs, and overhead are not Direct Project Costs.  Any jurisdiction or metropolitan planning organization that has federally approved indirect cost plans may treat such indirect costs as Direct Project Costs.

- “Federally Eligible Costs” means those costs which are Direct Project Costs of the type listed in Exhibit D incurred by City and Consultant during the term of this Agreement.

- “Grant Amount” or “Grant” means the total amount of financial assistance disbursed under this Agreement, which consists of the City's Amount and the Consultant’s Amount.

- “ODOT’s Contract Administrator” means the individual designated by ODOT to be its contract administrator for this Agreement.

- “PSK” means the personal services contract(s) executed between ODOT and the Consultant related to the portion of the Project that is the responsibility of the Consultant.

- “Project” means the project described in Exhibit A.

- “Termination Date” has the meaning set forth in Section 2.A below.

- “Total Project Costs” means the total amount of money required to complete the Project.

N.	“Work Product” has the meaning set forth in Section 5.J below.

SECTION 2.  TERMS OF AGREEMENT

A.	Term.  This Agreement becomes effective on the date on which all parties have signed this Agreement and all approvals (if any) required to be obtained by ODOT have been received.  This Agreement terminates on June 30, 2009 (“Termination Date”).

B.	Grant Amount.  Grant Amount shall not exceed $350,000.

C.	City's Amount.   City's Amount shall not exceed $122,000.

D.	Consultant’s Amount.  Consultant’s Amount shall not exceed $228,000.

E.	City's Matching Amount.  City's Matching Amount is $48,483 or 12.17% of the Total Project Costs.

##### SECTION 3.  DISBURSEMENTS

- Subject to submission by City of such documentation of costs and progress on the Project (including deliverables) as are satisfactory to ODOT, ODOT shall reimburse City only for Direct Project Costs that are Federally Eligible Costs that City incurs after the execution of this Agreement up to the City's Amount.  Generally accepted accounting principles and definitions of ORS 294.311 shall be applied to clearly document verifiable costs that are incurred.

- City shall present reimbursement requests, cost reports, progress reports, and deliverables to ODOT’s Contract Administrator no less than every other month.  City shall submit reimbursement requests for 100% of City’s Federally Eligible Costs, and shall be reimbursed at 71.56% up to the City’s Amount.

- ODOT shall make interim payments to City for deliverables identified as being City’s responsibility in the approved statement of work set out in Exhibit A within 45 days of satisfactory completion (as determined by ODOT’s Contract Administrator) of such deliverables.

- ODOT reserves the right to withhold payment equal to ten percent (10%) of each disbursement until 45 days after ODOT’s Contract Administrator’s approval of the completion report described Section 5.L(2), at which time the balance due to City under this Agreement shall be payable.

E.	Within 45 days after the latter of the Termination Date of this Agreement or City’s compliance with Section 5.L. below, ODOT shall pay to City the balance due under this Agreement.

F.	ODOT shall limit reimbursement of travel expenses in accordance with current State of Oregon Accounting Manual, General Travel Rules, effective on the date the expenses are incurred.

##### SECTION 4.   City’s REPRESENTATIONS, WARRANTIES, AND CERTIFICATION

A.	City represents and warrants to ODOT as follows:

            - It is a municipality duly organized and existing under the laws of the State of Oregon.

            - It has full legal right and authority to execute and deliver this Agreement and to observe and perform its duties, obligations, covenants and agreements hereunder and to undertake and complete the Project.

            - All official action required to be taken to authorize this Agreement has been taken, adopted and authorized in accordance with applicable state law and the organizational documents of City.

            - This Agreement has been executed and delivered by an authorized officer(s) of City and constitutes the legal, valid and binding obligation of City enforceable against it in accordance with its terms.

            - The authorization, execution and delivery of this Agreement by City, the observation and performance of its duties, obligations, covenants and agreements hereunder, and the undertaking and completion of the Project do not and will not contravene any existing law, rule or regulation or any existing order, injunction, judgment, or decree of any court or governmental or administrative agency, authority or person having jurisdiction over it or its property or violate or breach any provision of any agreement, instrument or indenture by which City or its property is bound.

            - The statement of work attached to this Agreement as Exhibit A has been reviewed and approved by the necessary official(s) of City.

B.	As federal funds are involved in this Grant, City, by execution of this Agreement, makes the certifications set forth in Exhibits B and C.

##### SECTION 5.  GENERAL COVENANTS OF City

A.	City shall be responsible for the portion of the Total Project Costs in excess of the Grant Amount.  City shall complete the Project; provided, however, that City shall not be liable for the quality or completion of that part of the Project which Exhibit A describes as the responsibility of the Consultant.

B.	City shall, in a good and workmanlike manner, perform the work, and provide the deliverables, for which City is identified in Exhibit A as being responsible.

C.	City shall perform such work identified in Exhibit A as City's responsibility as an independent contractor and shall be exclusively responsible for all costs and expenses related to its employment of individuals to perform such work.  City shall also be responsible for providing for employment-related benefits and deductions that are required by law, including, but not limited to, federal and state income tax withholdings, unemployment taxes, workers’ compensation coverage, and contributions to any retirement system.

D.	All employers, including City, that employ subject workers as defined in ORS 656.027, shall comply with ORS 656.017 and shall provide workers’ compensation insurance coverage for those workers, unless they meet the requirement for an exemption under ORS 656.126(2).  City shall require and ensure that each of its subcontractors complies with these requirements.

E.	City shall be responsible, to the extent permitted by the Oregon Tort Claims Act, ORS 30.260-30.300, only for the acts, omissions or negligence of its own officers, employees or agents.

F.	City shall not enter into any subcontracts to accomplish any of the work described in Exhibit A, unless it first obtains written approval from ODOT.

G.	City agrees to cooperate with ODOT’s Contract Administrator.  At the request of ODOT’s Contract Administrator, City agrees to:

(1)	Meet with the ODOT's Contract Administrator; and

(2)	Form a project steering committee (which shall include ODOT’s Contract Administrator) to oversee the Project.

H.	City shall comply with all federal, state and local laws, regulations, executive orders and ordinances applicable to the work under this Agreement, including, without limitation, applicable provisions of the Oregon Public Contracting Code.  Without limiting the generality of the foregoing, City expressly agrees to comply with:  (1) Title VI of Civil Rights Act of 1964; (2) Title V and Section 504 of the Rehabilitation Act of 1973; (3) the Americans with Disabilities Act of 1990 and ORS 659A.142; (4) all regulations and administrative rules established pursuant to the foregoing laws; and (5) all other applicable requirements of federal and state civil rights and rehabilitation statutes, rules and regulations.

I.	City shall maintain all fiscal records relating to this Agreement in accordance with generally accepted accounting principles.  In addition, City shall maintain any other records pertinent to this Agreement in such a manner as to clearly document City’s performance. City acknowledges and agrees that ODOT, the Oregon Secretary of State’s Office and the federal government and their duly authorized representatives shall have access to such fiscal records and other books, documents, papers, plans, and writings of City that are pertinent to this Agreement to perform examinations and audits and make copies, excerpts and transcripts.

City shall retain and keep accessible all such fiscal records, books, documents, papers, plans, and writings for a minimum of three (3) years, or such longer period as may be required by applicable law, following final payment and termination of this Agreement, or until the conclusion of any audit, controversy or litigation arising out of or related to this Agreement, whichever date is later.

J.	(1)	All of City’s work product related to the Project that results from this Agreement (“Work Product”) is the exclusive property of ODOT.  ODOT and City intend that such Work Product be deemed “work made for hire” of which ODOT shall be deemed the author.  If, for any reason, such Work Product is not deemed “work made for hire”, City hereby irrevocably assigns to ODOT all of its rights, title, and interest in and to any and all of the Work Product, whether arising from copyright, patent, trademark, trade secret, or any other state or federal intellectual property law or doctrine.  City shall execute such further documents and instruments as ODOT may reasonably request in order to fully vest such rights in ODOT.  City forever waives any and all rights relating to the Work Product, including without limitation, any and all rights arising under 17 USC §106A or any other rights of identification of authorship or rights of approval, restriction or limitation on use or subsequent modifications.

(2)	ODOT hereby grants to City a royalty free, non-exclusive license to reproduce any Work Product for distribution upon request to members of the public.

(3)	City shall ensure that any work products produced pursuant to this Agreement include the following statement:

“This project is partially funded by a grant from the Transportation and Growth Management (TGM) Program, a joint program of the Oregon Department of Transportation and the Oregon Department of Land Conservation and Development.  This TGM grant is financed, in part, by federal Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users (SAFETEA-LU), local government, and State of Oregon funds.

The contents of this document do not necessarily reflect views or policies of the State of Oregon.”

(4)	The Oregon Department of Land Conservation and Development and ODOT may each display appropriate products on its “home page”.

K.	Unless otherwise specified in Exhibit A, City shall submit all final products produced in accordance with this Agreement to ODOT’s Contract Administrator in the following form:

(1)	two hard copies; and

(2)	in electronic form using generally available word processing or graphics programs for personal computers via e-mail or on compact diskettes.

L.	Within 30 days after the Termination Date, City shall

(1)	pay to ODOT City’s Matching Amount less Federally Eligible Costs previously reported as City’s  Matching Amount.  ODOT may use any funds paid to it under this Section 5.L (1) to substitute for an equal amount of federal SAFETEA-LU funds used for the Project or use such funds as matching funds; and

(2)	provide to ODOT’s Contract Administrator, in a format provided by ODOT, a completion report.  This completion report shall contain:

(a)	The permanent location of Project records (which may be subject to audit);

(b)	A summary of the Total Project Costs, including a breakdown of those Project costs that are reimbursable hereunder and those costs which are being treated by City as City’s Matching Amount;

(c)	A list of final deliverables; and

(d)	City’s final disbursement request.

SECTION 6.  CONSULTANT

If the Grant provided pursuant to this Agreement includes a Consultant’s Amount, ODOT shall enter into a PSK with the Consultant to accomplish the work described in Exhibit A as being the responsibility of the Consultant.  In such a case, even though ODOT, rather than City is the party to the PSK with the Consultant, ODOT and City agree that as between themselves:

A.	Selection of the Consultant will be conducted by ODOT in accordance with ODOT procedures with the participation and input of City;

B.	ODOT will review and approve Consultant’s work, billings and progress reports after having obtained input from City;

C.	City shall be responsible for prompt communication to ODOT’s Contract Administrator of its comments regarding (1) and (2) above; and

D.	City will appoint a Project Manager to:

(1)	be City’s principal contact person for ODOT’s Contract Administrator and the Consultant on all matters dealing with the Project;

(2)	monitor the work of the Consultant and coordinate the work of the Consultant with ODOT’s Contract Administrator and City personnel, as necessary;

(3)	review any deliverables produced by the Consultant and communicate any concerns it may have to ODOT’s Contract Administrator; and

(4)	review disbursement requests and advise ODOT’s Contract Administrator regarding payments to Consultant.

SECTION 7.  ODOT’S REPRESENTATIONS AND COVENANTS

A.	ODOT certifies that, at the time this Agreement is executed, sufficient funds are authorized and available for expenditure to finance ODOT’s portion of this Agreement within the appropriation or limitation of its current biennial budget.

B.	ODOT represents that the statement of work attached to this Agreement as Exhibit A has been reviewed and approved by the necessary official(s) of ODOT.

C.	ODOT will assign a Contract Administrator for this Agreement who will be ODOT’s principal contact person regarding administration of this Agreement and will participate in the selection of the Consultant, the monitoring of the Consultant’s work, and the review and approval of the Consultant’s work, billings and progress reports.

D.	If the Grant provided pursuant to this Agreement includes a Consultant’s Amount, ODOT shall enter into a PSK with the Consultant to perform the work described in Exhibit A designated as being the responsibility of the Consultant, and in such a case ODOT agrees to pay the Consultant in accordance with the terms of the PSK up to the Consultant’s Amount.

SECTION 8.  TERMINATION

This Agreement may be terminated by mutual written consent of all parties.  ODOT may terminate this Agreement effective upon delivery of written notice to City, or at such later date as may be established by ODOT under, but not limited to, any of the following conditions:

A.	City fails to complete work specified in Exhibit A within the time specified in this Agreement, including any extensions thereof, or fails to perform any of the provisions of this Agreement and does not correct any such failure within 10 days of receipt of written notice or the date specified by ODOT in such written notice.

B.	Consultant fails to complete work specified in Exhibit A within the time specified in this Agreement, including any extensions thereof, and does not correct any such failure within 10 days of receipt of written notice or the date specified by ODOT in such written notice.

C.	If federal or state laws, regulations or guidelines are modified or interpreted in such a way that either the work under this Agreement is prohibited or ODOT is prohibited from paying for such work from the planned funding source.

D.	If ODOT fails to receive funding, appropriations, limitations or other expenditure authority sufficient to allow ODOT, in the exercise of its reasonable administrative discretion, to continue to make payments for performance of this Agreement.

In the case of termination pursuant to A, B, C or D above, ODOT shall have any remedy at law or in equity, including but not limited to termination of any further disbursements hereunder.  Any termination of this Agreement shall not prejudice any right or obligations accrued to the parties prior to termination.

SECTION 9.  GENERAL PROVISIONS

A.	Time is of the essence of this Agreement.

B.	Except as otherwise expressly provided in this Agreement, any notices to be given hereunder shall be given in writing by personal delivery, facsimile, or mailing the same, postage prepaid, to ODOT or City at the address or number set forth on the signature page of this Agreement, or to such other addresses or numbers as either party may hereafter indicate pursuant to this Section.  Any communication or notice so addressed and mailed is in effect five (5) days after the date postmarked.  Any communication or notice delivered by facsimile shall be deemed to be given when receipt of the transmission is generated by the transmitting machine.  To be effective against ODOT, such facsimile transmission must be confirmed by telephone notice to ODOT’s Contract Administrator.  Any communication or notice by personal delivery shall be deemed to be given when actually delivered.

C.	ODOT and City are the only parties to this Agreement and are the only parties entitled to enforce the terms of this Agreement.  Nothing in this Agreement gives, is intended to give, or shall be construed to give or provide any benefit or right not held by or made generally available to the public, whether directly, indirectly or otherwise, to third persons (including but not limited to any Consultant) unless such third persons are individually identified by name herein and expressly described as intended beneficiaries of the terms of this Agreement.

D.		Sections 5(I), 5(K), 5(L) and 9 of this Agreement and any other provision which by its terms is intended to survive termination of this Agreement shall survive.

E.	This Agreement shall be governed by and construed in accordance with the laws of the State of Oregon without regard to principles of conflicts of law.  Any claim, action, suit or proceeding (collectively, “Claim”) between ODOT (and/or any other agency or department of the State of Oregon) and City that arise from or relates to this Agreement shall be brought and conducted solely and exclusively within the Circuit Court of Marion County for the State of Oregon; provided, however, if a Claim must be brought in a federal forum, then it shall be brought and conducted solely and exclusively within the United States District Court for the District of Oregon.  In no event shall this Section be construed as a waiver by the State of Oregon of any form of defense or immunity, whether it is sovereign immunity, governmental immunity, immunity based on the Eleventh Amendment to the Constitution of the United States or otherwise, from any Claim or from the jurisdiction of any court.  City, BY EXECUTION OF THIS AGREEMENT, HEREBY CONSENTS TO THE IN PERSONAM JURISDICTION OF SAID COURTS.

F.	This Agreement and attached Exhibits (which are by this reference incorporated herein) constitute the entire agreement between the parties on the subject matter hereof.  There are no understandings, agreements, or representations, oral or written, not specified herein regarding this Agreement.  No modification or change of terms of this Agreement shall bind either party unless in writing and signed by all parties and all necessary approvals have been obtained.  Budget modifications and adjustments from the work described in Exhibit A must be processed as an amendment(s) to this Agreement and the PSK.  No waiver or consent shall be effective unless in writing and signed by the party against whom such waiver or consent is asserted.  Such waiver, consent, modification or change, if made, shall be effective only in the specific instance and for the specific purpose given.  The failure of ODOT to enforce any provision of this Agreement shall not constitute a waiver by ODOT of that or any other provision.

On June 18, 2003, the Oregon Transportation Commission (“Commission”) approved Delegation Order No. 2, which authorizes the Director of ODOT to approve and execute agreements for day-to-day operations when the work is related to a project included in the Statewide Transportation Improvement Program (“STIP”) or a line item in the biennial budget approved by the Commission

On September 15, 2006, the Director of the Oregon Department of Transportation approved Subdelegation Order No. 2, Paragraph 1, in which authority is delegated to the Deputy Director, Highways; Deputy Director, Central Services and the Chief of Staff, to approve and sign agreements over $75,000 when the work is related to a project included in the Statewide Transportation Improvement Program or in other system plans approved by the Oregon Transportation Commission such as the Oregon Traffic Safety Performance Plan, or in a line item in the biennial budget approved by the Director.  The Director may also delegate to other Administrators the authority to execute intergovernmental agreements over $75,000 for specific programs such as transportation safety, growth management and public transit.

City

City of Portland

By:

(Official’s Signature)

(Printed Name and Title of Official)

Date:

ODOT

STATE OF OREGON, by and through its Department of Transportation

By:

Jerri Bohard, Division Administrator

Transportation Development Division

Date:

ATTORNEY GENERAL'S OFFICE

Approved as to legal sufficiency by the Attorney General's office.

By:  ________________________

(Official's Signature)

Date:  ________________________

Contact Names:

Stuart Gwin

City of Portland

1900 SW 4th, Suite 4100

Portland, OR 97201

Phone:	503-823-7700

Fax:	503-823-4571

E-Mail:	stuart.gwin@pdxtrans.org

Ross Kevlin, Contract Administrator

Transportation and Growth Management Program

123 NW Flanders

Portland, OR 97209-4037

Phone:	503-731-8232

Fax:	503-731-3266

E-Mail:	ross.kevlin@odot.state.or.us

EXHIBIT A

TGM 1J-07

City of Portland

Eastside MAX Station Area Plans

Abbreviations

AASHTO	American Association of State Highway and Transportation Officials

BOP	Bureau of Planning

City	City of Portland

CWG	Citizen Working Group

HCM	Highway Capacity Manual

LRT	Light Rail Transit

MUTCD	Manual for Uniform Traffic Control Devices

ODOT/Agency	Oregon Department of Transportation

PDOT	Portland Office of Transportation

PMT	Project Management Team

RTP	Regional Transportation Plan

SAFETEA-LU	Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users

SOW	Statement of Work

TAG	Technical Advisory Group

TSP	Transportation Systems Plan

V/C	Volume to Capacity

WOCPM	Work Order Contract Project Manager

## PROJECT COOPERATION

This statement of work describes the responsibilities of all entities involved in this cooperative project.

The work order contract (for the purposes of the quoted language below the “WOC”) with the work order consultant (“Consultant”) shall contain the following provisions in substantially the form set forth below:

“This statement of work describes the responsibilities of the entities involved in this cooperative Project. In this Work Order Contract (WOC) the Consultant shall only be responsible for those deliverables assigned to the Consultant. All work assigned to other entities are not Consultant’s obligations under this WOC, but shall be obtained by Agency through separate intergovernmental agreements which contain a statement of work that is the same as or similar to this statement of work. The obligations of entities in this statement of work other than the Consultant are merely stated for informational purposes and are in no way binding, nor are the named entities parties to this WOC. Any tasks or deliverables assigned to a sub-Consultant shall be construed as being the responsibility of the Consultant.

Any Consultant tasks or deliverables which are contingent upon receiving information, resources, assistance, or cooperation in any way from another entity as described in this statement of work shall be subject to the following guidelines:

1.	At the first sign of non-cooperation, the Consultant shall provide written notice (email acceptable) to Oregon Department of Transportation (Agency) Work Order Contract Project Manager (WOCPM) of any deliverables that may be delayed due to lack of cooperation by other entities referenced in this statement of work.

- WOCPM shall contact the non-cooperative entity or entities to discuss the matter and attempt to correct the problem and expedite items determined to be delaying the Consultant.

If Consultant has followed the notification process described in item 1, and Agency finds that delinquency of any deliverable is a result of the failure of other referenced entities to provide information, resources, assistance, or cooperation, as described in this statement of work, the Consultant will not be found in breach of contract. The Agency Contract Administrator will negotiate with Consultant in the best interest of the State, and may amend the delivery schedule to allow for delinquencies beyond the control of the Consultant.”

Background/Transportation Relationship and Benefit

This project focuses on integrated land use and transportation planning for Metro 2040 designated light rail transit “station community” areas within one-half mile of MAX Light Rail Transit (LRT) stations in Northeast and Southeast Portland, Oregon.  The basic problem is that the station areas are not developing into type of transit-oriented communities envisioned in previous planning efforts.  This project will evaluate and recommend changes to land use, building and station design, transit and multimodal transportation facilities at and connecting to station areas.  The objective is to allow the transit stations to realize potential to better serve transit users, support transit-oriented development, and create more complete communities centered on these key transportation infrastructure assets.  The project evaluation and recommendations will include the following components:

Land Use:  Evaluate the appropriateness of land use designations near LRT station areas in order to foster a development pattern that creates a mixed-use, transit-oriented development pattern, which takes advantage of light rail as a transportation resource.  Explore land use designations, regulations and other tools to achieve project and community objectives.   This will include exploration of Comprehensive Plan Map and Zoning Map designations, as well as potential amendments to the City of Portland (City) zoning code and other tools that affect land development.

Transportation:  Evaluate opportunities for improving multimodal transportation access to these key access points to regional high capacity transit system and to other important destinations within the station area. Explore opportunities to improve the transportation system for increased alternative mode use and reduce reliance on single occupant vehicles.

Community Design:  Explore design issues for the light rail transit stations, surrounding uses, and transportation infrastructure to improve the effectiveness of LRT as an alternative to vehicle travel and as a catalyst for transit-oriented development.  Improve the design quality and urban form of station area development and improve public safety and security.

Focused Site Analyses:  Explore design and economic feasibility of development for key opportunity sites at each station area.  The focused site analysis will focus on key development sites in transit station areas and explore transit oriented development forms and uses that may act as catalytic projects.  This process will explore possibilities and identify economic (i.e. funding gaps), design or other challenges to development.

Implementation:  Begin implementation through the following:

- Establish the proper land use and design framework

- Remove unnecessary impediments to compatible transit supportive development

- Prepare a design program and strategy for physical improvements to enhance access to the station areas

- Identify new public and private resources to advance improvements

Station Areas Descriptions

Study Area includes a ½ mile radius around each of the six stations identified below.  It is expected, however, that land use and transportation alternatives will focus on improvements within ¼-mile of the stations, with relatively fewer proposed changes between ¼ and ½ miles from stations.  The following is a list of the stations and a brief description of each Station Area and associated issues:

- 60th Avenue Station:  Located in the Banfield Freeway right-of-way, this station was developed as part of the region’s first MAX line in 1986.  Land use planning for the 60th Avenue station has not occurred since the early 1980s. The Station Area is currently developed with a mix of single dwelling and multi dwelling residential uses, as well as commercial and light industrial uses.  There are many parcels of land with different zoning and Comprehensive Plan designations that need to be evaluated.  Specifically, there is a need to evaluate issues related to transitioning existing single-dwelling areas within ¼ to ½ mile of the station to medium- and high-density multi-dwelling development pattern consistent with plan and zoning designations (R1 and RH).  The community is also concerned about design quality of new transit supportive development.  Transportation infrastructure in the station area is incomplete, as there are substandard streets and a lack of sidewalks, which create an impediment to pedestrian and bicycle access.  Pedestrian and bicycle access to this station is also affected by 60th Avenue and the presence of the Banfield Freeway on-ramp (eastbound).

- 82nd Avenue:  Located in the Banfield Freeway right-of-way, this station was developed as part of the region’s first MAX line in 1986.  Planning for the southern portion of this station occurred as part of the Outer Southeast Community Plan (1996), but the northern portion has not been considered since the early 1980s.  A comprehensive look at the full station area is warranted.  Station Area is currently developed with a mix of single dwelling and multi-dwelling residential uses, as well as commercial and light industrial uses.  Pedestrian and bicycle access to this station is affected by 82nd Avenue and the Banfield Freeway, and infrastructure issues (lack of sidewalks, unimproved streets, and general lack of pedestrian and bicycle connectivity).  There are many parcels of land with different zoning and Comprehensive Plan designations that need to be evaluated.  These include areas of existing single-dwellings that are planned for future multi-dwelling use (R1, R2 zones), and commercial uses (CS).  An increase in crime at this station is a community concern and may limit its effectiveness as a transportation alternative.  This issue is common to many stations in varying degrees, therefore solutions to improve perceived and real user safety need to be explored.

- Parkrose/Sumner:  Located in the I-205 right-of-way near NE Sandy Boulevard, this station was developed along with the Airport MAX line in 2001.  Station Area is currently developed as a mix of single dwelling and multi-dwelling residences, industrial and commercial uses, and open space; it also features a large park and ride facility adjacent to the station.  Pedestrian and bicycle access to this station is constrained by I-205, and the station’s location in the freeway center, below street grade.  Land use planning for the Parkrose/Sumner station has not occurred since the early 1980s, which pre-dates development of the transit lines and stations.  The existing park and ride and adjacent undeveloped and underdeveloped land offer opportunities to explore catalytic Transit Oriented Development site development alternatives.

- 122nd Avenue:  Located at the intersection of East Burnside and 122nd Avenue, this station was developed as part of the region’s first MAX line in 1986.  Station Area is currently developed with a mix of single dwelling and multi-dwelling residential uses, as well as commercial uses.  Station Area contains many large-scale commercial uses, including auto dealers; residential redevelopment at higher density is also occurring rapidly.  This station area was recently studied to determine the appropriate location of, and site development and design standards for automobile dealers.  The focus of this study will be on the type of improvements to the pedestrian environment and surrounding street network.  Because land use has been addressed recently, no land use alternative is required for this Station Area.  However, exploration of park and ride function in the area (utilization, development alternatives, including structured parking), and an evaluation of catalytic opportunity sites are still needed.

- 148th Avenue: Located at the intersection of East Burnside and 148th this station was developed as part of the region’s first MAX line in 1986.  Station Area is currently developed with a mix of single dwelling uses, multi-dwelling residential uses, and a small compliment of commercial uses located at the edge of the station area.  Redevelopment of existing single dwelling uses to multi-dwelling buildings (consistent with RH and R1 zone and plan designations) is rapidly occurring, however, the lot pattern, zoning regulations and existing substandard street system has created issues for development.  These issues include a lack of connectivity in Station Area, an inefficient parcel development/lot pattern, and building orientations that do not contribute to creating a station community.  Land use planning for this station was completed in 1996, but recent development that is transit adjacent, but not necessarily transit oriented, has highlighted a need to further review land use and transportation in an integrated fashion to improve urban form and sense of place.

- 162nd Avenue:  Located at the intersection of East Burnside and 162nd this station was developed as part of the region’s first MAX line in 1986.  The station platform and surrounding area to the east is in the City of Gresham, while areas to the west of the Station Area are in City.  Land use alternatives for this Station Area will only address the part in City, however transportation alternatives and analysis must address the City of Gresham portion of the Station Area. Station Area is currently developed with a mix of single dwelling uses, multi-dwelling residential uses, and a small compliment of commercial uses located at the edge of the Station Area.  Redevelopment of single dwelling uses to multi-dwelling buildings (consistent with R2 and R1 zones) is occurring, however, the design of development is an issue of community concern, and the lot pattern, zoning regulations and existing street system may create impediments for development.  These issues include a lack of connectivity in the area, an inefficient parcel development/lot pattern, and building orientations that do not contribute to creating a station community.  Multimodal access to and within the Station Area is constrained by an incomplete or substandard network of streets and sidewalks.  In City, land use planning for this station was completed in 1996, but recent development that is transit adjacent, but not necessarily transit oriented, has highlighted a need to further review land use and transportation in an integrated fashion to improve urban form and sense of place.  In City of Gresham, the Station Area is located within the Rockwood Urban Renewal District.  Representatives from City of Gresham will participate in vision and station concept development at this station, and will serve on the Technical Advisory Group.

Summary of Anticipated Station Area Planning Needs

| Station | Objectives | Land Use and Design | Station Design and Access | Multi-Modal Transport Issues | Street Plan | Other Issues |
| --- | --- | --- | --- | --- | --- | --- |
| NE 60th Avenue | Develop or refine ideas for station area development | Major Review and Update | Review safety issues and propose change as needed | Pedestrian Safety; Bike and Pedestrian Access; mode split targets; evaluate overall station area accessibility | Review Needs | Local street improvements needed; Freeway access/on ramp conflicts; Economics for development |
| NE 82nd Avenue | Develop or refine ideas for station development, particularly north of I-84 | Major Review and Update of area N of I-84 | Review; safety concerns have been identified – explore appropriate solutions | Pedestrian Safety; Bike and Pedestrian Access; evaluate overall station area accessibility | Review Needs | Local street improvements may be needed; Freeway access; may cause modal conflicts; Economics of development |
| Parkrose Sumner | Develop or refine ideas for station development | Major Review and Update | Review safety issues and propose change as needed | Bike and Pedestrian Access; ; evaluate overall station area accessibility | Review Needs | Station visibility and access is challenged; opportunity sites near transit station |
| 122nd Avenue | Ideas for commercial area and broad concepts completed as part of 122nd Station Area Study | No changes are anticipated | Review; concerns have been identified; consider design solutions. | Pedestrian Safety; evaluate overall station area accessibility | Draft but not adopted. | Consider redevelopment design for park and ride or other key opportunity site; implement recent study |
| 148th Avenue | Review and refine as needed | Update as necessary based on station objectives | Review; concerns have been identified; consider design solutions. | Pedestrian Access; Bus Transit Service; evaluate overall station area accessibility | Needed | Development economics; consider opportunities for mixed use development near LRT |
| 162nd Avenue | Develop, review and refine as needed | Update as necessary based on station objectives | Review; concerns have been identified. consider design solutions | Pedestrian Access; Bus Transit Service; evaluate overall station area accessibility | Needed | Development economics; Coordination with Gresham |

### Project Objectives

- Integrate land use and transportation strategies into a plan for all Station Area communities that promotes compact, efficient development and a mix of uses that reduces automobile reliance, encourages use of alternative modes, and maximizes the utility of light-rail transit.

- Comply with and implement applicable state, regional and local plans and policies, including Titles 1, 2 and 6 of the 2040 Urban Growth Management Functional Plan, the state Transportation Planning Rule, the 1999 Oregon Highway Plan, the Metropolitan Housing Rule, City’s Transportation System Plan (TSP) and Comprehensive Plan.

- Improve connectivity and multi-modal access to transit stops and stations, and pursue other opportunities to increase the proportion of trips using alternative travel modes.

- Consider transportation impacts and development feasibility in the preparation and refinement of land use and transportation alternatives.

- Identify opportunities and constraints to improve the safety, comfort and accessibility of light-rail transit stations.

- Identify implementation tools to construct planned infrastructure improvements at Station Areas.

- Identify needed public policy actions that will enable City to foster the type and amount of development desired at each station.

- Produce adoptable deliverables such as Comprehensive Plan and zoning amendments to implement the communities’ preferred land use and transportation concepts, consistent with other Project Objectives and regional goals as reflected in tasks below.

- Prepare planning-level cost estimates for the specific public infrastructure improvements for each Station Area needed to implement the plan.

- Assure adequate, meaningful public participation opportunities to ensure development of deliverables that are endorsed by the community.

- Assure coordination internally among City bureaus, and externally with other agency stakeholders.

### Statement of Work

### Deliverables Requirements Overview

  - Consultant shall submit all Consultant deliverables to City Project Manager for City staff review and distribution at least two weeks in advance of any scheduled presentation of the deliverable at any Technical Advisory Group (TAG), Citizen’s Working Group (CWG) or open house meeting.  Issues and feedback raised during the City staff and public review process shall be addressed with changes incorporated by Consultant in final submittal of interim and final deliverables.  City Project Manager is responsible for providing Consultant with a single set of internally consistent City staff comments at least one week in advance of any scheduled presentation of the deliverable at any TAG, CWG or open house meeting.

  - One copy of all deliverables - with the exception of the Task 6 deliverables – shall be submitted to the Oregon Department of Transportation (ODOT) Work Order Contract Project Manager (WOCPM).  Three hard copies and two electronic files of Task 6 deliverables shall be delivered to WOCPM.

  - The following text must appear in the final version of all final deliverables:

This project is partially funded by a grant from the Transportation and Growth Management (TGM) Program, a joint program of the Oregon Department of Transportation and the Oregon Department of Land Conservation and Development.  This TGM grant is financed, in part, by federal Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users (SAFETEA-LU), local government, and the State of Oregon funds. The contents of this document do not necessarily reflect views or policies of the State of Oregon.

  - Consultant shall provide digital copies of all draft deliverables in an editable file format that is compatible with Microsoft Word 2002.  For final deliverables, digital copies of the final report shall be provided in a native file format that is compatible with the Adobe Creative Suite (v3) as well as Adobe Acrobat (pdf).  Data used for the final version of all maps shall be provided in a standard ESRI file format in NAD_1983_HARN_StatePlane_Oregon_North_FIPS_3601_Feet_Intl.  Digital copies of all other graphic files shall be provided in native (Adobe Illustrator, Adobe Photoshop) formats.

  - All submitted written and graphic deliverables must be reproducible as handouts for broad distribution in black and white without loss of clarity.  City shall be responsible for original presentation graphics and meeting handouts pertaining to City deliverables, and Consultant shall be responsible for original presentation graphics and meeting handouts pertaining to Consultant deliverables. Consultant shall be responsible for production of handouts and materials relevant to their tasks.  City shall be responsible for production of handouts and materials relevant to their tasks.

  - City shall be responsible for overall coordination and management of all public involvement events, including CWG meetings, TAG meetings and open houses.  This includes meeting logistics, preparation of agendas and meeting minutes. Consultant shall present the Consultant deliverables and discuss the technical information therein as requested by City Project Manager.

  - Open House #1, Open House #2 and Open House #3 each must consist of two open house events, one covering eastern station areas (122nd Avenue, 148th Avenue and 162nd Avenue), and one covering western station areas (60th Avenue, 82nd Avenue and Parkrose).  Open house events are anticipated to last four hours each, and may consist of large-group presentations covering multiple station areas, and small-group presentations for single station areas.  Each event is anticipated to require three Consultant staff in attendance.  Consultant staff must be able to convey information and issues related to each Consultant deliverable to be discussed at the event, facilitate discussion, and document participant comments.  City staff shall also attend open house events to present information from City deliverables, facilitate discussion, and document participant comments.

  - Adoption ready:  Final plans must be prepared as final policy statements of the local government and must not include language such as “it is recommended …” or “City should ….”  New and amended code language should be prepared as final regulatory statements of City.  Final plan, plan amendments, code, and code amendments must include all necessary amendments or deletions to existing City plans or code to avoid conflicts and enable full integration of proposed plan with existing City documents

Work Approach

Prior to beginning Project and not part of this statement of work (SOW):

- City shall conduct a community workshop to present smart development concepts regarding station area development to stakeholders in Study Area, and to develop preliminary goals and objectives for station areas.

- City shall recruit/establish membership for TAG and CWG.  (City to accomplish outside of this SOW)

Task 1:  Project Management and Public Involvement

Objectives

- Provide sufficient resources to assure the project is effectively managed.

- Ensure adequate, meaningful public participation and input.

Methodology

- Project Team Meetings - City, Consultant and ODOT shall participate in up to six Project Team Meetings throughout Project to discuss and coordinate work program and deliverables and deliverables.  Project Team Meetings are not deliverables themselves, but are necessary for project management.  City Project Manager will determine how many and when Project Team Meetings are held.

- City shall design a project coordination process to maintain effective communication and participation with Portland Office of Transportation (PDOT), Bureau of Planning (BOP), ODOT, Metro, Tri-Met and other agencies in between TAG meetings.

- City shall coordinate public involvement program with other related activities in the Study Area.

- City shall manage and coordinate overall planning process and deliverables described in the scope of work.

City Deliverables

- Bi- monthly Status Reports and invoices.

- Close-out report as specified in the Intergovernmental Agreement

City Budget: $8,179

Consultant Deliverables

- None

Schedule:  Ongoing for duration of the project

Task 2: Existing Conditions

Objectives

- Inventory current land uses, transportation systems, other infrastructure including station area platforms, and local economic conditions.

- Review public policies, plans, regulatory requirements and previous studies/data that pertain to the Study Area, to document relevant issues.

- Identify best practices that encourage redevelopment and vitality in communities around light rail stations.

Methodology

  - Land Use Base Map - City shall prepare Land Use Base Map of Study Area depicting property lines, existing zoning and land uses, building footprints in ArcInfo GIS format.

  - Transportation Base Map - City shall prepare Transportation Base Map of Study Area in ArcInfo GIS format and scaleable to the Land Use Base Map.  Transportation Base Map must depict right-of-way lines, sidewalk area dimensions, curb-to-curb dimensions, travel lane area configuration including bike lanes and marked crosswalks, curbside parking regulations (parking allowed, no parking, special restrictions, bus zones and loading zones), curb cuts, signal locations, transit stops, curb extensions and medians.

  - Existing Conditions Report - City shall prepare a draft and final Existing Conditions Report summarizing major land use and transportation features in each Station Area, as well as plans, policies and previous studies pertaining to the Station Areas and describe their implications for Study Area. At a minimum this must include the Metro Regional Transportation Plan and Urban Growth Management Functional Plan, the Oregon Highway Plan, and City's Comprehensive Plan and zoning code.  Existing Conditions Report must also include information on physical attributes of light rail stations and access (i.e. through photos or as-built drawings).  City shall revise report based on comments from the TAG and CWG at their respective meetings described below.

  - Existing Conditions Traffic Memo – Consultant shall prepare draft and final Existing Conditions Traffic Memo, an analysis of conditions in Study Area.  Actions taken to prepare Existing Conditions Traffic Memo must include:

Consultant shall gather base traffic volume data for the following signalized intersections:

  - NE Glisan and 58th

  - NE Glisan and 60th

  - NE Glisan and 122nd

  - NE Glisan and 148th

  - E Burnside and 122nd

  - SE Oak and 122nd

  - E Burnside and 148th

  - NE Columbia Boulevard and Killingsworth

  - NE Columbia Boulevard and I-205 (all ramp signals),

  - NE Sandy and 96th

  - NE Sandy and 99th

  - NE Sandy and 102nd

  - NE 82nd and Siskyou

  - NE 82nd and Tillamook

  - NE 82nd and Halsey

  - NE 82nd and Wasco

  - NE 82nd and Multnomah

  - NE 82nd and Glisan

  - NE 122nd and Stark

  - NE 148th and Stark

Volume data must be from traffic counts, including turn movements, for the two-hour PM peak period, except at freeway ramp signals, which must be for the directional peak, and on 82nd Avenue, which must be for both AM and PM two-hour peaks.   Truck volumes must also be collected.   Traffic volume data is not itself a deliverable, but is necessary for the production of traffic analysis deliverables below.

Consultant shall perform an existing conditions traffic analysis of conditions at peak hours as collected in base traffic volume data.  A Year 2000 (as updated) Highway Capacity Manual (HCM)- based analysis program like Synchro, HCS, etc. must be used to analyze the current conditions at all signalized intersections and freeway ramps, including the 95th percentile queues.  Volume-to-capacity (v/c) ratios must be used for all intersections; signalized intersection operation must be expressed as the intersection v/c, not the maximum movement v/c.  The v/c ratios identified through analysis must be compared to applicable performance in the Portland TSP and Metro Regional Transportation Plan (RTP).

  - Real Estate Market Overview - Consultant shall prepare draft and final Real Estate Market Overview to estimate overall growth in East Portland in order to identify demand for new housing and commercial/office development in Eastside MAX Station Areas.  To account for competition in the real estate market, the area of analysis must extend at least one mile on either side of LRT lines and one LRT station to the east - Hollywood/NE 42nd Avenue - and west – East 172nd Avenue - of the ends of Study Area.  The purpose of the overview is to establish parameters around the type of redevelopment that may be feasible in order to arrive at realistic redevelopment alternatives, and to inform the financial evaluation of alternatives.  The market overview must include a discussion of how the corridor fits into the regional context and overall development trends. It also must include a brief demographic and economic analysis of East Portland market trends, including but not limited to land cost, lease rates and sales prices, population, household and employment trends, and estimated absorption within the Eastside MAX station areas of retail, office and multi-family (rental and ownership) deliverables.  This market trend information shall be gathered from various sources, including an existing report - the Market Analysis of Development/Redevelopment Opportunities – 122nd Avenue Station Area Study (provided by City), which includes overview information for the East Portland area.  Information from existing reports must be verified by Consultant and updated information to reflect current conditions.  The market overview must document economic and demographic forecasts, market trend forecasts, sources, assumptions, methodology and results.  The overview must provide a range of densities and intensities that in the Consultant’s professional opinion will be economically viable, assuming no limiting factors other than economics.  Consultant shall revise Real Estate Market Overview based on comments from the TAG and CWG at their respective meetings, described below.

  - Best Practices Report - Consultant shall prepare draft and final Best Practices Report that identifies and describes best practices for encouraging Transit Oriented Development redevelopment and community vitality around light rail and other high-capacity transit station areas.  The purpose of the report is to identify elements that have contributed to successful station area infill and redevelopment in inner-ring suburban station areas.  This information will be used to help in the identification of needs and opportunities in Station Areas, and in the development and evaluation of alternatives.  The Best Practices Report must build on the findings of the 2007 Portland LRT Station Area Assessment and must include a literature review of case studies of development around transit stations in inner-ring suburban areas to identify successful redevelopments, defined as those that have leveraged the presence of transit to support redevelopment of highest and best uses, and that maximizes the use of transit service among residents, workers and customers in transit station areas.  The Best Practices Report must identify a minimum of six comparable case studies and document what elements in those cases contributed to the success of redevelopment, including land use, density and intensity of use, urban design, public infrastructure, bicycle and pedestrian connectivity, intermodal connectivity, and the relationship between land use and transportation facilities, and the public incentives required to support the development.  Case studies may document singular characteristics or multiple characteristics that contribute to successful redevelopment.  The Best Practices Report must identify specific characteristics or ranges of characteristics that in the Consultant’s professional judgment contribute to redevelopment success, and describe how these characteristics may be related or interdependent.  In addition, the report must describe best practices for the design of transit stations located below-grade (non-subway), adjacent to freeways and in arterial medians that encourage transit users (i.e. by enhancing visibility, the sense of safety, and connections from the transit station to surrounding uses).  Consultant shall revise the best practices report based on comments from the TAG and CWG at their respective meetings described below.

  - TAG Meeting #1 - City shall facilitate TAG Meeting #1 to present maps, Existing Conditions Report, Real Estate Market Overview and Best Practices Report.  Consultant shall attend to present Existing Conditions Traffic Memo.  City shall document participant comments.

  - CWG Meeting #1 - City shall conduct CWG Meeting #1 to present maps, Existing Conditions Report, Real Estate Market Overview and Best Practices Report.  Consultant shall attend to present Consultant Task 2 deliverables.  City shall document participant comments.

City Deliverables:

- Land Use Base Map (2.1)

- Transportation Base Map (2.2)

- Existing Conditions Report (2.3)

- TAG and CWG Meetings #1 (2.7 and 2.8)

City Budget: $21,801

Consultant Deliverables:

- Existing Conditions Traffic Memo (2.4)

- Real Estate Market Overview (2.5)

- Best Practices Report (2.6)

- TAG Meeting #1 (2.7)

- CWG Meeting #1 (2.8)

Schedule: Completion within two months after notice to proceed

Task 3: Needs, Opportunities and Constraints

Objectives

- Identify needs in Station Areas to address existing or forecasted problems such as safety, traffic congestion, infrastructure deficiencies and underutilized land.

- Identify opportunities to promote redevelopment that promotes Station Area vitality and the use of light rail transit and other alternative travel modes.

- Identify opportunities to address transportation needs in Station Areas, including pedestrian connectivity to land uses and transit.

- Identify constraints to redevelopment and transportation improvements, and where possible, potential strategies to overcome constraints.

Methodology

  - Neighborhood Walks - City shall conduct Neighborhood Walks, one at each Station Area, to gather community input on existing conditions and project goals, objectives and issues. Consultant shall attend the Neighborhood Walks and assist City in recording public input.

  - LRT User Survey - City shall prepare LRT User Survey to conduct a user survey of light rail transit facilities for each Station Area to determine user access characteristics (modes), origins and destinations of Study Area transit trips, transit rider needs/concerns, and issues in transit stations and station areas and summarizing results for each Station Area.

  - Needs, Opportunities and Constraints Report - Consultant shall prepare draft and final Needs, Opportunities and Constraints Report that must:

- Identify Station Area needs based on a comparison of existing and planned land uses, and existing and forecast transportation conditions.

- Incorporate the findings of the Best Practices Report, Real Estate Market Overview, Existing Conditions Report, Existing Conditions Traffic Memo, and input from Neighborhood Walks.

- Address land use types, densities and intensities, urban design, safety, and transportation facilities, including transit stops and pedestrian accessibility within Station Areas.

- Identify improvements to all LRT stations to enhance accessibility, safety and comfort

- Identify opportunities and constraints, including general constraints on public infrastructure financing, to determine factors that present opportunities and constraints to land use, transportation and community goals and objectives in Station Areas.

The Needs, Opportunities and Constraints Report must describe needs, opportunities and constraints with text and graphics in sufficient detail to inform public discussion of potential improvements, and the development of alternatives for Station Areas.  The Needs, Opportunities and Constraints Report must also include a general discussion explaining why each identified factor constitutes a need, opportunity or constraint, and a summary of potential strategies or trade-offs for taking advantage of opportunities and avoiding or mitigating constraints.  The Needs, Opportunities and Constraints Report also must contain a list of refined objectives for each Station Area, which builds upon preliminary Station Area objectives based on identified needs, opportunities and constraints. Refined objectives are intended to guide the development and evaluation of station area alternatives.

Needs Opportunities and Constraints Report must also include:

- 20-year base case traffic analysis.  Consultant shall calculate future year 2030 traffic volumes, using peak-hour volumes gathered in Subtask 2.4 in combination with the Metro travel demand forecast model for the PM peak periods (and forecasts for the AM peak hour volumes for intersections where existing AM peak hour data was collected).  Peak-hour volumes must be post-processed using National Cooperative Highway Research Program Report 255 guidelines.  A Year 2000 (as updated) HCM-based analysis program like Synchro, HCS, etc. must be used to analyze future conditions for the horizon year.

- An evaluation of Preliminary signal warrants (Manual for Uniform Traffic Control Devices (MUTCD) Warrant 1, Case A and B) for up to 12 unsignalized intersections where City or ODOT believe signalization may be desirable.  Consultant shall be responsible for all necessary traffic counts.  Locations to be decided during Project.

- An evaluation of the 95th percentile queues using a Simtraffic program for all 21 signalized intersections for which traffic counts were gathered in Task 2.  Intersection v/c ratio, not maximum movement v/c, must be used for all intersections.

- A comparison of future traffic conditions with performance standards in the Portland TSP, Metro RTP and other relevant state, regional and local criteria and the policy framework identified in Task 2.

- Identification of specific deficiencies in the Study Area in terms of level-of-service and v/c, safety and multi-modal circulation and access.

- Consultant shall prepare a summary report of transportation needs in Study Area including:

  - Traffic analysis results (current and 20-year base case)

  - Review of crash/accident data and maps provided by PDOT to identify safety needs

  - Existing property access that contributes to capacity and safety problems

  - Identification of gaps in the planned local and collector street system

  - Identification of gaps in planned bike and pedestrian systems

  - Identification of obstacles to transit access, including a general description of on-site barriers (e.g. poor pedestrian connections through parking lots to building entrances)

Consultant shall revise Needs, Opportunities and Constraints Report to reflect comments provided by the TAG, CWG and Open House #1 attendees at their respective meetings described below.

  - TAG Meeting #2 - City shall facilitate TAG Meeting #2 to present Station Area findings of the Needs, Opportunities and Constraints Report.  Consultant shall attend to present Consultant Task 3 deliverables.  City shall document participant comments.

  - CWG Meeting #2 - City shall facilitate CWG Meeting #2 to present Station Area findings of the Needs, Opportunities and Constraints Report.  Consultant shall attend to present Consultant Task 3 deliverables.  City shall document participant comments.

  - Open House #1 - City shall facilitate Open House #1 to present a summary of the Existing Conditions, Real Estate Market Overview and Best Practices reports, and the findings of the Needs, Opportunities and Constraints Report, including refined objectives for each Station Area.  Consultant shall attend as stipulated in Deliverables Overview.  City shall document participant comments.

City Deliverables:

- Neighborhood Walks (3.1)

- LRT User Survey (3.2)

- TAG and CWG Meetings #2 (3.4 and 3.5)

- Open House #1 (3.6)

City Budget: $44,989

Consultant Deliverables:

- Neighborhood Walks (3.1)

- Needs, Opportunities and Constraints Report (3.3)

- TAG Meeting #2 (3.4)

- CWG Meeting #2 (3.5)

- Open House #1 (3.6)

Schedule: Completion within four months after notice to proceed

Task 4: Alternatives Development

Objective

- Develop a range of specific land use and transportation alternatives for station area redevelopment, considering local objectives, project objectives, and needs, opportunities and constraints.

Methodology

- Land Use and Transportation Alternatives - Consultant shall prepare draft and final Land Use and Transportation Alternatives addressing needs, opportunities, constraints and refined objectives for individual Station Areas.  There will be one to three land use and transportation alternatives for each station area, with a maximum of 12 alternatives.  Conceptual alternatives, including the number for each station area, will be developed in consultation with Project Management Team (PMT) at an all-day work session.   No land use alternative is required for 122nd Avenue.  Land use alternatives for the 162nd Avenue Station Area need only address the portion of the Station Area within City.  In developing alternatives, Consultant shall comply with the following:

- Land use alternatives must be readily translated into either existing city zoning designations or plan or zone designation such as an overlay zone that the Consultant develops based on best practice recommendations.  Land use alternatives must be depicted in plan view with accompanying text and graphics (e.g. axonometric, elevation or perspective drawings) descriptions sufficient in the Consultant’s professional judgment, in coordination with City, to inform public discussion and evaluation of alternatives.

- Transportation alternatives must be presented in plan view with accompanying list of transportation improvements and a general cost estimate sufficient in the Consultant’s  professional judgment, in coordination with City, to inform public discussion and evaluation of alternatives.  The development of transportation alternatives must consider transportation’s relationship to land use alternatives, for example by addressing changes in trip demand that could result from increased density.  At least one transportation alternative must be developed for each Station Area addressing overall needs for vehicle, bicycle, pedestrian and transit modes.  Additional transportation alternatives may provide options for focus areas within Station Areas with particular transportation challenges, and/or may reflect an additional alternative to address overall needs in the Station Area.

Land Use and Transportation Alternatives must be revised based on comments from the TAG and CWG at their respective meetings described below.

- TAG Meeting #3 - City shall facilitate TAG Meeting #3 to present Land Use and Transportation Alternatives.  Consultant shall attend to present Consultant Task 4 deliverables.  City shall document participant comments.

- CWG Meeting #3 - City shall facilitate CWG Meeting #3 to present Land Use and Transportation Alternatives.  Consultant shall attend to present Consultant Task 4 deliverables.  City shall document participant comments.

City Deliverables:

- TAG and CWG Meetings #3 (4.2 and 4.3)

City Budget: $18,242

Consultant Deliverables:

- Land Use and Transportation Alternatives (4.1)

- TAG Meeting #3 (4.2)

- CWG Meeting #3 (4.3)

Schedule: Completion within six months of notice to proceed

Task 5: Alternatives Evaluation

Objectives

- Evaluate Land Use and Transportation Alternatives considering refined objectives, transportation system performance, and redevelopment feasibility.

- Identify changes to current development regulations affecting building and site design to better support Station Area’s redevelopment.

- Identify potential improvements to LRT stations to enhance comfort, safety and accessibility, as well as opportunities and constraints to implementing them.

- Examine redevelopment options on “focused sites” – large vacant or underutilized sites where redevelopment may serve a major public purpose or serve as a catalyst for further redevelopment.

Methodology

- Traffic Sensitivity Analysis Report – Consultant shall prepare draft and final Traffic Sensitivity Analysis Report to assess whether Land Use and Transportation Alternatives are likely to have a significant effect on the transportation system as defined in the Transportation Planning Rule (OAR 660-12).  The sensitivity analysis may require trip distribution and comparison with the 20-year no-build scenario to measure the significance of impact.  The Traffic Sensitivity Analysis Report must describe methodology and document findings of the analysis for all alternatives.

- Alternatives Evaluation Report - Consultant shall prepare draft and final Alternatives Evaluation Report comparing Land Use and Transportation Alternatives against refined objectives and the results and findings of Traffic Sensitivity Analysis Report and Best Practices Report.  Based on this evaluation, the Alternative Evaluation Report must identify a recommended land use and transportation alternative for each Station Area, and discuss outstanding issues or concerns, if any, with each alternative (e.g. conflicts that may need to be addressed during the subsequent refinement task).  Consultant must revise Alternatives Evaluation Report to reflect comments from TAG, CWG and open house participants at their respective meetings described below.

- Focused Sites Study - Consultant shall prepare a Focused Sites Study to develop and evaluate specific redevelopment ideas for specific large vacant or underutilized sites in Station Areas.  Up to six sites will be designated by City Project Manager in consultation with PMT.  In preparing the Focused Sites Study, Consultant shall develop at least one development alternative per site, up to a maximum of six development alternatives in total.  Characteristics of development alternatives, such as density, intensity, uses and architectural and design features must take into consideration community input, as well as feasibility and best practice guidance derived from the development of the recommended land use and transportation alternatives for each Station Area in Tasks 3 and 4.  Consultant shall develop a pro forma for each development alternative based on planning-level unit cost estimates for redevelopment (including demolition and site preparation).  Consultant shall prepare a report that describes each development alternative and an evaluation of development alternatives against refined objectives for Station Areas, current and future feasibility based on pro forma, Real Estate Market Overview, and Best Practices Report, and potential as a catalyst project.  Focused Sites Study must include text and graphics to inform public discussion of development alternatives,

- TAG Meeting #4 - City shall facilitate TAG Meeting #4 to present Transportation Sensitivity Analysis Report, Alternatives Evaluation Report and Focused Site Studies.  Consultant shall attend to present Consultant Task 5 deliverables.  City shall document participant comments.

- CWG Meeting #4 - City shall facilitate CWG Meeting #4 to present Transportation Sensitivity Analysis Report, Alternatives Evaluation Report and Focused Site Studies.  Consultant shall attend to present Consultant Task 5 deliverables.  City shall document participant comments.

- Open House #2 - City shall facilitate Open House #2 to present Transportation Sensitivity Analysis Report, Alternatives Evaluation Report and Focused Site Studies.  Consultant shall attend as stipulated in Deliverables Overview.  City shall document participant comments.

City Deliverables:

- TAG and CWG Meetings #4 (5.4 and 5.5)

- Open House #2 (5.6)

City Budget: $34,556

Consultant Deliverables:

- Traffic Sensitivity Analysis Report (5.1)

- Alternatives Evaluation Report (5.2)

- Focused Site Studies (5.3)

- TAG Meeting #4 (5.4)

- CWG Meeting #4 (5.5)

- Open House #2 (5.6)

Schedule: Completion within nine months of notice to proceed

Task 6: Refinement/Implementation

Objectives

- Refine the recommended alternative and develop a set of implementation strategies that serve as a foundation for Station Area plans that reflect the recommended land use and transportation alternatives, address 2040 plan objectives through map and text amendments to the Comprehensive Plan and zoning code where appropriate, synthesizes data and analyses with public and agency input into coordinated, comprehensive implementation recommendations for land use, urban design, transportation and economics, and implementation strategies, including planning level-cost estimates and construction priorities for transportation projects.

Methodology

- Traffic Analysis - Consultant shall prepare Traffic Analysis to assess traffic operations for all recommended alternatives from Task 5 in which the sensitivity analysis did not rule out a significant traffic impact.   Analysis must include up to nine packages of alternatives, which may address combined land use and transportation alternatives as determined by City Project Manager, for the future year 2030.  For all alternative packages where the analysis shows a significant traffic impact per the Transportation Planning Rule, Consultant shall develop and analyze mitigation measures so the alternative can be shown to comply with the Transportation Planning Rule.  Consultant shall distribute future year 2030 peak-hour volumes created in Task 3 onto the alternatives.  A Year 2000 (as updated) HCM-based program like Synchro, HCS, etc. must be used to analyze future conditions.  Preliminary signal warrants (MUTCD Warrant 1 Case A and B) must be evaluated for unsignalized intersections where alternatives call for signals.  The 95th percentile queues must be evaluated for all Existing Conditions Traffic Memo intersections, using an HCM-based program.  The American Association of State Highway and Transportation Officials (AASHTO) two-minute rule or Simtraffic must be used for queue calculations at all unsignalized study intersections.  Analysis outputs must be expressed in intersection v/c for all signalized intersections, and maximum movement v/c for all unsignalized intersections, and these outputs compared to performance standards in the Portland TSP and Metro RTP.

- Implementation Report - Consultant shall prepare Implementation Report consisting of:

- Refinements to recommended Task 5 Station Area alternatives for land use and transportation, considering public and technical input from previous task, and results of Focused Site Studies.

- Recommendations on funding sources for recommended public infrastructure improvements.  Where costs cannot be feasibly covered by private development, the report must describe alternative revenue sources and public policy tools to meet the shortfall.

- An implementation strategy that describes implementation actions.  In the case of transportation projects, the implementation strategy must list general cost estimates and construction priority for inclusion in the TSP.

- Plan and Code Amendments - City shall prepare amendments to the comprehensive plan, zoning map, overlay districts, development standards, and other development regulations as necessary to implement the recommended land use and transportation plan for each Station Area, addressing refinement issues as noted in Task 5 and earlier Task 6 subtasks.  Comprehensive plan amendments must include recommended changes to the TSP to add planned transportation projects and otherwise describe the recommended transportation network in each station area.

- TAG Meeting #5 - City shall facilitate TAG Meeting #5 to present Traffic Analysis, Implementation Report, and Plan and Code Amendments.  Consultant shall attend to present Consultant Task 6 deliverables.  City shall document participant comments.

- CWG Meeting #5 - City shall facilitate CWG Meeting #5 to present Traffic Analysis, Implementation Report, and Plan and Code Amendments.  Consultant shall attend to present Consultant Task 6 deliverables.  City shall document participant comments.

- Open House #3 - City shall facilitate Open House #3 to present Traffic Analysis, Implementation Report, and Plan and Code Amendments.  Consultant shall attend as stipulated in Deliverables Overview.  City shall document participant comments.

City Deliverables:

- Plan and Code Amendments (6.3)

- TAG and CWG Meetings #5 (6.4 and 6.5)

- Open House #3 (6.6)

City Budget: $42,716

Consultant Deliverables:

- Traffic Analysis (6.1)

- Implementation Report (6.2)

- TAG Meeting #5 (6.4)

- CWG Meeting #5 (6.5)

- Open House #3 (6.6)

Schedule: Completion within 12 months after notice to proceed

CONSULTANT AMOUNTS PER DELIVERABLE

| Task | Description | Total Fixed Amount Per Deliverable | Total Amount Per Task |
| --- | --- | --- | --- |
| 1.0 | Project Management and Public Involvement |  | $ 0 |
| 2.0 | Existing Conditions |  |  |
| 2A | Existing Conditions Traffic Memo | $13,313 |  |
| 2B | Real Estate Market Overview | $16,264 |  |
| 2C | Best Practices Report | $6,597 |  |
| 2D | TAG Meeting #1 | $2,085 |  |
| 2E | CWG Meeting #1 | $1,657 |  |
|  | Subtotal |  | $39,916 |
| 3.0 | Needs, Opportunities and Constraints |  |  |
| 3A | Neighborhood Walks | $5,077 |  |
| 3B | Needs, Opportunities and Constraints Report | $38,204 |  |
| 3C | TAG Meeting #2 | $1,285 |  |
| 3D | CWG Meeting #2 | $412 |  |
| 3E | Open House #1 | $2,226 |  |
|  | Subtotal |  | $47,204 |
| 4.0 | Alternatives Development |  |  |
| 4A | Land Use and Transportation Alternatives | $39,026 |  |
| 4B | TAG Meeting #3 | $1,285 |  |
| 4C | CWG Meeting #3 | $412 |  |
|  | Subtotal |  | $40,723 |
| 5.0 | Alternatives Evaluation |  |  |
| 5A | Traffic Sensitivity Analysis Report | $6,593 |  |
| 5B | Alternatives Evaluation Report | $14,233 |  |
| 5C | Focused Site Studies | $36,274 |  |
| 5D | TAG Meeting #4 | $1,285 |  |
| 5E | CWG Meeting #4 | $412 |  |
| 5F | Open House #2 | $3,686 |  |
|  | Subtotal |  | $62,483 |
| 6.0 | Refinement/Implementation |  |  |
| 6A | Traffic Analysis | $9,253 |  |
| 6B | Implementation Report | $24,498 |  |
| 6C | TAG Meeting #5 | $1,285 |  |
| 6D | CWG Meeting #5 | $412 |  |
| 6E | Open House #3 | $2,226 |  |
|  | Subtotal |  | $37,674 |
|  | Project Total | $228,000 | $228,000 |

EXHIBIT B (Local Agency or State Agency)

CONTRACTOR CERTIFICATION

Contractor certifies by signing this contract that Contractor has not:

(a)	Employed or retained for a commission, percentage, brokerage, contingency fee or other consideration, any firm or person (other than a bona fide employee working solely for me or the above consultant) to solicit or secure this contract,

(b)	agreed, as an express or implied condition for obtaining this contract, to employ or retain the services of any firm or person in connection with carrying out the contract, or

(c)	paid or agreed to pay, to any firm, organization or person (other than a bona fide employee working solely for me or the above consultant), any fee, contribution, donation or consideration of any kind for or in connection with, procuring or carrying out the contract, except as here expressly stated (if any):

Contractor further acknowledges that this certificate is to be furnished to the Federal Highway Administration, and is subject to applicable State and Federal laws, both criminal and civil.

AGENCY OFFICIAL CERTIFICATION (ODOT)

Department official likewise certifies by signing this contract that Contractor or his/her representative has not been required directly or indirectly as an expression of implied condition in connection with obtaining or carrying out this contract to:

(a)	Employ, retain or agree to employ or retain, any firm or person or

(b)	pay or agree to pay, to any firm, person or organization, any fee, contribution, donation or consideration of any kind except as here expressly stated (if any):

Department official further acknowledges this certificate is to be furnished to the Federal Highway Administration, and is subject to applicable State and Federal laws, both criminal and civil.

EXHIBIT C

Federal Provisions

Oregon Department of Transportation

I.	CERTIFICATION OF NONINVOLVEMENT IN ANY DEBARMENT AND SUSPENSION

Contractor certifies by signing this contract that to the best of its knowledge and belief, it and its principals:

1.	Are not presently debarred, suspended, proposed for debarment, declared ineligible or voluntarily excluded from covered transactions by any Federal department or agency;

2.	Have not within a three-year period preceding this proposal been convicted of or had a civil judgment  rendered against them for commission of fraud or a

criminal offense in connection with obtaining, attempting to obtain or performing a public (federal, state or local) transaction or contract under a public transaction; violation of federal or state antitrust statutes or commission of embezzlement, theft, forgery, bribery falsification or destruction of records, making false statements or receiving stolen property;

3.	Are not presently indicted for or otherwise criminally or  civilly  charged  by  a governmental entity (federal, state or local) with commission of any of the offenses enumerated in paragraph (1)(b) of this certification; and

4.	Have not within a three-year period preceding this application/proposal had one or more public transactions (federal, state or local) terminated for cause or default.

Where the Contractor is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

List exceptions.  For each exception noted, indicate to whom the exception applies, initiating agency, and dates of action.  If additional space is required, attach another page with the following heading:  Certification Exceptions continued, Contract Insert.

EXCEPTIONS:

Exceptions will not necessarily result in denial of award, but will be considered in determining Contractor responsibility.  Providing false information may result in criminal prosecution or administrative sanctions.

The Contractor is advised that by signing this contract, the Contractor is deemed to have signed this certification.

II.	INSTRUCTIONS FOR CERTIFICATION REGARDING DEBARMENT, SUSPENSION, AND OTHER RESPONSIBILITY MATTERS–PRIMARY COVERED TRANSACTIONS

1.	By signing this contract, the Contractor is providing the certification set out below.

2.	The inability to provide the certification required below will not necessarily result in denial of participation in this covered transaction.  The Contractor shall explain why he or she cannot provide the certification set out below.  This explanation will be considered in connection with the Oregon Department of Transportation determination to enter into this transaction.  Failure to furnish an explanation shall disqualify such person from participation in this transaction.

3.	The certification in this clause is a material representation of fact upon which reliance was placed when the Department determined to enter into this transaction.  If it is later determined that the Contractor knowingly rendered an erroneous

certification, in addition to other remedies available to the Federal Government or the Department may terminate this transaction for cause of default.

4.	The Contractor shall provide immediate written notice to the Department to whom this proposal is submitted if at any time the Contractor learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

5.	The terms "covered transaction", "debarred", "suspended", "ineligible", "lower tier covered transaction", "participant", "person", "primary covered transaction", "principal", and "voluntarily excluded", as used in this clause, have the meanings set out in the Definitions and Coverage sections of the rules implementing Executive Order 12549.  You may contact the Department's Program Section (Tel. (503) 986-3400) to which this proposal is being submitted for assistance in obtaining a copy of those regulations.

6.	The Contractor agrees by submitting this proposal that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transactions with a person who is debarred, suspended, declared ineligible or voluntarily excluded from participation in this covered transaction, unless authorized by the Department or agency entering into this transaction.

7.	The Contractor further agrees by submitting this proposal that it will include the Addendum to Form FHWA-1273 titled, "Appendix B--Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transactions", provided by the Department entering into this covered transaction without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

8.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not debarred, suspended, ineligible or voluntarily excluded from the covered transaction, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  Each participant may, but is not required to, check the Nonprocurement List published by the U. S. General Services Administration.

9.	Nothing contained in the foregoing shall be construed to require establishment of a system of records to render in good faith the certification required by this clause. The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

10.	Except for transactions authorized under paragraph 6 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is suspended, debarred, ineligible or voluntarily excluded from participation in this transaction, in addition to other remedies available to the Federal Government or the Department, the Department may terminate this transaction for cause or default.

III.	ADDENDUM TO FORM FHWA-1273, REQUIRED CONTRACT PROVISIONS

This certification applies to subcontractors, material suppliers, vendors, and other lower tier participants.

•	Appendix B of 49 CFR Part 29 -

Appendix B--Certification Regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion--Lower Tier Covered Transactions

Instructions for Certification

1.	By signing and submitting this contract, the prospective lower tier participant is providing the certification set out below.

2.	The certification in this clause is a material representation of fact upon which reliance was placed when this transaction was entered into.  If it is later determined that the prospective lower tier participant knowingly rendered an erroneous certification, in addition to other remedies available to the Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

3.	The prospective lower tier participant shall provide immediate written notice to the person to which this contract is submitted if at any time the prospective lower tier participant learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

4.	The terms "covered transaction", "debarred", "suspended", "ineligible", "lower tier covered transaction", "participant", "person", "primary covered transaction", "principal", "proposal", and "voluntarily excluded", as used in this clause, have the meanings set out in the Definitions and Coverage sections of rules implementing Executive Order 12549.  You may contact the person to which this proposal is submitted for assistance in obtaining a copy of those regulations.

5.	The prospective lower tier participant agrees by submitting this contract that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transaction with a person who is debarred, suspended, declared ineligible or voluntarily excluded from participation in this covered transaction, unless authorized by the department or agency with which this transaction originated.

6.	The prospective lower tier participant further agrees by submitting this contract that it will include this clause titled, "Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transaction", without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

7.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not debarred, suspended, ineligible or voluntarily  excluded  from  the   covered transaction, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  Each participant may, but is not required to, check the nonprocurement list.

8.	Nothing contained in the foregoing shall be construed to require establishment of a system of records to render in good faith the certification required by this clause. The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

9.	Except for transactions authorized under paragraph 5 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is

suspended, debarred, ineligible or voluntarily excluded   from participation in this transaction, in addition to other remedies available to the Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

Certification Regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion--Lower Tier Covered Transactions

a.	The prospective lower tier participant certifies, by submission of this proposal, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible or voluntarily excluded from participation in this transaction by any Federal department or agency.

b.	Where the prospective lower tier participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

IV.	EMPLOYMENT

1.	Contractor warrants that he has not employed or retained any company or person, other than a bona fide employee working solely for Contractor, to solicit or secure this contract and that he has not paid or agreed to pay any company or person, other than a bona fide employee working solely for Contractors, any fee, commission, percentage, brokerage fee, gifts or any other consideration contingent upon or resulting from the award or making of this contract.  For breach or violation of this warranting, Department shall have the right to annul this contract without liability or in its discretion to deduct from the contract price or consideration or otherwise recover, the full amount of such fee, commission, percentage, brokerage fee, gift or contingent fee.

2.	Contractor shall not engage, on a full or part-time basis or other basis, during the period of the contract, any professional or technical personnel who are or have been at any time during the period of this contract, in the employ of Department, except regularly retired employees, without written consent of the public employer of such person.

3.	Contractor agrees to perform consulting services with that standard of care, skill and diligence normally provided by a professional in the performance of such consulting services on work similar to that hereunder.  Department shall be entitled to rely on the accuracy, competence, and completeness of Contractor's services.

V.	NONDISCRIMINATION

During the performance of this contract, Contractor, for himself, his assignees and successors in interest, hereinafter referred to as Contractor, agrees as follows:

1.	Compliance with Regulations.  Contractor agrees to comply with Title VI of the Civil Rights Act of 1964, and Section 162(a) of the Federal-Aid Highway Act of 1973 and the Civil Rights Restoration Act of 1987. Contractor shall comply with the regulations of the Department of Transportation relative to nondiscrimination in Federally assisted programs of the Department of Transportation, Title 49, Code of Federal Regulations, Part 21, as they may be amended from time to time (hereinafter referred to as the Regulations), which are incorporated by reference and made a part of this contract.  Contractor, with regard to the work performed after award and prior to completion  of  the  contract  work, shall not discriminate on grounds of race, creed, color, sex or national origin in the selection and retention of subcontractors, including procurement of materials and leases of equipment.  Contractor shall not participate either directly or indirectly in the discrimination prohibited by Section 21.5 of the Regulations, including employment practices, when the contract covers a program set forth in Appendix B of the Regulations.

2.	Solicitation for Subcontractors, including Procurement of Materials and Equipment. In all solicitations, either by competitive bidding or negotiations made by Contractor for work to be performed under a subcontract,  including  procurement  of materials  and equipment, each potential subcontractor or supplier shall be notified by Contractor of Contractor's obligations under this contract and regulations relative to nondiscrimination on the grounds of race, creed, color, sex or national origin.

3.	Nondiscrimination in Employment (Title VII of the 1964 Civil Rights Act).  During the performance of this contract, Contractor agrees as follows:

a.	Contractor will not discriminate against any employee or applicant for employment because of race, creed, color, sex or national origin. Contractor will take affirmative action to ensure that applicants are employed, and that employees are treated during employment,

without regard to their race, creed, color, sex or national origin.  Such action shall include, but not be limited to the following: employment, upgrading, demotion or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship.  Contractor agrees to post in conspicuous places, available to employees and applicants for employment, notice setting forth the provisions of this nondiscrimination clause.

b.	Contractor will, in all solicitations or advertisements for employees placed by or on behalf of Contractor, state that all qualified applicants will receive consideration for employment without regard to race, creed, color, sex or national origin.

4.	Information and Reports.  Contractor will provide all information and reports required by the Regulations or orders and instructions issued pursuant thereto, and will permit access to his books, records, accounts, other sources of information, and his facilities as may be determined by Department or FHWA as appropriate, and shall set forth what efforts he has made to obtain the information.

5.	Sanctions for Noncompliance.  In the event of Contractor's noncompliance with the nondiscrimination provisions of the contract, Department shall impose such agreement sanctions as it or the FHWA may determine to be appropriate, including, but not limited to:

a.	Withholding of payments to Contractor under the agreement until Contractor complies; and/or

b.	Cancellation, termination or suspension of the agreement in whole or in part.

- Incorporation of Provisions.  Contractor will include the provisions of paragraphs 1 through 6 of this section in every subcontract, including procurement of materials and leases of equipment, unless exempt from Regulations, orders or instructions issued pursuant thereto. Contractor shall take such action with respect to any subcontractor or procurement as Department or FHWA may direct as a means of enforcing such provisions, including sanctions for noncompliance; provided, however, that in the event Contractor becomes involved in or is threatened with litigation with a subcontractor or supplier as a result of such

direction, Department may, at its option, enter into such litigation to protect the interests of Department, and, in addition, Contractor may request Department to enter into such litigation to protect the interests of the State of Oregon.

VI.	DISADVANTAGED BUSINESS

ENTERPRISE (DBE) POLICY

In accordance with Title 49, Code of Federal Regulations, Part 26, Contractor shall agree to abide by and take all necessary and reasonable steps to comply with the following statement:

DBE POLICY STATEMENT

DBE Policy.   It is the policy of the United States  Department of Transportation (USDOT)  to practice nondiscrimination on the basis of race, color, sex and/or national origin in the award and administration of USDOT assist contracts.  Consequently, the DBE requirements of 49 CFR 26 apply to this contract.

Required Statement For USDOT Financial Assistance Agreement. If as a condition of assistance the Agency has submitted and the US Department of Transportation has approved a Disadvantaged Business Enterprise Affirmative Action Program which the Agency agrees to carry out, this affirmative action program is incorporated into the financial assistance agreement by reference.

DBE Obligations.   The Oregon Department of Transportation (ODOT) and its contractor agree to ensure that Disadvantaged Business Enterprises as defined in 49 CFR 26 have the opportunity to participate in the performance of contracts and subcontracts financed in whole or in part with Federal funds.   In  this regard, Contractor  shall take all necessary  and  reasonable  steps  in accordance  with  49 CFR 26  to  ensure  that Disadvantaged   Business Enterprises have the opportunity to compete for and perform contracts.  Neither ODOT nor its contractors shall discriminate on the basis of race, color, national origin or sex in the award and performance of federally-assisted contracts.  The contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of such contracts.  Failure by the contractor to carry out these requirements is a material breach of this contract, which may result in the termination of this contract or such other remedy as ODOT deems appropriate.

The DBE Policy Statement and Obligations shall be included in all subcontracts entered into under this contract.

Records and Reports.  Contractor shall provide monthly documentation to Department that it is subcontracting with or purchasing materials from the DBEs identified   to meet contract goals. Contractor shall notify Department and obtain its written approval before replacing a DBE or making any change in the DBE participation listed.  If a DBE is unable to fulfill the original obligation to the contract, Contractor must demonstrate to Department the Affirmative Action steps taken to replace the DBE with another DBE. Failure to do so will result in withholding payment on those items.  The monthly documentation will not be required after the DBE goal commitment is satisfactory to Department.

Any DBE participation attained after the DBE goal has been satisfied should be reported to the Departments.

DBE Definition.	Only firms DBE certified by the State of Oregon, Department of Consumer & Business Services, Office of Minority, Women & Emerging Small Business, may be utilized to satisfy this obligation.

CONTRACTOR'S DBE CONTRACT GOAL

DBE GOAL         0       %

By signing this contract, Contractor assures that good faith efforts have been made to meet the goal for the DBE participation specified in the Request for Proposal/Qualification for this project as required by ORS 200.045, and 49 CFR 26.53 and 49 CFR, Part 26, Appendix A.

VII. LOBBYING

The Contractor certifies, by signing this agreement to the best of his or her knowledge and belief, that:

1.	No Federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any Federal agency, a Member of Congress, an officer or employee of Congress or an employee of a Member of Congress in connection with the awarding of any Federal contract, the making of any Federal grant, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment or modification of any Federal contract, grant, loan or cooperative agreement.

2.	If any funds other than Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any Federal agency, a Member of Congress, an officer or employee of Congress or an employee of a Member of Congress in connection with this agreement, the undersigned shall complete and submit Standard Form-LLL, "Disclosure Form to Report Lobbying", in accordance with its instructions.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into.  Submission of this certification is a prerequisite for making or entering into this transaction imposed by Section 1352, Title 31, U. S. Code.  Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

The Contractor also agrees by signing this agreement that he or she shall require that the language of this certification be included in all lower tier subagreements, which exceed $100,000 and that all such subrecipients shall certify and disclose accordingly.

FOR INQUIRY CONCERNING ODOT’S DBE PROGRAM REQUIREMENT CONTACT OFFICE OF CIVIL RIGHTS AT (503)986-4354.