ORDINANCE NO. 181665

Amend contract with Michael Willis Architects to provide additional architectural services for Justice Center remodeling and Portland Office of Emergency Management/Emergency Operations Center emergency operations projects (Ordinance; amend Contract No. 36350)

The City of Portland ordains:

Section 1.	The Council finds:

- A Request for Proposals for consultants to provide architectural PTE flexible services was issued on June 9, 2005.  Twenty nine proposals were received and a selection committee recommended the ten highest scoring firms be awarded contracts, Michael Willis Architects being one of the firms.

- On November 18, 2005, The Bureau of General Services entered into Contract No. 36350 in the amount of $50,000 with an expiration date of November 13, 2008.

3.	Two task orders have been issued:

TO #1 dated June 20, 2006 for architectural services for the Justice Center Remodeling, Central Precinct Security Planter and Sidewalk Improvement Project #3119, for $32,440.

TO #2 dated May 16, 2007 for architectural services related to POEM/EOC Emergency Operations Project #7136 for $17,370.

4.	Additional architectural services in the amount of $16,155 are necessary for the Justice Center Remodeling Project #3119 as described in the attached letter from Michael Willis Architects dated November 6, 2007 (Exhibit A, Attachment 1).

5.	An additional $5,000 is needed to cover unforeseen costs to be used, only if needed, for the completion of Task Order No. 1.

6.	Additional architectural services in the amount of $15,500 are necessary for the POEM/EOC Project #7136 for POEM/EEC as described in the attached letter from Michael Willis Architects dated November 20, 2007 (Exhibit A, Attachment 2).

7.	An additional $10,000 is needed to cover unforeseen costs to be used, only if needed, for the completion of Task Order No. 2.

8.	The Office of Management and Finance/Facilities Services recommends that Contract No. 36350 with Michael Willis Architects be amended (Exhibit A , attached) to increase the contract by $31,655 to provide additional services for the Justice Center Remodeling ($16,155) and POEM/EOC Emergency Operations ($15,500) projects for a total contract amount of $81,655.

NOW, THEREFORE, the Council directs:

- The Mayor and the Auditor are hereby authorized to amend Contract No. 36350 with Michael Willis Architects (Exhibit A, attached) to increase the contract amount $31,655 to provide additional architectural services for the Justice Center Remodeling and POEM/EOC Emergency Operations projects for a total contract amount of $81,655.

- The Mayor and Auditor further authorize the Office of Management and Finance, Facilities Services, to amend the contract up to an additional $15,000 to be used, only if needed, to complete the architectural services for a total Contract amount not to exceed $96,655 without Council approval.

- The Mayor and the Auditor are authorized to draw and deliver checks chargeable to the fiscal year 2007-08 budget of Facilities Services when demand is presented and approved by the proper authorities.

| Passed by the Council: March 12, 2008 Prepared by: Mayor Tom Potter Bob Schroeder/Paul Wallman:gk February 19, 2008 | GARY BLACKMER Auditor of the City of Portland By /S/Susan Parsons Deputy |
| --- | --- |

BACKING SHEET INFORMATION

AGENDA NO.   309, 335-2008

ACTION TAKEN:

MARCH 5 2008 PASSED TO SECOND READING MARCH 12 2008 9:30 A.M.

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   181665

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| POTTER | X |  |