ORDINANCE No. 181707

*Authorize an Intergovernmental Agreement with Portland Development Commission to provide Urban Renewal Funds for the bid and construction of the I-5/NE Killingsworth Street Over Crossing Project  (Ordinance)

The City of Portland ordains:

Section 1.	The Council finds:

1.	The Killingsworth Street Improvement Project was the first street improvement project initiated by the Portland Development Commission (PDC) in the Interstate Corridor Urban Renewal Area (ICURA).  This street improvement project was selected by PDC and the community because of its importance as a revitalization tool to strengthen the pedestrian connection between the Killingsworth MAX station and Portland Community College-Cascade Campus and commercial districts to the east, and to leverage the $59 million investment by Portland Community College in their Cascade Campus.   Phases I-A and I-B of the project have been completed.  Improving the I-5 over crossing phase was fast-tracked by PDC to FY 2007-2008 because project funds were awarded through Oregon Department of Transportation’s (ODOT) I-5: Delta Park Community Enhancement Grant Program.  The I-5 over crossing will complete uninterrupted street improvements on Killingsworth from Interstate Avenue to Commercial Avenue. Construction of the improvements to the I-5 over crossing (the “Project”) is consistent with the Report (as defined below) and will include the following: installation of a pedestrian fence, sidewalk improvements, curb extensions, and ornamental streetlights.

2.	The Project will leverage a $200,000 grant from ODOT’s I-5: Delta Park Community Enhancement Grant Program and an additional $118,000 from ODOT for design and construction of the pedestrian fence.  PDOT will enter into individual IGAs with ODOT for the funding.  PDC has $282,500 available in FY 2007-2008 to complete the Project.

3.	Design and engineering for the I-5 over crossing began in FY 2006-2007 and is anticipated to be completed in March 2008.  A combination of PDC and ODOT funds paid for design and engineering for the I-5 over crossing in FY 2007-2008.

4. 	The FY 2007-2008 budget augments previous years’ commitment by PDC and PDOT to this project.  PDC has forecast funds for Phase II of this project in FY 2009-2010 as match for the MTIP awarded in the 2006-2010 cycle for Phase II design and engineering.  Phase II will complete the improvements on Killingsworth from Commercial to Martin Luther King Jr. Blvd.

5.	PDOT shall provide final engineer’s estimate in April 2008 for review by PDC.  PDOT shall put the Project out to bid only with PDC’s written approval to move forward and acceptance of Project scope and budget.  PDOT shall fully manage Bid and Award Phase and only award the contract with PDC’s written approval.  PDOT shall fully manage construction contract according to City standards and keeping PDC informed of all cost overruns and construction issues.  PDOT shall deliver completed Project by December 2009.

6.	The Bureau’s level of confidence in the cost estimates for this project is moderate. The project scope and specifications nearly complete but still subject to change.

NOW, THEREFORE, the Council directs:

a.   	The Director of the Portland Office of Transportation and the Auditor are hereby authorized to enter this Intergovernmental Agreement with the Portland Development Commission to fund the bid and Construction of the project identified above, in substantially similar form to the Agreement attached to the original of this Ordinance, and by reference made a part hereof.

Section 2.  The Council declares an emergency exists because the Project Design has been completed and as soon as this IGA is approved it will go to bid in order to complete this project in this spring season; therefore, this Ordinance shall be in full force and effect from and after its passage by Council.

Passed by the Council, April 02, 2008

GARY BLACKMER

Auditor of the City of Portland

By /s/ Susan Parsons

Commissioner Sam Adams

Prepared by:  Winston I Sandino:slg

March 13, 2008

Deputy

BACKING SHEET INFORMATION

AGENDA NO.   423-2008

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   181707

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| POTTER | X |  |