# IGA Number: 507022

# AMENDMENT No. 1

# To

INTERGOVERNMENTAL AGREEMENT

Between

Portland Development Commission

And

Portland Office of Transportation

For the

# Killingsworth Street Improvements – Phase I-B Project:

# Construction Completion Phase

THIS AMENDMENT No. 1 (“Amendment”) to the Killingsworth Street Improvements – Phase I-B Project: Construction Completion Phase (“IGA”) is made this 24th day of June, 2008, by and between the parties to the IGA. All terms and conditions of the IGA not amended below remain unchanged.  Capitalized terms not defined herein shall have the meaning set forth in the IGA.

# RECITALS

A.	The IGA needs to be amended to modify total compensation under this IGA and to extend the expiration date. Contract Signatories have the authority to execute this Amendment pursuant to Section VI.

AGREEMENTS

The parties hereby agree to amend the IGA as follows:

- Sections III.A. and V.A.1 are hereby modified as follows:

Section III. FUNDING / COMPENSATION/ ALLOWABLE COSTS

A. The Commission shall pay the Bureau a sum not to exceed THREE HUNDRED SEVENTY TWO THOUSAND DOLLARS ($372,000) for accomplishment of the Schedule and Scope of Work.

Section V.A. Termination

1. The Termination Date of the Agreement is December 31, 2008.

- Section B. Schedule of Work and Budget is hereby replaced in its entirety with:

| Plan | Budget FY 2007-08 and 2008-09 |
| --- | --- |
| Work Item | Description | Timeline Completion* | Personal Services | Materials & Services | Outside Contracts | Total PDC Budget | Other Funding Sources |
| A | Phase I-B Construction | December 31,2008 | $10,000 |  | $332,000 | $342,000 |  |
| A.1 | Project Management |  | $10,000 |  |  |  |  |
| A.2 | Construction Contract |  |  |  | $312,000 |  |  |
| A.3 | Change Management-Performing Agency |  |  |  | $20,000 |  |  |
| A.4 | Work Product: Completion of Phase I-B |  |  |  |  |  |  |
| Other | Funding Agency Controlled Contingency [Required] |  |  |  | $30,000 | $30,000 |  |
| TOTAL | AUTHORIZED BUDGET Cost Not To Exceed |  | $10,000 |  | $362,000 | $372,000 |  |

Except as herein modified, all of the terms, conditions and requirements of IGA Number 507022 shall remain in full force and effect as heretofore.

IN WITNESS WHEREOF, the parties hereto have caused this Amendment to be executed by their duly authorized representatives as of the date first above written.

| PDC: THE CITY OF PORTLAND, a municipal corporation of the State of Oregon, acting by and through the PORTLAND DEVELOPMENT COMMISSION By: Bruce A. Warner, Executive Director | CITY OF PORTLAND DEPARTMENT OF TRANSPORTATION: By: Susan D. Keil, Director |
| --- | --- |

| APPROVED AS TO FORM: By: PDC Legal Counsel | APPROVED AS TO FORM: By: City Attorney |
| --- | --- |