INTERGOVERNMENTAL AGREEMENT

City of Portland, Central Eastside Street Plan

THIS INTERGOVERNMENTAL AGREEMENT (“Agreement”) is made and entered into by and between the STATE OF OREGON, acting by and through its Department of Transportation (“ODOT” or “Agency”), and City of Portland (“City”).

#### RECITALS

- The Transportation and Growth Management (“TGM”) Program is a joint program of ODOT and the Oregon Department of Land Conservation and Development.

- The TGM Program includes a program of grants for local governments for planning projects.  The objective of these projects is to better integrate transportation and land use planning and develop new ways to manage growth in order to achieve compact pedestrian, bicycle, and transit friendly urban development.

- This TGM Grant (as defined below) is financed with federal Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users (“SAFETEA-LU”) funds.  Local funds are used as match for SAFETEA-LU funds.

- By authority granted in ORS 190.110, state agencies may enter into agreements with units of local government or other state agencies to perform any functions and activities that the parties to the agreement or their officers or agents have the duty or authority to perform.

- City has been awarded a TGM Grant which is conditional upon the execution of this Agreement.

- The parties desire to enter into this Agreement for their mutual benefit.

NOW, THEREFORE, for good and valuable consideration, the receipt and sufficiency of which is hereby acknowledged, the parties agree as follows:

##### SECTION 1. DEFINITIONS

Unless the context requires otherwise, the following terms, when used in this Agreement, shall have the meanings assigned to them below:

- “City's Amount” means the portion of the Grant Amount payable by ODOT to City for performing the tasks indicated in Exhibit A as being the responsibility of City.

- “City's Matching Amount” means the amount of matching funds which City is required to expend to fund the Project.

- “City's Project Manager” means the individual designated by City as its project manager for the Project.

- “Consultant” means the personal services contractor(s) (if any) hired by ODOT to do the tasks indicated in Exhibit A as being the responsibility of such contractor(s).

- “Consultant’s Amount” means the portion of the Grant Amount payable by ODOT to the Consultant for the deliverables described in Exhibit A for which the Consultant is responsible.

- “Direct Project Costs” means those costs which are directly associated with the Project.  These may include the salaries and benefits of personnel assigned to the Project and the cost of supplies, postage, travel, and printing.  General administrative costs, capital costs, and overhead are not Direct Project Costs.  Any jurisdiction or metropolitan planning organization that has federally approved indirect cost plans may treat such indirect costs as Direct Project Costs.

- “Federally Eligible Costs” means those costs which are Direct Project Costs of the type listed in Exhibit D incurred by City and Consultant during the term of this Agreement.

- “Grant Amount” or “Grant” means the total amount of financial assistance disbursed under this Agreement, which consists of the City's Amount and the Consultant’s Amount.

- “ODOT’s Contract Administrator” means the individual designated by ODOT to be its contract administrator for this Agreement.

- “PSK” means the personal services contract(s) executed between ODOT and the Consultant related to the portion of the Project that is the responsibility of the Consultant.

- “Project” means the project described in Exhibit A.

- “Termination Date” has the meaning set forth in Section 2.A below.

- “Total Project Costs” means the total amount of money required to complete the Project.

N.	“Work Product” has the meaning set forth in Section 5.J below.

SECTION 2.  TERMS OF AGREEMENT

A.	Term.  This Agreement becomes effective on the date on which all parties have signed this Agreement and all approvals (if any) required to be obtained by ODOT have been received.  This Agreement terminates on June 30, 2009 (“Termination Date”).

B.	Grant Amount.  The Grant Amount shall not exceed $116,278.

C.	City's Amount.   The City's Amount shall not exceed $42,628.

D.	Consultant’s Amount.  The Consultant’s Amount shall not exceed $73,650.

E.	City's Matching Amount.  The City's Matching Amount is $14,372 or 11% of the Total Project Costs.

##### SECTION 3.  DISBURSEMENTS

- Subject to submission by City of such documentation of costs and progress on the Project (including deliverables) as are satisfactory to ODOT, ODOT shall reimburse City only for Direct Project Costs that are Federally Eligible Costs that City incurs after the execution of this Agreement up to the City's Amount.  Generally accepted accounting principles and definitions of ORS 294.311 shall be applied to clearly document verifiable costs that are incurred.

- City shall present reimbursement requests, cost reports, progress reports, and deliverables to ODOT’s Contract Administrator no less than every other month.  City shall submit reimbursement requests, cost reports for 100% of City’s Federally Eligible Costs, and shall be reimbursed at 74.79% up to the City’s Amount.

- ODOT shall make interim payments to City for deliverables identified as being City’s responsibility in the approved statement of work set out in Exhibit A within 45 days of satisfactory completion (as determined by ODOT’s Contract Administrator) of such deliverables.

- ODOT reserves the right to withhold payment equal to ten percent (10%) of each disbursement until 45 days after ODOT’s Contract Administrator’s approval of the completion report described Section 5.L(2), at which time the balance due to City under this Agreement shall be payable.

E.	Within 45 days after the latter of the Termination Date of this Agreement or City’s compliance with Section 5.L. below, ODOT shall pay to City the balance due under this Agreement.

F.	ODOT shall limit reimbursement of travel expenses in accordance with current State of Oregon Accounting Manual, General Travel Rules, effective on the date the expenses are incurred.

##### SECTION 4.   City’s REPRESENTATIONS, WARRANTIES, AND CERTIFICATION

A.	City represents and warrants to ODOT as follows:

            - It is a municipality duly organized and existing under the laws of the State of Oregon.

            - It has full legal right and authority to execute and deliver this Agreement and to observe and perform its duties, obligations, covenants and agreements hereunder and to undertake and complete the Project.

            - All official action required to be taken to authorize this Agreement has been taken, adopted and authorized in accordance with applicable state law and the organizational documents of City.

            - This Agreement has been executed and delivered by an authorized officer(s) of City and constitutes the legal, valid and binding obligation of City enforceable against it in accordance with its terms.

            - The authorization, execution and delivery of this Agreement by City, the observation and performance of its duties, obligations, covenants and agreements hereunder, and the undertaking and completion of the Project do not and will not contravene any existing law, rule or regulation or any existing order, injunction, judgment, or decree of any court or governmental or administrative agency, authority or person having jurisdiction over it or its property or violate or breach any provision of any agreement, instrument or indenture by which City or its property is bound.

            - The statement of work attached to this Agreement as Exhibit A has been reviewed and approved by the necessary official(s) of City.

B.	As federal funds are involved in this Grant, City, by execution of this Agreement, makes the certifications set forth in Exhibits B and C.

##### SECTION 5.  GENERAL COVENANTS OF City

A.	City shall be responsible for the portion of the Total Project Costs in excess of the Grant Amount.  City shall complete the Project; provided, however, that City shall not be liable for the quality or completion of that part of the Project which Exhibit A describes as the responsibility of the Consultant.

B.	City shall, in a good and workmanlike manner, perform the work, and provide the deliverables, for which City is identified in Exhibit A as being responsible.

C.	City shall perform such work identified in Exhibit A as City's responsibility as an independent contractor and shall be exclusively responsible for all costs and expenses related to its employment of individuals to perform such work.  City shall also be responsible for providing for employment-related benefits and deductions that are required by law, including, but not limited to, federal and state income tax withholdings, unemployment taxes, workers’ compensation coverage, and contributions to any retirement system.

D.	All employers, including City, that employ subject workers as defined in ORS 656.027, shall comply with ORS 656.017 and shall provide workers’ compensation insurance coverage for those workers, unless they meet the requirement for an exemption under ORS 656.126(2).  City shall require and ensure that each of its subcontractors complies with these requirements.

E.	City shall be responsible, to the extent permitted by the Oregon Tort Claims Act, ORS 30.260-30.300, only for the acts, omissions or negligence of its own officers, employees or agents.

F.	City shall not enter into any subcontracts to accomplish any of the work described in Exhibit A, unless it first obtains written approval from ODOT.

G.	City agrees to cooperate with ODOT’s Contract Administrator.  At the request of ODOT’s Contract Administrator, City agrees to:

(1)	Meet with the ODOT's Contract Administrator; and

(2)	Form a project steering committee (which shall include ODOT’s Contract Administrator) to oversee the Project.

H.	City shall comply with all federal, state and local laws, regulations, executive orders and ordinances applicable to the work under this Agreement, including, without limitation, applicable provisions of the Oregon Public Contracting Code.  Without limiting the generality of the foregoing, City expressly agrees to comply with:  (1) Title VI of Civil Rights Act of 1964; (2) Title V and Section 504 of the Rehabilitation Act of 1973; (3) the Americans with Disabilities Act of 1990 and ORS 659A.142; (4) all regulations and administrative rules established pursuant to the foregoing laws; and (5) all other applicable requirements of federal and state civil rights and rehabilitation statutes, rules and regulations.

I.	City shall maintain all fiscal records relating to this Agreement in accordance with generally accepted accounting principles.  In addition, City shall maintain any other records pertinent to this Agreement in such a manner as to clearly document City’s performance. City acknowledges and agrees that ODOT, the Oregon Secretary of State’s Office and the federal government and their duly authorized representatives shall have access to such fiscal records and other books, documents, papers, plans, and writings of City that are pertinent to this Agreement to perform examinations and audits and make copies, excerpts and transcripts.

City shall retain and keep accessible all such fiscal records, books, documents, papers, plans, and writings for a minimum of six (6) years, or such longer period as may be required by applicable law, following final payment and termination of this Agreement, or until the conclusion of any audit, controversy or litigation arising out of or related to this Agreement, whichever date is later.

J.	(1)	All of City’s work product related to the Project that results from this Agreement (“Work Product”) is the exclusive property of ODOT.  ODOT and City intend that such Work Product be deemed “work made for hire” of which ODOT shall be deemed the author.  If, for any reason, such Work Product is not deemed “work made for hire”, City hereby irrevocably assigns to ODOT all of its rights, title, and interest in and to any and all of the Work Product, whether arising from copyright, patent, trademark, trade secret, or any other state or federal intellectual property law or doctrine.  City shall execute such further documents and instruments as ODOT may reasonably request in order to fully vest such rights in ODOT.  City forever waives any and all rights relating to the Work Product, including without limitation, any and all rights arising under 17 USC §106A or any other rights of identification of authorship or rights of approval, restriction or limitation on use or subsequent modifications.

(2)	ODOT hereby grants to City a royalty free, non-exclusive license to reproduce any Work Product for distribution upon request to members of the public.

(3)	City shall ensure that any work products produced pursuant to this Agreement include the following statement:

“This project is partially funded by a grant from the Transportation and Growth Management (TGM) Program, a joint program of the Oregon Department of Transportation and the Oregon Department of Land Conservation and Development.  This TGM grant is financed, in part, by federal Safe, Accountable, Flexible, Efficient Transportation Equity Act:  A Legacy for Users (SAFETEA-LU), local government, and State of Oregon funds.

The contents of this document do not necessarily reflect views or policies of the State of Oregon.”

(4)	The Oregon Department of Land Conservation and Development and ODOT may each display appropriate products on its “home page”.

K.	Unless otherwise specified in Exhibit A, City shall submit all final products produced in accordance with this Agreement to ODOT’s Contract Administrator in the following form:

(1)	two hard copies; and

(2)	in electronic form using generally available word processing or graphics programs for personal computers via e-mail or on compact diskettes.

L.	Within 30 days after the Termination Date, City shall

(1)	pay to ODOT City’s Matching Amount less Federally Eligible Costs previously reported as City’s  Matching Amount.  ODOT may use any funds paid to it under this Section 5.L (1) to substitute for an equal amount of federal SAFETEA-LU funds used for the Project or use such funds as matching funds; and

(2)	provide to ODOT’s Contract Administrator, in a format provided by ODOT, a completion report.  This completion report shall contain:

(a)	The permanent location of Project records (which may be subject to audit);

(b)	A summary of the Total Project Costs, including a breakdown of those Project costs that are reimbursable hereunder and those costs which are being treated by City as City’s Matching Amount;

(c)	A list of final deliverables; and

(d)	City’s final disbursement request.

SECTION 6.  CONSULTANT

If the Grant provided pursuant to this Agreement includes a Consultant’s Amount, ODOT shall enter into a PSK with the Consultant to accomplish the work described in Exhibit A as being the responsibility of the Consultant.  In such a case, even though ODOT, rather than City is the party to the PSK with the Consultant, ODOT and City agree that as between themselves:

A.	Selection of the Consultant will be conducted by ODOT in accordance with ODOT procedures with the participation and input of City;

B.	ODOT will review and approve Consultant’s work, billings and progress reports after having obtained input from City;

C.	City shall be responsible for prompt communication to ODOT’s Contract Administrator of its comments regarding (A) and (B) above; and

D.	City will appoint a Project Manager to:

(1)	be City’s principal contact person for ODOT’s Contract Administrator and the Consultant on all matters dealing with the Project;

(2)	monitor the work of the Consultant and coordinate the work of the Consultant with ODOT’s Contract Administrator and City personnel, as necessary;

(3)	review any deliverables produced by the Consultant and communicate any concerns it may have to ODOT’s Contract Administrator; and

(4)	review disbursement requests and advise ODOT’s Contract Administrator regarding payments to Consultant.

SECTION 7.  ODOT’S REPRESENTATIONS AND COVENANTS

A.	ODOT certifies that, at the time this Agreement is executed, sufficient funds are authorized and available for expenditure to finance ODOT’s portion of this Agreement within the appropriation or limitation of its current biennial budget.

B.	The statement of work attached to this Agreement as Exhibit A has been reviewed and approved by the necessary official(s) of ODOT.

C.	ODOT will assign a Contract Administrator for this Agreement who will be ODOT’s principal contact person regarding administration of this Agreement and will participate in the selection of the Consultant, the monitoring of the Consultant’s work, and the review and approval of the Consultant’s work, billings and progress reports.

D.	If the Grant provided pursuant to this Agreement includes a Consultant’s Amount, ODOT shall enter into a PSK with the Consultant to perform the work described in Exhibit A designated as being the responsibility of the Consultant, and in such a case ODOT agrees to pay the Consultant in accordance with the terms of the PSK up to the Consultant’s Amount.

SECTION 8.  TERMINATION

This Agreement may be terminated by mutual written consent of all parties.  ODOT may terminate this Agreement effective upon delivery of written notice to City, or at such later date as may be established by ODOT under, but not limited to, any of the following conditions:

A.	City fails to complete work specified in Exhibit A within the time specified in this Agreement, including any extensions thereof, or fails to perform any of the provisions of this Agreement and does not correct any such failure within 10 days of receipt of written notice or the date specified by ODOT in such written notice.

B.	Consultant fails to complete work specified in Exhibit A within the time specified in this Agreement, including any extensions thereof, and does not correct any such failure within 10 days of receipt of written notice or the date specified by ODOT in such written notice.

C.	If federal or state laws, regulations or guidelines are modified or interpreted in such a way that either the work under this Agreement is prohibited or ODOT is prohibited from paying for such work from the planned funding source.

D.	If ODOT fails to receive funding, appropriations, limitations or other expenditure authority sufficient to allow ODOT, in the exercise of its reasonable administrative discretion, to continue to make payments for performance of this Agreement.

In the case of termination pursuant to A, B, C or D above, ODOT shall have any remedy at law or in equity, including but not limited to termination of any further disbursements hereunder.  Any termination of this Agreement shall not prejudice any right or obligations accrued to the parties prior to termination.

SECTION 9.  GENERAL PROVISIONS

A.	Time is of the essence of this Agreement.

B.	Except as otherwise expressly provided in this Agreement, any notices to be given hereunder shall be given in writing by personal delivery, facsimile, or mailing the same, postage prepaid, to ODOT or City at the address or number set forth on the signature page of this Agreement, or to such other addresses or numbers as either party may hereafter indicate pursuant to this Section.  Any communication or notice so addressed and mailed is in effect five (5) days after the date postmarked.  Any communication or notice delivered by facsimile shall be deemed to be given when receipt of the transmission is generated by the transmitting machine.  To be effective against ODOT, such facsimile transmission must be confirmed by telephone notice to ODOT’s Contract Administrator.  Any communication or notice by personal delivery shall be deemed to be given when actually delivered.

C.	ODOT and City are the only parties to this Agreement and are the only parties entitled to enforce the terms of this Agreement.  Nothing in this Agreement gives, is intended to give, or shall be construed to give or provide any benefit or right not held by or made generally available to the public, whether directly, indirectly or otherwise, to third persons (including but not limited to any Consultant) unless such third persons are individually identified by name herein and expressly described as intended beneficiaries of the terms of this Agreement.

D.		Sections 5(I), 5(J), and 9 of this Agreement and any other provision which by its terms is intended to survive termination of this Agreement shall survive.

E.	This Agreement shall be governed by and construed in accordance with the laws of the State of Oregon without regard to principles of conflicts of law.  Any claim, action, suit or proceeding (collectively, “Claim”) between ODOT (and/or any other agency or department of the State of Oregon) and City that arise from or relates to this Agreement shall be brought and conducted solely and exclusively within the Circuit Court of Marion County for the State of Oregon; provided, however, if a Claim must be brought in a federal forum, then it shall be brought and conducted solely and exclusively within the United States District Court for the District of Oregon.  In no event shall this Section be construed as a waiver by the State of Oregon of any form of defense or immunity, whether it is sovereign immunity, governmental immunity, immunity based on the Eleventh Amendment to the Constitution of the United States or otherwise, from any Claim or from the jurisdiction of any court.  City, BY EXECUTION OF THIS AGREEMENT, HEREBY CONSENTS TO THE IN PERSONAM JURISDICTION OF SAID COURTS.

F.	This Agreement and attached Exhibits (which are by this reference incorporated herein) constitute the entire agreement between the parties on the subject matter hereof.  There are no understandings, agreements, or representations, oral or written, not specified herein regarding this Agreement.  No modification or change of terms of this Agreement shall bind either party unless in writing and signed by all parties and all necessary approvals have been obtained.  Budget modifications and adjustments from the work described in Exhibit A must be processed as an amendment(s) to this Agreement and the PSK.  No waiver or consent shall be effective unless in writing and signed by the party against whom such waiver or consent is asserted.  Such waiver, consent, modification or change, if made, shall be effective only in the specific instance and for the specific purpose given.  The failure of ODOT to enforce any provision of this Agreement shall not constitute a waiver by ODOT of that or any other provision.

On June 18, 2003, the Oregon Transportation Commission (“Commission”) approved Delegation Order No. 2, which authorizes the Director of ODOT to approve and execute agreements for day-to-day operations when the work is related to a project included in the Statewide Transportation Improvement Program (“STIP”) or a line item in the biennial budget approved by the Commission

On September 15, 2006, the Director of the Oregon Department of Transportation approved Subdelegation Order No. 2, Paragraph 1, in which authority is delegated to the Deputy Director, Highways; Deputy Director, Central Services and the Chief of Staff, to approve and sign agreements over $75,000 when the work is related to a project included in the Statewide Transportation Improvement Program or in other system plans approved by the Oregon Transportation Commission such as the Oregon Traffic Safety Performance Plan, or in a line item in the biennial budget approved by the Director.  The Director may also delegate to other Administrators the authority to execute intergovernmental agreements over $75,000 for specific programs such as transportation safety, growth management and public transit.

City

City of Portland

By:

(Official’s Signature)

(Printed Name and Title of Official)

Date:

ODOT

STATE OF OREGON, by and through its Department of Transportation

By:

Jerri Bohard, Division Administrator

Transportation Development Division

Date:

ATTORNEY GENERAL'S OFFICE

Approved as to legal sufficiency by the Attorney General's office.

By:  ________________________

(Official's Signature)

Date:  ________________________

Contact Names:

Robert Hillier

City of Portland

1900 SW 4th, Suite 4100

Portland, OR 97201

Phone:	503-823-7700

Fax:	503-823-4571

E-Mail:	robert.hillier@pdxtrans.org

Ross Kevlin, Contract Administrator

Transportation and Growth Management Program

123 NW Flanders

Portland, OR 97209-4037

Phone:	503-731-8232

Fax:	503-731-3266

E-Mail:	ross.kevlin@odot.state.or.us

EXHIBIT A

STATEMENT OF WORK

TGM 1I-07

City of Portland

Central Eastside Street Plan

DEFINITIONS

Agency/ODOT	Oregon Department of Transportation

ADA	Americans with Disabilities Act of 1990

ATR	Automatic Traffic Recorder

CCTMP	Central City Transportation Management Plan

CEID	Central Eastside Industrial District

CWG	Central Eastside Working Group

City	City of Portland

EOS	Employment Opportunity Subarea

MLK	SE Martin Luther King Boulevard

TAC	Technical Advisory Committee

WOC	Work Order Contract

WOCPM	Work Order Contract Project Manager

This statement of work describes the responsibilities of all entities involved in this cooperative project.

## The work order contract (for the purposes of the quoted language below the “WOC”) with the work order consultant (“Consultant”) shall contain the following provisions in substantially the form set forth below:

## “PROJECT COOPERATION

This statement of work describes the responsibilities of the entities involved in this cooperative Project. In this Work Order Contract (WOC), the Consultant shall only be responsible for those deliverables assigned to the Consultant. All work assigned to other entities are not Consultant’s obligations under this WOC, but shall be obtained by Agency through separate intergovernmental agreements which contain a statement of work that is the same as or similar to this statement of work. The obligations of entities in this statement of work other than the Consultant are merely stated for informational purposes and are in no way binding, nor are the named entities parties to this WOC. Any tasks or deliverables assigned to a subcontractor shall be construed as being the responsibility of the Consultant.

Any Consultant tasks or deliverables which are contingent upon receiving information, resources, assistance, or cooperation in any way from another entity as described in this statement of work shall be subject to the following guidelines:

1.	At the first sign of non-cooperation, the Consultant shall provide written notice (email acceptable) to Oregon Department of Transportation (Agency) Work Order Contract Project Manager (WOCPM) of any deliverables that may be delayed due to lack of cooperation by other entities referenced in this statement of work.

- WOCPM shall contact the non-cooperative entity or entities to discuss the matter and attempt to correct the problem and expedite items determined to be delaying the Consultant.

If Consultant has followed the notification process described in item 1, and Agency finds that delinquency of any deliverable is a result of the failure of other referenced entities to provide information, resources, assistance, or cooperation, as described in this statement of work, the Consultant will not be found in breach of contract. WOCPM will negotiate with Consultant in the best interest of the State, and may amend the delivery schedule to allow for delinquencies beyond the control of the Consultant.

Key Personnel.  Consultant acknowledges and agrees that Agency selected Consultant, and is entering into this Contract, because of the special qualifications of Consultant’s key people.  In particular, Agency through this Contract is engaging the expertise, experience, judgment, and personal attention of Mike Coleman (collectively "Key Personnel" or individually “Key Person”).  Consultant’s Key Personnel shall not delegate performance of the management powers and responsibilities he/she is required to provide under this Contract to another (other) Consultant employee(s) without first obtaining the written consent (email acceptable) of Agency.  Further, Consultant shall not re-assign or transfer a Key Person to other duties or positions such that a Key Person is no longer available to provide Agency with his/her expertise, experience, judgment, and personal attention, without first obtaining Agency's prior written consent to such re-assignment or transfer.  In the event Consultant requests that Agency approve a re-assignment or transfer of a Key Person, Agency shall have the right to interview, review the qualifications of, and approve or disapprove the proposed replacement(s) for the Key Person.  Any approved substitute or replacement for a Key Person shall be deemed a Key Person under this Contract.”

Project Purpose

The purpose of this Project is to develop a comprehensive street plan that will develop guidance for the design of streets and intersections in this changing and complicated Central City industrial district in the City of Portland (City).  The street plan will guide circulation and access for future development and redevelopment, identify needs for on-street truck loading and parking, identify access and circulation improvements for bicycle, pedestrian, and transit users, identify major access portals to and from the Central Eastside Industrial District (CEID), integrate stormwater management facilities, and recommend new capital improvements for inclusion in the Portland Transportation System Plan Update.  A keen focus on the urban design of the street plan is critical and is the Project element that can unify the competing functions in the right-of-way.  Urban design is also the key to accommodating the new mix of users in the district resulting from the recent zoning changes, which are anticipated to represent a greater desire for new pedestrian and bicycle facilities, while continuing to accommodate the needs of more traditional industrial and freight users.

Project Area

The Project Area is designated as the Employment Opportunity Subarea (EOS).  The Employment Opportunity Subarea is located within the central portion of the CEID and is bordered by SE 3rd Avenue to the east, SE Water Avenue to the west, E Burnside, SE Ash and SE Oak Streets to the north, and SE Caruthers Street to the south (see Project Area Map, Appendix 1 below).  The EOS is located within an identified Freight District and is characterized by the 200-foot block pattern with deteriorating streets, most lacking pedestrian and bicycle amenities and some with abandoned rail lines within the rights-of-way.  Truck loading activities typically occur on-street in the public right-of-way.  A Union Pacific mainline runs north-south directly through the center of the EOS along SE 1st Avenue posing a major barrier to employment-related circulation within the Project Area in addition to east-west access between adjacent residential neighborhoods and the popular Eastbank Esplanade.  The Portland Streetcar Loop will be built on the SE Martin Luther King Bouelvard (MLK) and Grand couplet, one block east of the Project Area, with proposed stations at SE Pine St., SE Stark St., SE Morrison St., SE Taylor St., SE Hawthorne St., and SE Mill St.

Project Background

The CEID is one of seven sub-districts of Portland’s Central City area.  It is also one of Portland’s oldest industrial areas featuring the signature 200-foot by 200-foot block pattern.  This industrial area is undergoing changes that reflect both the technology shifts in the regional economy, and the difficulty in maintaining traditional industrial uses in older, centrally-located districts due to infill and redevelopment.

The City recently completed the Central Eastside Industrial Zoning Project, which amended the General Industrial 1 (IG1) zoning in a portion of the district to create additional flexibility for compatible, employment-dense, “Industrial/Office” uses.  This has been a four-year process involving the Portland Development Commission, City Bureaus, the Central Eastside Industrial Council, neighborhood organizations, and local businesses.  The Central Eastside Industrial Zoning Project’s fundamental objective was to capture more employment-intensive businesses and new job types currently emerging in our regional, national, and global economy, while protecting and building upon the strengths and unique character of the Central Eastside.

The adopted Zoning Project created the following changes:

- Created an EOS west of MLK

- Created a new “Industrial/Office” subcategory that would be allowed in the EOS (up to 60,000 square feet per site) and conditional use approval criteria for larger projects.

- Limited retail sales and service uses up to 5,000 square feet, a reduction from the 20,000 square feet currently allowed through conditional use review.

The amendments are to provide incentives to encourage adaptive re-use of the district’s older and underutilized multi-story industrial buildings that do not work well for many modern industrial uses. To accommodate these changes, street design guidance will need to be created that compliments the hybrid office/industrial zoning designation.  The changing character of this district presents unique urban design challenges that this Project will address, particularly with regard to freight access and movement, the Americans with Disabilities Act (ADA), and the City’s Stormwater Management manual.  A primary objective of the Project is developing new street design guidance that are consistent with ADA and support integrated stormwater management facilities, vehicle parking, bike parking and circulation, freight loading zones, truck circulation (up to WB-57), and pedestrian accessibility in an active industrial area. This effort will require innovative thinking and creativity combined with the project management expertise to successfully navigate the Project through a layered design process with competing priorities.

Central Eastside Industrial District

The 681-acre CEID is located along the east bank of the Willamette River in Portland’s Central City, bordered by I-84 to the north, SE Powell Boulevard to the south, SE 12th Avenue to the east, and the Willamette River to the west.  The CEID is a mixed industrial/employment district characterized by its Central City location and small block development pattern.  Current employment density is 37 jobs per developed acre, which is the highest among Portland’s industrial districts which averages nine jobs per developed acre.  The CEID is a central distribution location for regional markets.  The concentration of 123 wholesale facilities located here is the highest among Portland’s industrial districts.  The district is located at the intersection of Oregon’s two primary highways, I-5 and I-84.  Every site is located within one-mile of a Major Truck Street and all streets are classified as Freight District Streets in the Portland Freight Master Plan.  Streets in a Freight District prioritize local truck circulation and access.  This older, urban district has a grid street network and an average site size of 0.75 acres.  The average land value in the district is $9.42 per square foot, more than twice the average of all of Portland’s industrial lands ($4.34 per square foot).  The relatively high land values compared to other industrial districts will ultimately affect the types of future industrial-related business that may expand or locate within this area.  The Portland City Council designated CEID an Urban Renewal Area in 1986.

Employment in the Central Eastside Area

The Portland region has the third highest percentages of total employment in the distribution and logistics sectors in the U.S., comprising 11.2 percent of the region’s total workforce.  In 2004, there were 76,578 people employed in the distribution and logistics sectors across the Portland region.  The region’s share of total employment in these sectors is 30 percent higher than the national average, which means that the region serves an area much larger than just its own urbanized area and is able to generate income by handling goods originating from or destined for other regions in the global marketplace.

The CEID serves as a central distribution area for regional market and contains the highest concentration of wholesale facilities among the City’s industrial districts.  There were 6,433 people employed in the distribution and logistics sectors in the CEID during 2002, which accounts for roughly 8 percent of the total employment in these sectors for the Portland region.  The average annual wage paid in the Portland region by the distribution and logistics industry in 2004 was $50,438, which is higher than the average wage paid in these sectors for the West Coast.  Maintaining these types of living-wage jobs within the Central City area is a priority for the City of Portland.

Project Need

Given the proximity to the Central City, the intensity and variety of activity within and surrounding the district, anticipated increases in employment, traffic circulation, access, parking, and loading are all major issues in the CEID.  Issues resulting from the competition for a variety of uses and activities are particularly complex.  New requirements, including ADA, bicycle access and green street elements, increase the potential for conflicts and further complicate the situation within the district.  A comprehensive street plan is needed for this area to anticipate the mix of needs on a block-by-block basis.  Current city-wide street design guidance does not effectively address the unique characteristics and special needs of the EOS.

Providing efficient commercial delivery is key to keeping the CEID healthy and viable.  The anticipated higher-density block faces limit curb space available for truck loading and parking.  Loading zones are assigned on an as-needed basis, and there is no comprehensive approach to allocating zones.  As the CEID develops, curb space competition between commercial, industrial, retail, and loading needs will increase.  In addition, evidence suggests that current off-street loading regulations are often waived or modified resulting in inadequate on-site loading for trucks.

The recent re-use of the B&O Warehouse Building between SE 1st Avenue, SE 2nd Avenue, SE Stark Street, and SE Washington Street illustrates the conflicts that occur in applying current city street design guidance. The applicants desired a curbless street treatment for the SE 2nd Avenue street frontage, with head-in parking and pedestrians sharing the roadway with vehicles in the industrial district, similar to the Pearl District’s NW 13th Avenue.  City design guidance requires 11-foot sidewalk and curbs for striped parking. Unlike the Pearl, which converted an underused warehouse district to a mixed used area, the CEID remains an active industrial area.

The recently completed Central Eastside Industrial Zoning Project also illustrates the need to develop a multi-modal street plan for the EOS.  The new zoning category (Industrial Office) is designed to address the changing nature of the CEID by allowing greater zoning flexibility for certain office uses that share similar characteristics with the existing industrial uses in the district.

Transportation Relationship and Benefits

The Central Eastside has historically served as a major wholesale and central distribution center in the Central City area.  The main intent of the Central Eastside Industrial Zoning Study was to identify compatible high density employment activity that could be attracted to the Central Eastside.  This would ensure continued economic growth and the reuse of older multi-story warehouse buildings. This Project supports the new zoning provision by developing design guidance for retrofitting existing City streets to accommodate modern street design treatments and provide greater multi-modal access to and from the CEID.

This Project is especially timely in respect to supporting the adopted objectives and policies of the Portland Freight Master Plan (a recently funded Transportation and Growth Management project) and the Central City Transportation Management Plan (CCTMP) for freight mobility and access in the CEID, and Stormwater Management guidelines.  The implementing action items called for in the Freight Master Plan are based on three core values:

- Mobility: Focuses on improving the reliability and efficiency of the freight network to meet increased demands and to identify where to invest in system improvements.

- Livability: Develops strategies for reducing community impacts from freight movement and balances truck movement needs with those of other transportation modes.

- Healthy Economy: Promotes a multi-modal transportation system that supports long-term economic development by recognizing the role of goods delivery in supporting healthy and vibrant mixed-use centers and main streets.

The specific actions in the Freight Master Plan that implement these values in the CEID include:

- Designate freight classifications for the Central Eastside streets as part of the Central City Transportation Management Plan update.

- Evaluate and update on-street and off-street truck loading regulations and operations.

- Collaborate with agency partners on public investment strategies to stimulate economic development associated with freight movements and industries that rely on the efficient movement of freight.

- Work with businesses in centers and main streets to address truck access and loading issues.

The CCTMP transportation policies related to freight and the Central Eastside district include:

Policy 2.7: Maintain Access to Industrial Activities:

Maintain and/or enhance commercial and vehicle access and circulation to and within the Central City to serve industrial activity.

Policy 2.8: Industrial Sanctuaries:

Protect industrial sanctuaries in the Central City from commercial development, especially from being used as a parking resource by commercial development in adjacent districts.  Support the development of commercial parking in industrial districts only if it serves uses within the industrial district.

Policy 20: Preserve the Central Eastside as an industrial sanctuary while improving freeway access and expanding the area devoted to the Eastbank Esplanade.  Reinforce the district’s role as a distribution center.

Circulation Strategy 6.3: Develop a truck access plan for industrial land uses in the Central Eastside which improves connections to the regional traffic network and reduces conflicts with non-industrial land uses.

This Project will implement the action items and policies of the Freight Master Plan and the CCTMP by: a) designating street classifications for both freight movement and other transportation modes, b) allocating on-street parking and truck loading zones for industrial, commercial, and retail land uses, c) identifying the main truck access portals that connect to the MLK/Grand couplet, d) and facilitating economic development for new businesses and emerging industries within the CEID based on the new zoning code amendments.

One of the primary benefits of this Project is to provide guidance for the design of street and intersection improvements that can be applied to development and redevelopment projects, based on the new Industrial Office zoning category, within this changing industrial district.  The proposed street plan must also provide a basis for addressing the district’s multi-modal transportation needs in order to reduce conflicts between the more traditional freight-related uses and growing industrial/commercial uses within the district.  This will involve designating an interconnected street network within the EOS that provides internal access and circulation for trucks and other transportation modes.

In the proposed Central Eastside Street Plan, east/west streets will emphasize multi-modal access (truck, bicycle, pedestrian, and transit) to and from the Central Eastside district.  Currently, SE Stark Street and SE Clay Street, which run east/west, provide the main portals in and out of the district.  The north/south streets will emphasize access to industrial activities, truck circulation, loading and maneuvering activities within the district.

Project Objectives

The primary objective of this Project is to develop a street plan that can accommodate multiple modes and land uses while minimizing conflicts.  The Project will develop street design guidance for transportation-related right-of-way improvements that support the economic development and revitalization goals of the Central Eastside Industrial Zoning Project to accommodate new Industrial Office-type uses, while also meeting the needs of the existing industrial and non-industrial activities within the Central Eastside Industrial Area.  Additionally, the Project must:

Be coordinated with Oregon Department of Transportation’s (ODOT) Rail Division to ensure that street plan designs and strategies provide balance for the needs of different transportation modes, including the presence of heavy rail facilities that run through the project area.

Evaluate and refine the process for assigning truck loading zones in commercial districts, assess current regulations for the provision of off-street loading spaces, recommend possible consolidation of existing loading zones, identify constraints to truck turning movements and assess the feasibility of creating a loading permit program for high-density areas.

Address and support planned transportation facilities within the Project Area.

Evaluate needs, opportunities and constraints to address stormwater from private property and public rights-of-way to identify preferred methods to manage runoff.

Project Outcomes

This Project will result in engineering-level street design guidance that is consistent with the requirements of ADA and the City’s stormwater management guidelines.  This Project will address auto, freight, pedestrian, bicycle access needs, along with on-street loading and parking needs for the existing industrial/distribution activities as well as future industrial/office uses allowed under the new zoning code amendments.  Potential changes to the current street classifications and parking management policies may be recommended based on the technical analysis phase of this Project.

The Project will identify strategies to resolve conflicts between modes and between land uses such as on-street loading and parking needs in the EOS.  This will involve evaluating current City policies for assigning on-street truck loading zones, identifying deficiencies in current City procedures for allocating loading space, and identifying the potential trade-offs associated with increasing curb space for on-street truck loading (i.e., fewer on-street parking for commercial uses and/or employees within the district). This Project will result in a Central Eastside Street Plan that will include recommended design guidelines and right-of-way improvements and parking management strategies for the Project Area.  The Street Plan will be recommended as an Engineer’s Report to City Council for approval.

This Project will identify tools for resolving modal and land use conflicts that are flexible enough to ensure that potential design improvements and/or regulations can serve different land uses and modes within the Project Area. It is anticipated that the street design guidance will include options to emphasize certain modes or uses in response to adjacent conditions in any particular location.

This Project will identify potential east/west portals to improve multi-modal access and connectivity to exiting transit service on MLK/Grand and to the proposed Eastside Streetcar project.

The Street Plan must be coordinated through ODOT’s Rail Division to ensure that street design and/or regulations can accommodate the existing heavy rail facilities, while creating a balance and functional network to address auto, freight, pedestrian, bicycle access needs, along with on-street loading and parking needs for the existing industrial/office distribution activities.  Where practicable, both green street features and improved bicycle and pedestrian crossing of the Union Pacific Railroad mainline will be incorporated into the street right-of-way design guidance.

DELIVERABLES OVERVIEW

- Consultant shall provide City’s Project Manager and WOCPM with all deliverables simultaneously.

- Consultant shall provide City’s Project Manager with draft hard copies of all graphic and text descriptions for review one week prior to the deadline for mailing materials to members of the Technical Advisory Committee (TAC) and Central Eastside Working Group (CWG) and one week prior to presentation of materials at all Open Houses.

- Wall size illustrations must be of a size suitable for presentation and display at all public meetings.

- Hard copies of graphics and text descriptions must be provided to furnish all members of the Project Team, TAC and CWG with a copy of the draft and final alternatives on tabloid (11x17) size paper.

- Tabloid-sized materials must be at a readable scale. Specifically, plan view graphics for the project shall be at a scale of 1”=100’.

- Completed products must include typical plan view/cross-sections of planned facilities in areas with less conflict.  However, block-by-block plan may be substituted for typical plan view in areas with the most conflict.

- All illustrations must be in color, but reproducible in black and white.

- Final wall display and tabloid-sized graphics and text descriptions must be provided in hard copy and electronic format for insertion into the Final Report and reproduction for use at future public meetings.  Original files must be provided in case edits or revisions are required in the future by the City. Original electronic files must be compatible with Microsoft Word, AutoCAD and ArcMap GIS as deemed appropriate. Graphic exports for insertion in the final report may be in .pdf or .tif file format.

- An Oregon-registered professional engineer (Civil or Traffic) shall perform or oversee all traffic analysis and specific right-of-way/street design and engineering work.  All data and calculations must be submitted to City Traffic Engineer for review and record-keeping.  Electronic file copies of analysis data are required. Written and electronic products including traffic counts must be in City- and ODOT-compatible formats.  Copies of traffic counts must be sent to ODOT’s Transportation System Monitoring Unit for the central count files.

- The following text must appear in the final version of all final deliverables:

This project is partially funded by a grant from the Transportation and Growth Management (TGM) Program, a joint program of the Oregon Department of Transportation and the Oregon Department of Land Conservation and Development.  This TGM grant is financed, in part, by federal Safe, Accountable, Flexible, Efficient Transportation Equity Act: A Legacy for Users (SAFETEA-LU), local government, and the State of Oregon funds.

The contents of this document do not necessarily reflect views or policies of the State of Oregon.

- All final products that make up the Central Eastside Street Plan Final Report must be provided to WOCPM at the end of the Project.  WOCPM shall receive three color hard copies and two CD electronic copies in both MSWord and PDF format.

## Task 1. Public Involvement

Task Objectives:

- Provide a structure for staff, citizens and partnering agencies to engage in the planning process.

- Ensure that there is coordination between agencies involved, particularly City and ODOT.

- Ensure that there are adequate opportunities for public participation and input throughout the Project.

- Ensure that the Central Eastside Street Plan responds to community values and issues.

- Ensure that the Project is advanced to completion with ample and broad public review, input and support.

Methodology:

1.1	Citizen Working Group - City shall convene a CWG to advise City during each phase of the Project leading up to recommended street design guidance.  City shall prepare meeting agendas and meeting notes. Members of CWG will review, inform and endorse Project information and work products. CWG will assist with the neighborhood walk and public open houses. CWG will also provide guidance to City Council in their consideration to adopt a street plan for the EOS.  CWG must be comprised of representatives from adjacent neighborhoods, local businesses, property owners, local schools, community service providers, development community and the pedestrian, bicycle and freight communities.  City shall maintain communication with CWG members and integrate feedback from CWG into Project materials and development of design guidance.  Meetings are described and budgeted in subsequent tasks.

1.2	Technical Advisory Committee - City shall form a TAC which will meet regularly through the Project prior to CWG meetings. City shall prepare TAC meeting agendas, meeting notes and review materials.  TAC will review, inform and endorse Project information and work products.  TAC will advise City during each phase of the Project leading up to recommended street design guidance.  City shall invite TAC members to assist with the neighborhood walk. TAC must include representatives from various divisions within Portland Office of Transportation, modal coordinators, City bureaus and partnering agencies, including ODOT, TriMet and Metro.  Meetings are described and budgeted in subsequent tasks.

1.3	Contingent Meetings - In addition to CWG and TAC meetings, Work Sessions and Public Open Houses described in tasks below, City may convene additional meetings of CWG, the TAC, or subcommittees of these groups to address unanticipated issues that may arise during the Project.  Consultant attendance at these additional meetings is not required.

Schedule: Ongoing for duration of Project

City Deliverables:

1A	TAC and CWG membership rosters

1B	Contingent Meetings

Consultant Deliverables:

There are no Consultant services or deliverables required as part of this task.

## Task 2. Background and Existing Conditions Analysis

Task Objectives:

- Inventory current land uses and transportation systems.

- Review public policies, plans, previous studies and data that pertain to Project Area, to document issues relevant to street improvements.

- Compile existing City street design guidance and guidelines to inform the development of new street design guidance for the Project Area.

- Identify key stakeholder concerns through interviews and district walks.

Methodology:

2.1	Background Policy and Existing Conditions Technical Memo - City shall review plans, policies and studies, and produce a technical memo summarizing issues affecting multi-modal traffic and street plan design in Project Area.  Information to be reviewed must include but is not limited to Americans with Disabilities Act regulations, the City of Portland Comprehensive Plan, City of Portland zoning code (Title 33), Central City Plan, Central City Transportation Management Plan, Transportation System Plan, Freight Master Plan, Bicycle Master Plan, Pedestrian Master Plan and Design Guidelines, Central Eastside Urban Renewal Plan, Central Eastside Development Opportunity Strategy, Central Eastside Industrial Zoning Project, Regional Transportation Plan, Urban Growth Management Functional Plan, Portland Stormwater Management Manual, and City of Portland street design guidelines, such as the Green Streets Policy and street/right-of-way design guidance for the River District and South Waterfront.  Background Policy and Existing Conditions Technical Memo must include the revisions in Tasks 2.8 through 2.11 to reflect comments received through stakeholder interviews, District Walk, TAC and CWG Meetings #1.

2.2	Base Maps - City shall prepare scalable Base Maps depicting applicable right-of-way information, including property lines, existing zoning and land uses, building footprints, right-of-way lines, sidewalk area dimensions, curb-to-curb dimensions, travel lane area configuration including bike lanes and marked crosswalks, transit stops, curbside parking regulations (parking allowed, no parking, special restrictions, bus zones and loading zones), curb cuts, primary building entrance locations, signal locations, curb extensions and medians.  Legible aerial photos may be used to provide some map information. Base Maps shall be developed in ArcMap GIS.  If applicable, the Base Maps shall include the revisions in Tasks 2.8 through 2.11 to reflect comments received through stakeholder interviews, District Walk, TAC and CWG Meetings #1.

2.3	Watershed/Stormwater Management Assessment Technical Memo - City shall review eastside watershed and stormwater management policies and initiatives and prepare a technical memorandum describing how development of public street/right-of-way design guidance can incorporate integrated watershed enhancement best practices through stormwater management facilities.

2.4	Americans with Disabilities Act Technical Memo - Consultant shall review the requirements of the ADA, and prepare a memorandum that discusses how ADA requirements can be incorporated into street design guidance that accommodates multiple modes in constrained rights of way.

2.5.	Design Matrix - Consultant shall prepare a Design Matrix that compiles street design guidance for various right-of-way conditions.  The purpose of the matrix is to provide guidance for the development of street design guidelines.  The matrix must address major cross-section elements such as travel lanes, sidewalks, bike lanes, corner radii and their potential impact on truck turning movements, pedestrian crossing treatments, and Green Street improvements.  The Design Matrix must incorporate the findings from Tasks 2.3 and 2.4, and Consultant shall revise to reflect comments received in Tasks 2.8 through 2.11.

2.6.	Existing Traffic Conditions Technical Memo- Consultant shall review and analyze traffic data to help identify the needs of and potential conflicts between truck, auto and rail traffic within the Project Area, and present this information in a technical memo.  Review of data must include:

- Transportation Facilities: Truck volumes entering and leaving the Project Area at six key portal areas (SE Morrison, SE Belmont, SE Grand, SE Hawthorne, SE Clay, and SE Stark), identify primary truck routes through the Project Area, and major truck traffic generators.  Consultant shall conduct twenty-four hour automatic traffic recorder (ATR) vehicle classification counts for up to three weekdays and a Saturday.  Stakeholder interviews and questionnaires will provide information on truck routing patterns within the Project Area.

- City shall provide detailed vehicle parking supply information, including an inventory of available parking and their primary use (office vs. industrial) and a list of angle-loading permits and the location of various obstructions, such as poles, bridge pillars, and railroads that may limit the availability of truck parking.  Consultant shall provide review of parking opportunities and constraints.

- City or ODOT shall provide available collision data within the Project Area. Consultant shall review data to ascertain any patterns amongst the crashes at specific locations.

- Consultant shall review available data regarding the volume of freight rail traffic on the Union Pacific-owned track through the Project Area, including the average length of gate closures associated with rail traffic and the average dwell time of trains that stop in the Project Area.

- Tri-Met will provide any available information regarding transit boarding and alighting counts by bus line and bus stop.

2.7	Interviews and Questionnaires - City shall conduct interviews with members of the CWG, and send questionnaires to businesses within the Project Area to gather information on truck routing patterns and to identify their concerns regarding transportation problems, and potential solutions within the Project Area.  City shall evaluate interview and questionnaire results, and document any concerns, conflicts, or potential solutions identified by respondents.  .

2.8	District Walk - City shall organize a 2-3 hour district walk, to identify specific community concerns, issues, and potential solutions to identified problems.  City shall provide map handouts and encourage participants to provide detailed information regarding existing conditions, issues, and potential solutions.  City shall evaluate results and document community concerns, conflicts, solutions and desired transportation improvements.  Consultant shall attend district walk to become familiar with community concerns and issues, and to begin conceptualizing approaches to resolving conflicts between different modes.

2.9	TAC Meeting #1 - City shall facilitate TAC Meeting #1 to present the draft deliverables developed from Tasks 2.1 through 2.8.  City shall present findings of City’s Task 2 deliverables, record participant comments and revise draft deliverables in response to comments.  Consultant shall attend the TAC meeting to report the findings of Consultant Task 2 deliverables.

2.10	CWG Meeting #1 - City shall facilitate CWG Meeting #1 to provide an overview of the Project and planning process, and to present the revised draft deliverables from Tasks 2.1 through 2.8.  City shall present findings of City Task 2 deliverables, record participant comments and revise draft deliverables in response to comments.  Consultant shall attend CWG meeting to report the findings of Consultant Task 2 deliverables.

2.11	Citizen Advocacy Group Meetings - City shall attend regularly scheduled meetings of various citizen advocacy groups, including the freight, pedestrian, and bicycle advisory committees, neighborhood associations (Buckman, Hosford-Abernathy, SE Uplift), and the Portland Citizen’s Disability Advisory Committee, to provide a Project overview and seek feedback.

Schedule: Completion within 2 months from Notice to Proceed

City Deliverables:

2A	Background Policy and Existing Conditions Technical Memo

2B	Base Maps

2C	Watershed/Stormwater Management Assessment Technical Memo

2D	Interviews and Questionnaires

2E	Documentation of District Walk

2F	Documentation of TAC and CWG meetings #1

2G	Citizen Advocacy Groups Meetings

Consultant Deliverables:

2A	Americans with Disabilities Act Memo

2B	Design Matrix

2C	Existing Traffic Conditions Technical Memo

2D	Attendance at District Walk

2E	Attendance at TAC and CWG Meetings #1

## Task 3: Define Needs, Conflicts, and Opportunities

Task Objectives:

- Identify conflicts and opportunities presented by policies, regulations and other conditions identified in Task 2.

- Provide CWG and TAC with a general understanding of street plan design elements, their general applicability, and potential trade-offs involved in their use.

- Develop criteria consistent with Project Objectives for the development and evaluation of design alternatives.

Methodology:

3.1	General Needs Technical Memo – City shall prepare General Needs Technical Memo to inform preliminary discussions on needs and opportunities.   The General Needs Technical Memo must identify:

- Project goals and Objectives

- Draft criteria to be used in the development of Street Design guidance, including but not limited to a consideration of the impact on internal traffic circulation, on-street parking and loading needs, multi-modal access and circulation, sustainability and urban design issues.

- Multi-modal transportation needs within Project Area, including freight, auto, bicycle and pedestrian circulation, parking needs for office, industrial and freight traffic, and transit access and connectivity.  Needs must consider conflicts between modes, between land uses and the policy framework identified in Task 2.1.  Additionally, needs must identify specific deficiencies in the Project Area in terms of safety, access and multi-modal circulation, and must consider the community desires identified in Task 2.7 to the extent practicable.

3.2	Solutions Toolbox Technical Memo – Consultant shall prepare Solutions Toolbox Technical Memo to identify and describe potential solutions to meet Project Objectives.  The Solutions Toolbox Technical Memo must address best practices such as regulatory improvements, design solutions and strategies such as Transportation Demand Management and Parking Management which may be appropriate for meeting needs and resolving conflicts.  The Solutions Toolbox Technical Memo must address community desires, stormwater, and ADA issues, and include discussion of the applicability, trade-offs, pros and cons of each potential solution and strategy.  Consultant shall revise Solutions Toolbox Technical Memo to reflect comments received in Subtasks 3.3 through 3.5

3.3	TAC Meeting #2 - City shall facilitate TAC Meeting #2 to present draft criteria, General Needs Technical Memo, and Solutions Toolbox Technical Memo.  City shall record participant comments, and revise General Needs Technical Memo in response to comments.  Consultant shall attend TAC meeting and assist with presentation of Task 3 deliverables.

3.4	CWG Meeting #2 - City shall facilitate CWG Meeting #2 to present draft criteria, General Needs Technical Memo, and Solutions Toolbox Technical Memo.  City shall record participant comments, and revise General Needs Technical Memo in response to comments.  Consultant shall attend CWG meeting and a assist with presentation of Task 3 deliverables.

3.5	Public Open House #1 - City shall facilitate Public Open House #1 to introduce the Project and present a summary of the General Needs Technical Memo and Solutions Toolbox Technical Memo. City shall record participant comments, and revise both General Needs Technical Memo and Solutions Toolbox Technical Memo in response to comments.  Consultant shall attend Open House and assist with presentation of Task 3 deliverables.

3.6	Portland Design Commission Meeting #1 - City shall attend a regularly scheduled meeting of the Portland Design Commission to provide a Project update and receive feedback.  Consultant shall attend meeting to answer technical questions.

Schedule: Completion within 4 months of Notice to Proceed

City Deliverables:

3A	General Needs Technical Memo

3B	Documentation of TAC and CWG Meetings #2

3C	Documentation of Public Open House #1

3D	Portland Design Commission Meeting #1

Consultant Deliverables:

3A	Solutions Toolbox Technical Memo

3B	Attend TAC and CWG Meetings #2

3C	Attend Public Open House #1

3D	Attend Portland Design Commission Meeting #1

## Task 4: Solutions Development and Evaluation

Task Objectives:

- Develop design guidance for right-of-way management that reflect Project goals and Project Objectives.

- Ensure that design guidance is shaped in part through Consultant's professional judgment and addresses multi-modal transportation conflicts and needs, while mitigating impacts to adjacent development.

- Develop street design elements in cross section and plan view for up to seven prototypes based on right-of-way width and street function.

Methodology:

4.1	Technical Work Sessions - City shall prepare for and facilitate up to five work sessions, attended by relevant City bureaus, ODOT and the Consultant to develop street design guidance. Work sessions are expected to produce consensus on:

- Design guidance for up to seven prototypes based on right-of-way widths and street function within the Project Area.  Each prototype design will address the needs, opportunities and conflicts developed in Task 3.

- Seven plan views and seven cross-sections identifying potential street improvements, and where appropriate, incorporating pedestrian and bike facilities, storm water treatment facilities including green features, driveway consolidations, parking and loading areas, etc. Consultant shall prepare rough sketches of the prototype sections and plans.

- Identify potential policy implications of i and ii.

4.2 	Solutions Technical Memo - Consultant shall prepare a Solutions Technical Memo, reflecting the outcome of the work sessions in Subtask 4.1, with graphic and text descriptions discussing key features of the design guidance, how they respond to Project Objectives, opportunities and conflicts, and potential trade-offs. Illustrations must be scaled drawings in plan view and cross-sections sufficient to show the application of the guidance in the context of the existing right-of-way and adjacent development. The Solutions Technical Memo must include draft drawings for each prototype for review by the City Engineer.

Design guidance must be provided in electronic format compatible with Microsoft Word, Adobe Illustrator, Freehand, AutoCAD and/or ArcMap GIS as deemed appropriate. Graphic exports for insertion in the final report may be in .pdf, .eps or .tif file format.

Consultant shall revise Solutions Technical Memo to reflect comments received in Subtasks 4.3 through 4.5.

As part of Solutions Technical Memo, Consultant shall provide wall size presentation materials suitable for display at public meetings and draft and final sets of the drawings on tabloid size paper for members of the Project Team, TAC and CWG.

4.3	TAC Meeting # 3 - City shall facilitate TAC Meeting # 3 for presentation and review of street design guidance.  City shall record participant comments.  Consultant shall attend TAC Meeting #3 to assist with presenting street design guidance and receive comments.

4.4		CWG Meeting # 3 - City shall facilitate CWG Meeting # 3 for the presentation and review of street design guidance. City shall record participant comments.  Consultant shall attend CWG Meeting #3 to assist with presenting street design guidance and receive comments.

4.5	Public Open House #2 - City shall facilitate Public Open House #2 to present street design guidance.  City shall record participant comments.  Consultant shall attend Public Open House #2 to assist with presenting street design guidance and receive comments.

Schedule: Completion within 6 months of Notice to Proceed

City Deliverables:

4A	Facilitate Technical Work Sessions

4B	Documentation of TAC and CWG Meetings # 3

4C	Documentation of Public Open House #2

Consultant Deliverables:

4A	Technical Work Sessions

4B	Solutions Technical Memo including one draft and one final set of drawings for use at public meetings.

4C	Attend TAC and CWG Meetings # 3

4D	Attend Public Open House #2

## Task 5: Refinement/Implementation

Task Objectives:

- Refine the street design guidance and develop a set of implementation strategies/next steps

- Synthesize data and analyses with public and agency input into coordinated recommendations

- Identify implementation strategies.

Methodology:

5.1	Central Eastside Street Plan Final Report - City shall prepare the Central Eastside Street Plan Final Report.  Graphic illustrations and technical memos provided by the Consultant must be inserted into the document.  Actions to prepare the Final Report shall include:

- City shall conduct a work session to identify features of the recommended Street Design Guidance that require modification or refinement

- City shall develop a recommended street plan that provides guidance on the design of right-of-way improvements, including pedestrian and bicycle facilities, intersection and signal improvements, parking and loading, transit facilities, roadway cross-sections, and driveway access locations.

- City shall prepare a summary of the public outreach and planning process utilized to develop the street plan.

- If no consensus can be reached on some elements of a street plan, the Final Report must distinguish between locations in the Project Area where there is consensus and areas where there is conflict. The Final Report must identify any policy conflicts that inhibit the implementation of the plan and identify the obstacles to consensus.  Portland Office of Transportation shall recommend that the elements with consensus be advanced to implementation. This will allow for future discussion of the elements in conflict without stalling implementation of broadly supported improvements.

- City shall revise Final Report to reflect comments received at TAC and CWG Meetings in Subtasks 5.3 and 5.4.

5.2	Updated Street Design Guidance - Consultant shall prepare one set of updated graphics and text for the Street Design Guidance section of the Final Report. The updated graphics and text must incorporate the modifications, refinements and phasing of improvements as determined in Subtask 5.1 above.  Updated text must also include planning level unit cost estimates for identified projects. Illustrations must include scaled drawings in section and plan views, and presentation materials displaying the alternative streetscape plans for display at all public meetings.  Hardcopies of the updated graphics must also be provided on 11x17 sized paper.  Deliverables must also be provided in digital format for insertion into the Central Eastside Street Plan Final Report.  Consultant shall revise Updated Street Design Guidance to reflect comments received in Subtasks 5.3 through 5.4.

5.3	TAC Meeting # 4 - City shall facilitate TAC Meeting # 4 to present and review the Central Eastside Street Plan Final Report and Updated Street Design Guidance. City shall record participant comments.  Consultant shall attend meeting to assist with presentation, and receive comments.

5.4	CWG Meeting # 4 - City shall facilitate CWG Meeting # 4 to present and review the Central Eastside Street Plan Final Report and Updated Street Design Guidance.  City shall record participant comments.  Consultant shall attend meeting to assist with presentation and receive comments.

5.5	Portland Design Commission Meeting #2 - City shall attend a regularly scheduled meeting of the Portland Design Commission for final review of Street Design Guidance.  Consultant shall attend meeting to answer technical questions.

Schedule: Completion within 8 months of Notice to Proceed

City Deliverables:

5A	Central Eastside Street Plan Final Report

5B	Documentation of TAC and CWG Meetings # 4

5C	Portland Design Commission Meeting #2

Consultant Deliverables:

5A	Updated Street Design Guidance drawings and text

5B	Attend TAC #4 and CWG Meeting # 4

5C 	Attend Portland Design Commission Meeting # 2

# Task 6: Project Management and Grant Administration

### Task Objective:

Maintain regular communication for Project management.

### Methodology:

6.1	City shall provide progress reports and deliverables to WOCPM.

6.2	City shall maintain internal coordination including Project management Design Commission briefings.

6.3	City shall prepare invoices and review Consultant invoices as needed.

6.4	City shall complete Project close-out.

Schedule: Ongoing for duration of Project

### City Deliverables:

Regular progress reports

Invoices

General Project Budget:

|  | Task | City | Consultant | TOTAL |
| --- | --- | --- | --- | --- |
| 1 | Public Involvement | $6,250 | $0 |  |
| 2 | Background and Existing Conditions Analysis | $12,933 | $21,700 |  |
| 3 | Define Needs, Conflicts, and Opportunities | $7,319 | $12,250 |  |
| 4 | Street Design Guidance Development and Evaluation | $9,200 | $30,700 |  |
| 5 | Refinement/Implementation | $14,658 | $9,000 |  |
| 6 | Project Management | $6,640 | $0 |  |
|  | Total | $57,000* | $73,650 | $130,650 |

* City total of $57,000 includes $14,372 Match Amount and $42,628 City Amount.

CONSULTANT AMOUNTS PER DELIVERABLE

| Task | Description | Total Fixed Amount Payable to Consultant Per Deliverable | Total Amount Per Task |
| --- | --- | --- | --- |
| 1.0 | Public Involvement |  |  |
|  | No Consultant deliverables |  |  |
| 2.0 | Background and Existing Conditions Analysis |  |  |
| 2A | Americans with Disabilities Act Technical Memo | $2800 |  |
| 2B | Design Matrix | $5300 |  |
| 2C | Existing Traffic Conditions Technical Memo | $9400 |  |
| 2D | District Walk | $1500 |  |
| 2E | TAC and CWG Meetings #1 | $3000 |  |
|  | Subtotal |  | $22,000 |
| 3.0 | Define Needs, Conflicts, and Opportunities |  |  |
| 3A | Solutions Toolbox Technical Memo | $6400 |  |
| 3B | TAC and CWG Meetings #2 | $3000 |  |
| 3C | Public Open House #1 | $1500 |  |
| 3D | Portland Design Commission Meeting #1 | $1100 |  |
|  | Subtotal |  | $12,000 |
| 4.0 | Solutions Development and Evaluation |  |  |
| 4A | Technical Work Sessions | $10900 |  |
| 4B | Solutions Technical Memo | $14500 |  |
| 4C | TAC and CWG Meetings # 3 | $3000 |  |
| 4D | Public Open House #2 | $1500 |  |
|  | Subtotal |  | $29,900 |
| 5.0 | Refinement/Implementation |  |  |
| 5A | Updated Street Design Guidance drawings and text | $5700 |  |
| 5B | TAC and CWG Meetings # 4 | $2900 |  |
| 5C | Portland Design Commission Meeting #2 | $1150 |  |
|  | Subtotal |  | $9,750 |
| 6.0 | Project Management |  |  |
|  | Project Total | $73,650 | $73,650 |

Appendix 1: Project Area Map

EXHIBIT B (Local Agency or State Agency)

CONTRACTOR CERTIFICATION

Contractor certifies by signing this contract that Contractor has not:

(a)	Employed or retained for a commission, percentage, brokerage, contingency fee or other consideration, any firm or person (other than a bona fide employee working solely for me or the above consultant) to solicit or secure this contract,

(b)	agreed, as an express or implied condition for obtaining this contract, to employ or retain the services of any firm or person in connection with carrying out the contract, or

(c)	paid or agreed to pay, to any firm, organization or person (other than a bona fide employee working solely for me or the above consultant), any fee, contribution, donation or consideration of any kind for or in connection with, procuring or carrying out the contract, except as here expressly stated (if any):

Contractor further acknowledges that this certificate is to be furnished to the Federal Highway Administration, and is subject to applicable State and Federal laws, both criminal and civil.

AGENCY OFFICIAL CERTIFICATION (ODOT)

Department official likewise certifies by signing this contract that Contractor or his/her representative has not been required directly or indirectly as an expression of implied condition in connection with obtaining or carrying out this contract to:

(a)	Employ, retain or agree to employ or retain, any firm or person or

(b)	pay or agree to pay, to any firm, person or organization, any fee, contribution, donation or consideration of any kind except as here expressly stated (if any):

Department official further acknowledges this certificate is to be furnished to the Federal Highway Administration, and is subject to applicable State and Federal laws, both criminal and civil.

EXHIBIT C

Federal Provisions

Oregon Department of Transportation

I.	CERTIFICATION OF NONINVOLVEMENT IN ANY DEBARMENT AND SUSPENSION

Contractor certifies by signing this contract that to the best of its knowledge and belief, it and its principals:

1.	Are not presently debarred, suspended, proposed for debarment, declared ineligible or voluntarily excluded from covered transactions by any Federal department or agency;

2.	Have not within a three-year period preceding this proposal been convicted of or had a civil judgment  rendered against them for commission of fraud or a

criminal offense in connection with obtaining, attempting to obtain or performing a public (federal, state or local) transaction or contract under a public transaction; violation of federal or state antitrust statutes or commission of embezzlement, theft, forgery, bribery falsification or destruction of records, making false statements or receiving stolen property;

3.	Are not presently indicted for or otherwise criminally or  civilly  charged  by  a governmental entity (federal, state or local) with commission of any of the offenses enumerated in paragraph (1)(b) of this certification; and

4.	Have not within a three-year period preceding this application/proposal had one or more public transactions (federal, state or local) terminated for cause or default.

Where the Contractor is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

List exceptions.  For each exception noted, indicate to whom the exception applies, initiating agency, and dates of action.  If additional space is required, attach another page with the following heading:  Certification Exceptions continued, Contract Insert.

EXCEPTIONS:

Exceptions will not necessarily result in denial of award, but will be considered in determining Contractor responsibility.  Providing false information may result in criminal prosecution or administrative sanctions.

The Contractor is advised that by signing this contract, the Contractor is deemed to have signed this certification.

II.	INSTRUCTIONS FOR CERTIFICATION REGARDING DEBARMENT, SUSPENSION, AND OTHER RESPONSIBILITY MATTERS–PRIMARY COVERED TRANSACTIONS

1.	By signing this contract, the Contractor is providing the certification set out below.

2.	The inability to provide the certification required below will not necessarily result in denial of participation in this covered transaction.  The Contractor shall explain why he or she cannot provide the certification set out below.  This explanation will be considered in connection with the Oregon Department of Transportation determination to enter into this transaction.  Failure to furnish an explanation shall disqualify such person from participation in this transaction.

3.	The certification in this clause is a material representation of fact upon which reliance was placed when the Department determined to enter into this transaction.  If it is later determined that the Contractor knowingly rendered an erroneous

certification, in addition to other remedies available to the Federal Government or the Department may terminate this transaction for cause of default.

4.	The Contractor shall provide immediate written notice to the Department to whom this proposal is submitted if at any time the Contractor learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

5.	The terms "covered transaction", "debarred", "suspended", "ineligible", "lower tier covered transaction", "participant", "person", "primary covered transaction", "principal", and "voluntarily excluded", as used in this clause, have the meanings set out in the Definitions and Coverage sections of the rules implementing Executive Order 12549.  You may contact the Department's Program Section (Tel. (503) 986-3400) to which this proposal is being submitted for assistance in obtaining a copy of those regulations.

6.	The Contractor agrees by submitting this proposal that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transactions with a person who is debarred, suspended, declared ineligible or voluntarily excluded from participation in this covered transaction, unless authorized by the Department or agency entering into this transaction.

7.	The Contractor further agrees by submitting this proposal that it will include the Addendum to Form FHWA-1273 titled, "Appendix B--Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transactions", provided by the Department entering into this covered transaction without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

8.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not debarred, suspended, ineligible or voluntarily excluded from the covered transaction, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  Each participant may, but is not required to, check the Nonprocurement List published by the U. S. General Services Administration.

9.	Nothing contained in the foregoing shall be construed to require establishment of a system of records to render in good faith the certification required by this clause. The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

10.	Except for transactions authorized under paragraph 6 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is suspended, debarred, ineligible or voluntarily excluded from participation in this transaction, in addition to other remedies available to the Federal Government or the Department, the Department may terminate this transaction for cause or default.

III.	ADDENDUM TO FORM FHWA-1273, REQUIRED CONTRACT PROVISIONS

This certification applies to subcontractors, material suppliers, vendors, and other lower tier participants.

•	Appendix B of 49 CFR Part 29 -

Appendix B--Certification Regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion--Lower Tier Covered Transactions

Instructions for Certification

1.	By signing and submitting this contract, the prospective lower tier participant is providing the certification set out below.

2.	The certification in this clause is a material representation of fact upon which reliance was placed when this transaction was entered into.  If it is later determined that the prospective lower tier participant knowingly rendered an erroneous certification, in addition to other remedies available to the Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

3.	The prospective lower tier participant shall provide immediate written notice to the person to which this contract is submitted if at any time the prospective lower tier participant learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

4.	The terms "covered transaction", "debarred", "suspended", "ineligible", "lower tier covered transaction", "participant", "person", "primary covered transaction", "principal", "proposal", and "voluntarily excluded", as used in this clause, have the meanings set out in the Definitions and Coverage sections of rules implementing Executive Order 12549.  You may contact the person to which this proposal is submitted for assistance in obtaining a copy of those regulations.

5.	The prospective lower tier participant agrees by submitting this contract that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transaction with a person who is debarred, suspended, declared ineligible or voluntarily excluded from participation in this covered transaction, unless authorized by the department or agency with which this transaction originated.

6.	The prospective lower tier participant further agrees by submitting this contract that it will include this clause titled, "Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transaction", without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

7.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not debarred, suspended, ineligible or voluntarily  excluded  from  the   covered transaction, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  Each participant may, but is not required to, check the nonprocurement list.

8.	Nothing contained in the foregoing shall be construed to require establishment of a system of records to render in good faith the certification required by this clause. The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

9.	Except for transactions authorized under paragraph 5 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is

suspended, debarred, ineligible or voluntarily excluded   from participation in this transaction, in addition to other remedies available to the Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

Certification Regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion--Lower Tier Covered Transactions

a.	The prospective lower tier participant certifies, by submission of this proposal, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible or voluntarily excluded from participation in this transaction by any Federal department or agency.

b.	Where the prospective lower tier participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

IV.	EMPLOYMENT

1.	Contractor warrants that he has not employed or retained any company or person, other than a bona fide employee working solely for Contractor, to solicit or secure this contract and that he has not paid or agreed to pay any company or person, other than a bona fide employee working solely for Contractors, any fee, commission, percentage, brokerage fee, gifts or any other consideration contingent upon or resulting from the award or making of this contract.  For breach or violation of this warranting, Department shall have the right to annul this contract without liability or in its discretion to deduct from the contract price or consideration or otherwise recover, the full amount of such fee, commission, percentage, brokerage fee, gift or contingent fee.

2.	Contractor shall not engage, on a full or part-time basis or other basis, during the period of the contract, any professional or technical personnel who are or have been at any time during the period of this contract, in the employ of Department, except regularly retired employees, without written consent of the public employer of such person.

3.	Contractor agrees to perform consulting services with that standard of care, skill and diligence normally provided by a professional in the performance of such consulting services on work similar to that hereunder.  Department shall be entitled to rely on the accuracy, competence, and completeness of Contractor's services.

V.	NONDISCRIMINATION

During the performance of this contract, Contractor, for himself, his assignees and successors in interest, hereinafter referred to as Contractor, agrees as follows:

1.	Compliance with Regulations.  Contractor agrees to comply with Title VI of the Civil Rights Act of 1964, and Section 162(a) of the Federal-Aid Highway Act of 1973 and the Civil Rights Restoration Act of 1987. Contractor shall comply with the regulations of the Department of Transportation relative to nondiscrimination in Federally assisted programs of the Department of Transportation, Title 49, Code of Federal Regulations, Part 21, as they may be amended from time to time (hereinafter referred to as the Regulations), which are incorporated by reference and made a part of this contract.  Contractor, with regard to the work performed after award and prior to completion  of  the  contract  work, shall not discriminate on grounds of race, creed, color, sex or national origin in the selection and retention of subcontractors, including procurement of materials and leases of equipment.  Contractor shall not participate either directly or indirectly in the discrimination prohibited by Section 21.5 of the Regulations, including employment practices, when the contract covers a program set forth in Appendix B of the Regulations.

2.	Solicitation for Subcontractors, including Procurement of Materials and Equipment. In all solicitations, either by competitive bidding or negotiations made by Contractor for work to be performed under a subcontract,  including  procurement  of materials  and equipment, each potential subcontractor or supplier shall be notified by Contractor of Contractor's obligations under this contract and regulations relative to nondiscrimination on the grounds of race, creed, color, sex or national origin.

3.	Nondiscrimination in Employment (Title VII of the 1964 Civil Rights Act).  During the performance of this contract, Contractor agrees as follows:

a.	Contractor will not discriminate against any employee or applicant for employment because of race, creed, color, sex or national origin. Contractor will take affirmative action to ensure that applicants are employed, and that employees are treated during employment,

without regard to their race, creed, color, sex or national origin.  Such action shall include, but not be limited to the following: employment, upgrading, demotion or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship.  Contractor agrees to post in conspicuous places, available to employees and applicants for employment, notice setting forth the provisions of this nondiscrimination clause.

b.	Contractor will, in all solicitations or advertisements for employees placed by or on behalf of Contractor, state that all qualified applicants will receive consideration for employment without regard to race, creed, color, sex or national origin.

4.	Information and Reports.  Contractor will provide all information and reports required by the Regulations or orders and instructions issued pursuant thereto, and will permit access to his books, records, accounts, other sources of information, and his facilities as may be determined by Department or FHWA as appropriate, and shall set forth what efforts he has made to obtain the information.

5.	Sanctions for Noncompliance.  In the event of Contractor's noncompliance with the nondiscrimination provisions of the contract, Department shall impose such agreement sanctions as it or the FHWA may determine to be appropriate, including, but not limited to:

a.	Withholding of payments to Contractor under the agreement until Contractor complies; and/or

b.	Cancellation, termination or suspension of the agreement in whole or in part.

- Incorporation of Provisions.  Contractor will include the provisions of paragraphs 1 through 6 of this section in every subcontract, including procurement of materials and leases of equipment, unless exempt from Regulations, orders or instructions issued pursuant thereto. Contractor shall take such action with respect to any subcontractor or procurement as Department or FHWA may direct as a means of enforcing such provisions, including sanctions for noncompliance; provided, however, that in the event Contractor becomes involved in or is threatened with litigation with a subcontractor or supplier as a result of such

direction, Department may, at its option, enter into such litigation to protect the interests of Department, and, in addition, Contractor may request Department to enter into such litigation to protect the interests of the State of Oregon.

VI.	DISADVANTAGED BUSINESS

ENTERPRISE (DBE) POLICY

In accordance with Title 49, Code of Federal Regulations, Part 26, Contractor shall agree to abide by and take all necessary and reasonable steps to comply with the following statement:

DBE POLICY STATEMENT

DBE Policy.   It is the policy of the United States  Department of Transportation (USDOT)  to practice nondiscrimination on the basis of race, color, sex and/or national origin in the award and administration of USDOT assist contracts.  Consequently, the DBE requirements of 49 CFR 26 apply to this contract.

Required Statement For USDOT Financial Assistance Agreement. If as a condition of assistance the Agency has submitted and the US Department of Transportation has approved a Disadvantaged Business Enterprise Affirmative Action Program which the Agency agrees to carry out, this affirmative action program is incorporated into the financial assistance agreement by reference.

DBE Obligations.   The Oregon Department of Transportation (ODOT) and its contractor agree to ensure that Disadvantaged Business Enterprises as defined in 49 CFR 26 have the opportunity to participate in the performance of contracts and subcontracts financed in whole or in part with Federal funds.   In  this regard, Contractor  shall take all necessary  and  reasonable  steps  in accordance  with  49 CFR 26  to  ensure  that Disadvantaged   Business Enterprises have the opportunity to compete for and perform contracts.  Neither ODOT nor its contractors shall discriminate on the basis of race, color, national origin or sex in the award and performance of federally-assisted contracts.  The contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of such contracts.  Failure by the contractor to carry out these requirements is a material breach of this contract, which may result in the termination of this contract or such other remedy as ODOT deems appropriate.

The DBE Policy Statement and Obligations shall be included in all subcontracts entered into under this contract.

Records and Reports.  Contractor shall provide monthly documentation to Department that it is subcontracting with or purchasing materials from the DBEs identified   to meet contract goals. Contractor shall notify Department and obtain its written approval before replacing a DBE or making any change in the DBE participation listed.  If a DBE is unable to fulfill the original obligation to the contract, Contractor must demonstrate to Department the Affirmative Action steps taken to replace the DBE with another DBE. Failure to do so will result in withholding payment on those items.  The monthly documentation will not be required after the DBE goal commitment is satisfactory to Department.

Any DBE participation attained after the DBE goal has been satisfied should be reported to the Departments.

DBE Definition.	Only firms DBE certified by the State of Oregon, Department of Consumer & Business Services, Office of Minority, Women & Emerging Small Business, may be utilized to satisfy this obligation.

CONTRACTOR'S DBE CONTRACT GOAL

DBE GOAL         0       %

By signing this contract, Contractor assures that good faith efforts have been made to meet the goal for the DBE participation specified in the Request for Proposal/Qualification for this project as required by ORS 200.045, and 49 CFR 26.53 and 49 CFR, Part 26, Appendix A.

VII. LOBBYING

The Contractor certifies, by signing this agreement to the best of his or her knowledge and belief, that:

1.	No Federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any Federal agency, a Member of Congress, an officer or employee of Congress or an employee of a Member of Congress in connection with the awarding of any Federal contract, the making of any Federal grant, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment or modification of any Federal contract, grant, loan or cooperative agreement.

2.	If any funds other than Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any Federal agency, a Member of Congress, an officer or employee of Congress or an employee of a Member of Congress in connection with this agreement, the undersigned shall complete and submit Standard Form-LLL, "Disclosure Form to Report Lobbying", in accordance with its instructions.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into.  Submission of this certification is a prerequisite for making or entering into this transaction imposed by Section 1352, Title 31, U. S. Code.  Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

The Contractor also agrees by signing this agreement that he or she shall require that the language of this certification be included in all lower tier subagreements, which exceed $100,000 and that all such subrecipients shall certify and disclose accordingly.

FOR INQUIRY CONCERNING ODOT’S DBE PROGRAM REQUIREMENT CONTACT OFFICE OF CIVIL RIGHTS AT (503)986-4354.

# Footnotes

Industrial District Atlas, Portland, Oregon 2004; Portland Planning Bureau, Portland Development Commission.

Includes the Wholesale, Transportation, and Warehousing Storage & Courier industries (NAICS 423-425, 481-466, and 492-493, respectively).

Economic Development Distribution & Logistics Target Industry Plan: Appendix 2-7E Distribution and Logistics (Table 5: Ranking of Major Metropolitan Areas by Percentage Employment in Distribution and Logistics Cluster), Portland Development Commission, 2002.