ORDINANCE NO. 182363

Amend contract with PAE Consulting Engineers, Inc. to allow for additional mechanical engineering consultant services  (Ordinance; amend Contract No. 34581)

The City of Portland ordains:

Section 1.	The Council finds:

- The City entered into Contract No. 34581 in the amount of $50,000 on December 4, 2002 for the Consultant to provide mechanical engineering consultant services under a flexible service contract.

- This contract was a result of a competitive RFSS process to select mechanical engineering consultants to assist in renovation projects for City buildings.  Eight mechanical engineering consultants were chosen through this process.

- On June 9, 2003, Task Order No. 1 was entered into with the Consultant in the amount of $6,042 to provide mechanical engineering consultant services for temperature and humidity control improvements at the Archives Building.

- On October 31, 2005, Task Order No. 2 was entered into with the Consultant in the amount of $11,250 to provide mechanical design services for the Water Pollution Control Lab HVAC study.

- On April 10, 2006, Amendment No. 1 to Task Order No. 2 was entered into with the Consultant in the amount of $6,400 for additional mechanical design services for the Water Pollution Control Lab HVAC including control revisions, air balancing and ductwork modifications.

- On January 4, 2007, Task Order No. 3 was entered into with the Consultant in the amount of $26,000 to provide mechanical and electrical engineering consultant services for the Portland Building’s 3rd floor computer room upgrade.

- On November 5, 2007, Amendment No. 1 to Contract No. 34581 extended the contract for one year through October 2, 2008 to allow for completion of Task Order No. 3 work.    Ordinance No. 181366, October 24, 2007, authorized Amendment No. 1 in accordance with City Charter §2-105(a)(3).

City Charter §2-105(a)(3) gives the City power and authority to enter into contracts for a period not exceeding five years and the extension or renewal for an additional five year term.

- On December 7, 2007, Amendment No. 2 to Contract No. 34581 increased the contract $12,500 to allow for additional mechanical engineering services for completion of the Portland Building’s 3rd floor computer room upgrade (task order no. 3).  Additional services included:  adjustments to contract documents to reflect phasing of the project; adjustments to the design and contract documents to provide for planned additions of mechanical equipment for future expansion of the chilled water systems; submittal review, RFI responses, one in progress site observation, one final site observation for each discipline, and record drawings from contractor’s markups.

Page 1 of 2

- The City of Portland and the Consultant wish to amend Contract No. 34581, as previously amended, to increase the termination date one (1) year through October 2, 2009 and add an additional $10,000 to the contract for a new total contract amount of $72,500 to allow for additional mechanical engineering services for completion of the Portland Building’s 3rd floor computer room upgrade (task order no. 3).  Additional services include:

- Adjustments to the Contract Documents to reflect the addition of an air conditioning unit to the computer room.

- Adjustments to the Design and Contract Documents to provide for replacement of the kitchen hood (Type I) exhaust fan.

- Adjustments to the Design and Contract Documents to provide for operations.

- Adjustment to Contract Administration Services to provide coverage for additional design scope listed in items a, b, and c above.

- The Office of Management and Finance, Facilities Services, recommends that Contract No. 34581 be amended to increase the contract by $10,000 to provide additional mechanical engineering services for completion of the Portland Building’s 3rd floor computer room for a total contract amount of $72,500.

- The Office of Management and Finance, Facilities Services, also recommends that it be authorized to further amend the contract up to an additional $5,000 to be used, only if needed, to complete this mechanical engineering work for a total Contract amount not to exceed $77,500 without Council approval.

No new task orders will be issued against this contract.

NOW, THEREFORE, the Council directs:

- The Mayor and Auditor are hereby authorized to amend Contract No. 34581 with PAE Consulting Engineers, Inc, Exhibit A attached, as previously amended, to extend the termination for one year through October 2, 2009 and increase the contract amount $10,000 for a new total contract amount of $72,500 to allow for additional mechanical engineering services for completion of The Portland Building’s 3rd floor computer room.

- The Mayor and Auditor further authorize the Office of Management and Finance, Facilities Services, to amend the contract up to an additional $5,000 to be used, only if needed, to complete this architectural and engineering work for a total Contract amount not to exceed $77,500 without Council approval.

- The Mayor and the Auditor are authorized to draw and deliver checks chargeable to the fiscal year 2008-09 budget of Facilities Services when demand is presented and approved by the proper authorities.

| Passed by the Council: November 26, 2008 Mayor Tom Potter Prepared by: Ed Newvine/dls Date Prepared: October 28, 2008 | GARY BLACKMER Auditor of the City of Portland By /s/ Susan Parsons Deputy |
| --- | --- |

Page 2 of 2

BACKING SHEET INFORMATION

AGENDA NO.   1514, 1555, 1617-2008

ACTION TAKEN:

NOV 12 2008 CONTINUED TO NOV 19 2008 9:30 A.M.

NOV 19 2008 PASSED TO SECOND READING NOV 26 2008 9:30 A.M.

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   182363

| COMMISSIONERS VOTED AS FOLLOWS: |
| --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| FISH | X |  |
| LEONARD | === | === |
| SALTZMAN | X |  |
| POTTER | X |  |