# Saint Andrews Condominiums

January 3, 2008

Meeting #1 –Project Introduction and Initial Structural Design Meeting

John Reilly

Bill Hawkins

Phil Sydnor

Greg Vickers – Vickers Nelson Associates

Josh Richards – KPFF

- Preliminary structural design discussion

  - Basement/ First Floor – Concrete Structure

  - Post-tensioned concrete floor slabs

  - Steel framing 2nd floor through 6th floor

  - Shell – 1” thick stone veneer supported with 6” cmu

- Site Conditions to consider

  - Stable Basalt Rock which can be excavated

  - One sided form work on basement level

  - Contact Civil engineer - PSI

- Sound Attenuation

  - Consider triple glazed windows on facade facing highway and windows closer to highway on front and back facades

  - CMU block behind stone will assist in blocking out highway noise

  - Contact “Listen Acoustics” – Toban Cooley

  - Exterior Water features at outdoor areas

  - Tempered Glass on Roof Terrace Parapet Walls

- Architectural

  - Thermal/Moisture – third party consultant/ review?

  - Review stairs for ADA/ Life Safety Compliance (Area of Refuge Requirement)

  - Roof Terrace may be covered pending Penthouse Client

  - Finalize parking layout

  - Phil to finalize preliminary drawing package and begin 3d site analysis

- Mechanical/ Electrical

  - To be Design Build

    - Oregon Electric

    - American Heating or ??

- NEXT STEPS

  - Finalize design consultants fee proposal

  - Project goals

  - Project roles – define Client, Architect, Construction Manager

  - Confirm date and agenda for meeting #2

  - Finalize preliminary drawing package

  - Begin 3d site analysis