# Saint Andrews Condominiums

January 15, 2008

Follow-up meeting regarding Building Access / Public Right of Way compliance

Bill Hawkins

Phil Sydnor

Proposed options to obtain approval from PDOT and Portland Development Services:

- Apply for “Revokeable Permit” with current plan

  - Requires formal study showing accurate curb heights and site sections

- Berm up sidewalk

- Revise plans to include building access within property boundaries

- Compromises public amenities on First floor

- Compromises Foyer and Garden Room with Residential Units

- Lower First floor/ property 3’ to 5’ to be on grade with sidewalk at Entry

- Causes garage to be below grade with a downward ramp

- Raises overall building height