MODIFYING AGREEMENT NO. 3

This modifying agreement is entered into by the City of Portland, Oregon (City) and Group Mackenzie (Architect) to modify contract #33187, as amended.

RECITALS:

1.	In November, 1998 the citizens of Portland authorized the sale of general obligation bonds for a $61.1 million program to improve city emergency services.  Included in the bond was the development of 11 new fire stations.

- Through an open and competitive selection process, Group Mackenzie was selected to provide architectural and engineering services for the design of fire station 12.  An Agreement for Services (#33187) was issued on September 25, 2000 in the amount of $154,216.00.

- The Agreement was previously amended in Modifying Agreement No. 1 dated September 4, 2001 in the amount of $19,185.00 and Modifying Agreement No. 2 dated October 24, 2001 in the amount of $21,440.00.

- Additional services have been required as part of the development of fire station 12 as follows:

- Provide additional Landscape Architectural services for City requested changes to the building’s location.  The fee for this work is $1,150 as shown in Exhibit 1 dated 10-1-01, attached.

- Revise the building permit set of construction documents for NE 87th Ave. right-of –way improvements required by the City PDOT and ODOT to obtain the building permit.  The fee for this work is $3,294.00 as shown in Exhibit 2 dated 10-24-01, attached.

- Re-release the construction drawing bidding documents to include revisions required by City OPDR for permitting and for changes made during bidding.  The fee for this work is $3,852.00 as shown in Exhibit 2 dated 10-24-02, attached.

5.	The total of all the additional services listed in paragraph 4 above is $8,296.00.  The total of the additional services approved in Modifying Agreements No. 1 and No. 2 was $40,625.00 for total additional services of $48,921.00.

6.	The Bureau of General Services recommends that Agreement No. 33187 with Group Mackenzie be amended to provide added architectural and engineering services at fire station 12  by $8,296.00 for a total contract amount of $203,137.00.

IN CONSIDERATION OF THE MUTUAL PROMISES OF THE PARTIES IT IS AGREED:

1.	The original Agreement dated September 25, 2000 is amended to revise the contract amount to $203,137.00.

2.	Except as specifically amended by this Modifying Agreement the September 25, 2000 Agreement, as amended, is ratified.

ARCHITECT:	CITY OF PORTLAND:

Group Mackenzie	Bureau of General Services

0690 SW Bancroft St.	1120 SW 5th Ave., #1204

Portland, OR  97201	Portland, OR  97204

By:		By:

Name:	Jeffery P. Reaves	 	Name: 	Vera Katz

Title:	President	 	Title:	Mayor

Date:	 		Date:

Business License No.	121245

Tax ID No.:	93-0573937		By:

Telephone:	503-224-9560		Name:  Gary Blakmer

Title:    City Auditor

Date:

APPROVED AS TO FORM:

Deputy City Attorney