ORDINANCE No.  176229

*Amend contract with Thomas/Wright, Inc. to extend the term of the agreement to June 30, 2002 in accordance with Section 2-105(a)(3) of the City Charter, Project No. 5761. (Ordinance; amend

Contract No. 30824)

The City of Portland ordains:

Section 1.     The Council finds:

- The Bureau of Environmental Services (BES) has need of continuing engineering services provided by Thomas/Wright, Inc for the completion of design and construction support services related to the Fanno Basin Pump Station that were authorized in Amendment No. 4 to contract 30824.

- Consultant is performing engineering services under Contract No. 30824, executed in September 1996, with an amended expiration date of December 31, 2001.

- There is no need to amend the current contract amount.  Funds are available in the Adopted Sewer System Operating Fund, FY 2001-02 Budget, Bureau of Environmental Services, Center Code 145-22-110 Project Number 5761, Account No. 521000.

NOW, THEREFORE,   the Council directs:

- The Commissioner of Public Affairs and Auditor are authorized to extend the time for completion of amended contract 30824 with Thomas/Wright, Inc. to June 30, 2002 for the purpose described in Section 1.

- The Mayor and Auditor are hereby authorized to draw and deliver warrants chargeable to the Adopted Sewer System Operating Fund, FY 2001-2002 when demand is presented and approved by the proper authority.

Section 2:   The Council declares that an emergency exists because the continued service of the consultant are required to complete design and construction support services authorized in Amendment No. 4 to PTE contract No. 30824 which will not be completed before the current contract expiration date.  The delays have been outside the control of the consultant. Therefore, this ordinance shall be in full force and effect from and after its passage by the Council.

Passed by Council:  JAN 30 2002			     GARY BLACKMER

Commissioner Dan Saltzman                                              Auditor of the City of Portland

By  /S/  Susan Parsons

Daniel J. Hebert (B310)

December 28, 2001

145-22-110/521000/5761 – ord						Deputy

BACKING SHEET INFORMATION

AGENDA NO.  108-2002

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.  176229

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| FRANCESCONI | # X |  |
| HALES | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| KATZ | X |  |