## Slide 1
SW Corridor Light Rail Project
Historic Landmarks Commission
June 11, 2018
Teresa Boyle, Major Projects Section Manager

## Slide 2
SW Corridor Light Rail Project
Basics
Portland to Tigard and Tualatin via Barbur Corridor
12 miles long
Multiple P&Rs – two in Portland
Final planned MAX line for region
40,000+ riders in 2035
Budgeted at $2.6B - $2.8B

## Slide 3
Partners
Project Leads: Metro - EIS & TriMet - design
ODOT
Washington County
Cities: Portland Tigard Tualatin Sherwood Beaverton Durham King City

## Slide 4: City Team
Steering Committee: Comm. Saltzman/Leah Treat
PBOT: Project Management
BPS: Partner
  Other Bureaus:
  PWB, BES, Parks, BDS, Fire, Police, OMF, Prosper, PHB, City Atty
Notes: 18 mo deis

## Slide 5
Barbur or Naito S of I-405
Barbur or adj to I-5 Burlingame to Capitol Highway
Barbur or adj to I-5 from Capitol Hway west to City limits
Alignments
In Portland
Studied in DEIS

## Slide 6
Upcoming Project Milestones
DEIS - public review Mid June - July
Steering Comm select LPA Mid August
Council adopts LPA late Sept – Oct
Metro Council adopts LPA October - Nov
and updates the RTP

## Slide 7
Project Briefings
Historic Landmarks 6/11
Planning & Sustainability 6/12
Design Commission 6/21

## Slide 8
Initial Route Proposal (IRP)
New Requirement by FTA
Initial suggestion for the light rail route
Published in DEIS to solicit comment
It is NOT the Locally Preferred Alternative (LPA)

## Slide 9
City Initiatives
Equitable Housing – BPS/PHB lead
RIBhead project – PBOT lead
Jurisdictional Transfer Hway 99W – PBOT lead
City’s Local Match funding strategy – PBOT lead
Companion Efforts to the Light Rail Project

## Slide 10
What’s next?
2019/2020:
  Project Development
  Develop 30% plans
  Complete FEIS
2020: Portland and Partners commit local match
2020: Voters decide on regional funding
2022: Construction starts
2027: Light rail opens for service