## Slide 1
Technology Oversight Committee
Quarterly Report
July – September 2018

## Slide 2
Project Name: Portland Online Permitting System (POPS)
Bureau: Bureau of Technology Services, Bureau of Development Services
Reporting Date: 13 September 2018
 | Initial Estimate at TOC Intake 10/10/2017 | Planned at Baseline | Current Revision 10/15/2018 | QA Assessment |  |  | TOC Assessment |  | 
Expected Completion | 09/30/2018 |  | TBD | July | Aug | Sept | July | Aug | Sept
Confidence Level | Medium |  | Medium | Green | Yellow | Yellow | Yellow | Yellow | Yellow
Budget | TBD |  | $11,997,231 | Yellow | Yellow | Yellow | Yellow | Yellow | Yellow
Confidence Level | TBD |  | Medium |  |  |  |  |  | 
Scope Stability Confidence Level | Medium |  | Medium | Yellow | Yellow | Yellow | Yellow | Yellow | Yellow

## Slide 3
 | Initial Estimate at TOC Intake 4/16/2018 | Planned at Baseline 8/21/2018 | Current Revision | QA Assessment |  |  | TOC Assessment |  | 
Expected Completion | 12/1/18 | 12/1/18 |  | July* | Aug | Sept | July* | Aug | Sept
Confidence Level | Medium | Medium |  | n/a | Green | Yellow | n/a | Green | Green
Budget | $1,080,000 | $869,530 |  | n/a | Green | Yellow | n/a | Green | Green
Confidence Level | TBD | Medium |  |  |  |  |  |  | 
Scope Stability Confidence Level | Medium | Medium |  | n/a | Yellow | Yellow | n/a | Yellow | Green
Project Name: BFM Implementation
Bureau: City Budget Office
Reporting Date: 10 September 2018
*Note: TOC took project on in August 2018.