## Slide 1: Technology oversight committee
Quarterly Report
January – March 2019

## Slide 2: Project Name: Portland Online Permitting System (POPS) Bureau: Bureau of Technology Services, Bureau of Development Services Reporting Date: 25 March 2019
 | Initial Estimate at TOC Intake 10/10/2017 | Planned at Baseline | Current Revision 1/29/2019 | QA Assessment |  |  | TOC Assessment |  | 
Expected Completion | 9/30/2018 |  | 6/30/2019 | Jan | Feb | March | Jan | Feb | March
Confidence Level | Medium |  | Medium | Yellow | Yellow | Yellow | Yellow | Yellow | Yellow
Budget | TBD |  | $11,997,231 | Green | Green | Green | Green | Green | Green
Confidence Level | TBD |  | High |  |  |  |  |  | 
Scope Stability | Medium |  | High | Yellow | Yellow | Yellow | Green | Green | Green
Confidence Level |  |  |  |  |  |  |  |  |