ORDINANCE NO: 177161

*	Amend Contract with Don Ganer & Associates to increase contract amount by $3,200 for additional scope of work and extend completion date to June 30, 2003. (Ordinance; amend Contract No. 33190)

The City of Portland ordains:

Section 1.  The Council finds:

- On August 23, 2000, by Ordinance No. 174766, Portland Parks and Recreation entered into Contract #33190 (“Contract”) with Don Ganer & Associates (“Consultant”) to evaluate the sufficiency of the Parks System Development Charge Program.

- On January 29, 2001, by Ordinance No. 175268 Council approved Amendment 1 to Contract with Consultant expanding scope of work, extending contract time to March 31, 2002, and adding $777 to Contract for a total Contract amount of $28,527.

- On December 27, 2001, Director of Parks executed Amendment 2 to Contract to extend Contract time to December 31, 2002.

- Portland Parks and Recreation requires Consultant to perform additional work tasks consistent with the original scope of work as described in Exhibit A (Amendment 3 to Contract) and add $3,200 to Contract for a total Contract amount of  $31,727.

- Portland Parks and Recreation requires that the contract time be extended to June 30, 2003.

- Funds for this agreement will be drawn from Parks and Recreation SDC Account 76610100.

NOW, THEREFORE, The Council directs:

- The Mayor and Auditor are authorized to provide for payment chargeable to the applicable budget when demand is presented and approved by the appropriate authorities;

- The Commissioner of Public Utilities or, in his absence, the Mayor and the Auditor are hereby authorized to approve Amendment 3 to Contract No. 33190 adding additional work tasks, increasing contract amount by $3,200, and extending the completion date on Contract No. 33190 with Don Ganer & Associates to June 30, 2003;

Section 2.   The Council declares that an emergency exists because delay would force expiration of Contract and adversely affect timely performance of Contract work; therefore, this ordinance shall be in full force and effect after its passage by Council.

Passed by the Council, December 26, 2002	GARY BLACKMER

Auditor of the City of Portland

By /s/Terry Reisz

Deputy

Commissioner Francesconi

Riley Whitcomb

December 16, 2002

BACKING SHEET INFORMATION

AGENDA NO.   1513-2002

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   177161

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| FRANCESCONI | --- | ---- |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| KATZ | X |  |