EXHIBIT B

Ante Skoro

Skoro Park recorded on 6/10/03, and Justin Park will record next week.  We had no possible way to finish these projects by 6/30/03, but will have all projects finaled by 12/30/03.

The plat took longer than the City projected.  Based on past experience project can be completed by extended deadline.