ORDINANCE NO.  178126

*Amend Contract with Shannon & Wilson, Inc. for completion of geotechnical engineering services for Fire Station 1.  (Ordinance; Amend Contract No. 34429)

The City of Portland ordains:

Section 1.	The Council finds:

- The City entered into Contract No. 34429 in the amount of $50,000 on September 9, 2002 for Shannon & Wilson, Inc. to provide geotechnical engineering services under a flexible service contract.

- This Contract was a result of a competitive RFSS process to select consultants to assist in projects for City buildings. Nine consultants were chosen through this process.

- On July 15, 2002, Task Order No. 1 was entered into with Shannon & Wilson, Inc. in the amount of $2,700 to provide geotechnical engineering services for the structural upgrade of Fire Station 6.  This task order was executed September 9, 2002, upon final approval of Contract No. 34429.

- On September 16, 2002, Task Order No. 2 was entered into with Shannon & Wilson, Inc. in the amount of $13,603 to provide geotechnical engineering services for a seismic hazards investigation for Fire Station 1.

- On September 18, 2002, Task Order No. 2 with Shannon & Wilson, Inc. was amended in the amount of $1,732 to provide additional geotechnical engineering services for Fire Station 1.

- On December 2, 2002, Task Order No. 3 was entered into with Shannon & Wilson, Inc. in the amount of $11,000 to provide geotechnical engineering services for an investigation and seismic hazards report for Fire Station 27.

- On October 1, 2003, Task Order No. 2 with Shannon & Wilson, Inc. was amended in the amount of $32,422 to provide additional geotechnical engineering services for Fire Station 1.

- On October 3, 2003, Contract No. 34429 was amended in the amount of $12,500 to allow for continuation of geotechnical engineering services for Fire Station 1.

- The Contract amount is $62,500.  The expiration date is August 18, 2007.

- The Bureau of General Services recommends that the attached Amendment No. 2 (Attachment No. 1) in the amount of $7,469.97 be approved with Shannon & Wilson, Inc. to allow for completion of geotechnical engineering services for Fire Station 1 for a total contract amount of $69,969.97.

NOW, THEREFORE, the Council directs:

- The Mayor and Auditor are hereby authorized to amend Contract No. 34429 to increase the contract amount $7,469.97 for a total contract amount of $69,969.97 to allow for completion of geotechnical engineering services at Fire Station 1.

- The Mayor and Auditor are hereby authorized to draw and deliver checks chargeable to the fiscal year 2003-04 budget of Facilities Services when demand is presented and approved by the proper authorities.

Section 2.	The Council declares that an emergency exists because a delay in proceeding with this amendment could result in additional expense to the City; therefore, this Ordinance shall be in force and effect from and after its passage by the Council.

Passed by the Council:  January 08, 2004	GARY BLACKMER

Mayor Vera Katz	Auditor of the City of Portland

Connie Johnson	By  /S/ Colleen Phillips

December 24, 2003

BACKING SHEET INFORMATION

AGENDA NO.   0009-2004

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   178126

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| FRANCESCONI | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | === | === |
| KATZ | X |  |