AMENDMENT NO. 2

This agreement is entered into by the CITY OF PORTLAND, a municipal corporation of the State of Oregon (City), and SHANNON & WILSON, INC. (Consultant).

RECITALS:

- On September 9, 2002 the City entered into Contract No. 34429 in the amount of $50,000 for Shannon & Wilson, Inc. to provide geotechnical engineering services under a flexible service contract.

- This Contract was a result of a competitive RFSS process to select consultants to assist in projects for City buildings. Nine consultants were chosen through this process.

- On July 15, 2002, Task Order No. 1 was entered into with Shannon & Wilson, Inc. in the amount of $2,700 to provide geotechnical engineering services for the structural upgrade of Fire Station 6.  This task order was executed September 9, 2002, upon final approval of Contract No. 34429.

- On September 16, 2002, Task Order No. 2 was entered into with Shannon & Wilson, Inc. in the amount of $13,603 to provide geotechnical engineering services for a seismic hazards investigation for Fire Station 1.

- On September 18, 2002, Task Order No. 2 with Shannon & Wilson, Inc. was amended in the amount of $1,732 to provide additional geotechnical engineering services for Fire Station 1.

- On December 2, 2002, Task Order No. 3 was entered into with Shannon & Wilson, Inc. in the amount of $11,000 to provide geotechnical engineering services for an investigation and seismic hazards report for Fire Station 27.

- On October 1, 2003, Task Order No. 2 with Shannon & Wilson, Inc. was amended in the amount of $32,422 to provide additional geotechnical engineering services for Fire Station 1.

- On October 3, 2003, Contract No. 34429 was amended in the amount of $12,500 to allow for continuation of geotechnical engineering services for Fire Station 1.

- The Contract amount is $62,500.  The expiration date is August 18, 2007.

- The City of Portland and the Consultant wish to increase the Contract amount by  $7,469.97 or a total contract amount of $69,969.97 to allow for completion of geotechnical engineering services for Fire Station 1.

Page 2 of 2

34429-2

IN CONSIDERATION OF THE MUTUAL PROMISES OF THE PARTIES IT IS AGREED:

- Agreement No. 34429, dated September 9, 2002 is hereby amended to increase the contract amount by $7,469.97 to provide a continuation of geotechnical engineering services described in paragraph 10 above for a total contract amount of $69,969.97.

2.	All other terms and conditions shall remain the same.

CONSULTANT

SHANNON & WILSON, INC.

2255 SW Canyon Road

Portland, OR  97201

By:

Name:      Frank Fujitani

Title:

Date:

Business License No. 391085

Tax I.D. No. 91-0745357

Telephone: 503-223-6147

CITY OF PORTLAND

1120 SW 5th Avenue, Room 1204

Portland, OR  97204

By:

Name:    Vera Katz

Title:       Mayor

Date:

By:

Name:     Gary Blackmer

Title:       City Auditor

Date:

APPROVED AS TO FORM:

_________________________

Deputy City Attorney