ORDINANCE No.  179046

* Amend contract for public information services and public involvement services with Jeanne Lawson Associates, Inc. to extend term and increase compensation due to project extension.  (Ordinance; amend Contract No. 34202)

The City of Portland ordains:

Section 1: The Council finds:

- The City entered into Contract 34202 on May 23, 2002 with Jeanne Lawson Associates, Inc. to provide both public information and public involvement services to the City.

- Contract 34202 was authorized under Ordinance 176336, which was a part of a competitive bidding process to provide public information and public involvement services as part of a flexible services contract administered by the Office of Neighborhood Involvement (ONI), for the duration of the contract, to expire June 30, 2004.

- Amendment 1 to Contract 34202 was approved administratively by the Bureau of Purchases to extend the contract through June 30, 2005.  It also switched the management of the contract from ONI, which was no longer administering the flexible services contract, to Bryan Aptekar, with Portland Parks & Recreation (PP&R).  The Amendment did not allow for an increase in the original contract amount.

- The Portland Bureau of Parks & Recreation (PP&R) originally hired Jeanne Lawson Associates, Inc. to assist with the public involvement process for siting skateparks throughout the City, including working with its advisory committee, developing and assisting with the public involvement approach, facilitating during public meetings and other functions.  Siting, and later development, of skateparks is important to the City, the Bureau and the citizens of Portland, who approved siting and development of the first two skateparks in what will be a system of skateparks by the passage of the Parks Levy in November 2002.   Appropriate and thorough public involvement is not only a priority for the Bureau, but it is of critical importance to the success of this project.

- The skatepark siting project has been thorough, but has lasted and will continue to last longer than originally anticipated.  PP&R desires to continue and to complete the process for skatepark site selection both diligently and with effective public input. Therefore both the amount of time needed to complete this project and the amount of money allocated to pay for the public involvement services of Jeanne Lawson Associates, Inc, under Contract 34202 needs to be extended.  The additional funds to pay for these services are available within the project budget.

NOW, THEREFORE, the Council directs:

- The Mayor and the Auditor are hereby authorized to execute Amendment No. 2 to Contract # 34202 between the City of Portland and Jeanne Lawson Associates, Inc, substantially in the form of Exhibit A attached hereto, for an additional cost not to exceed $9,000 and a term not to exceed December 31, 2005.

- The Mayor and Auditor are authorized to draw and deliver checks payable to Jeanne Lawson Associates, Inc for services delivered when demand is presented and approved by the proper authorities.

Section 2.  The Council declares that an emergency exists because of the need to continue the public involvement portion of the project in a consistent manner; therefore, this Ordinance shall be in full force and effect from and after its passage by Council.

Passed by the Council:  February 2, 2005		GARY BLACKMER

Auditor of the City of Portland

Mayor Potter

Prepared by:  Bryan Aptekar					By  /S/ Colleen Phillips

January 13, 2005							Deputy

BACKING SHEET INFORMATION

AGENDA NO.  69-2005

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.  179046

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| STEN | X |  |
| POTTER | X |  |