Scope of Work

a.	Review current space utilization at BOEC/BTS facility

- Evaluate space needs (including personnel, equipment, customer service, storage and parking needs) for all tenants and operations currently at the BOEC/BTS facility and  POEM

  - How can the space work the most efficiently for all tenants?

- Review existing security and site hardening requirements for an essential facility

- Provide short-term options for co-location of facilities

  - Identify how POEM and the EOC can fit into the current space including their need to expand beyond their offices and into other adaptable rooms within the facility

  - (Short term look will help us make long term suggestions of possible construction of new facility or expansion of current facility)

- Provide long-term suggestions to accommodate a fully functional EOC and POEM office area

- Provide advantages, disadvantages and estimated costs for each option.

- A. Current space utilization facts by bureau – no costs required

- B. Proposed Short term options with costs and schematic

- C. Long term suggestions

## Deliverables

Initial meeting with Project Manager

Meetings with key stakeholders of BOEC, BTS, and POEM

Monthly written report to Project Manager

Initial and final floor plans for projected short-term co-location of BOEC, BTS, EOC and POEM

Final report with all options on March 31, 2006

## Work Experience

- Must understand internal complex secure facilities

- Must understand traffic flow of complex secure facilities

- Background check and signed Nondisclosure Agreement (vendor)

- Documents developed by vendor will be identified to be returned to the City