Exhibit A:

Final Portland Aerial Tram Funding Plan

Contributors to Portland Aerial Tram

| Contributor | Contribution ($) | Contribution (as % of final cost) |
| --- | --- | --- |
| Oregon Health & Science University (OHSU) | $38.2 million | 67.0% |
| South Waterfront Property Owners | $5.8 million | 10.2% |
| North Macadam Investors, LLC (NMI) | $2.5 million | 4.4% |
| OHSU/NMI (shared costs to be determined) | $2.0 million | 3.5% |
| Portland Development Commission (PDC) | $8.5 million | 14.9% |
| Final Total | $57,000,000 | 100.0% |

Cost-Savings contributed by Portland Aerial Tram contractors

| Contractor | In-Kind Contribution | Project Savings |
| --- | --- | --- |
| Doppelmayr CTEC, Inc. | Contract Reductions. * | $34,371.50 |
|  | In-Kind Contribution of fees. * | $160,000 |
|  | Total Savings | $194,371.50 |
| Kiewit Pacific Co. | Savings. | $301,000 |
|  | In-Kind Contribution. | $750,000 |
|  | Total Savings | $1,051,000 |
| AGPS - Sarah Graham | Contingency savings. * | $100,000 |
|  | Capped fee rather than normal fee. * | $1,434,600 |
|  | Total Savings | $1,534,600 |

- * These savings are already included in the $57. Million Project Cost

# Summary of Revised Contract Amounts

| Revenue |  |  |  | 1. $57,000,000 |
| --- | --- | --- | --- | --- |
| Expenses | % of Kiewit | % of Total |  | $57,000,000 |
| ## Construction Eng. |  | 16.3% | $9,287,173 |  |
| Doppelmayr |  | 18.4% | $10,477,387 |  |
| Kiewit |  | 61.0% | $34,799,000 |  |
| Contingency | 7.0% | 4.3% | $2,436,440 |  |

- 1. Reflects an application of a portion of the  Kiewit savings and cost reductions against the 4/6/06 estimate of $57,614,561 to the current $57,000,000 estimate.