ORDINANCE No. 182442

Amend Intergovernmental Agreement with Oregon Department of Transportation for construction of the NE 47th Intersection and Roadway Improvements. (Ordinance; amend Contract No. 52869)

The City of Portland ordains:

Section 1.	The Council finds:

1.	Oregon Department of Transportation (ODOT) and the Portland Office of Transportation entered into an Intergovernmental Agreement (IGA) to fund improvements at the intersection of NE 47th and Columbia by Ordinance No. 180895, passed April 18, 2007, and Contract No. 52869, effective June 6, 2007.

2.	Due to project scheduling constraints the project is slightly delayed from the milestone dates in the contract and ODOT is requesting an amendment to the IGA.

3.	This amendment to the contract will amend the contract to modify the milestone dates and change the name of the ODOT project manager, there are no other changes.

4.	The Bureau’s level of confidence in the cost estimates for this project is medium, the 	project is at 60% design.

NOW, THEREFORE, the Council directs:

a.	That the Commissioner-in-Charge and Auditor are authorized to amend an contract with the Oregon Department of Transportation for construction of the NE 47th Intersection and Roadway Improvements, similar in form to the agreement attached to this Ordinance and by reference made a part hereof.

Passed by the Council, December 24, 2008	GARY BLACKMER

Auditor of the City of Portland

Commissioner Sam Adams	By  /s/ Emily Matasar

Prepared by: Dan Layden:slg

Deputy

BACKING SHEET INFORMATION

AGENDA NO.   1747, 1787-2008

ACTION TAKEN:

DEC 17 2008 PASSED TO SECOND READING DEC 24 2008 9:30 A.M.

ORDINANCE/RESOLUTION/COUNCIL DOCUMENT NO.   182442

| COMMISSIONERS VOTED AS FOLLOWS: |  |  |
| --- | --- | --- |
|  | YEAS | NAYS |
| ADAMS | X |  |
| FISH | X |  |
| LEONARD | X |  |
| SALTZMAN | X |  |
| POTTER | X |  |