# Saint Andrews Condominiums

January 8, 2008

Meeting #2

John Reilly

Bill Hawkins

Phil Sydnor

To Discuss:

1 – Cliff

- Stabilization with “shockcrete” with anchoring

- Agreement potentially required by South property owner

2 – Site Adjustments

- Set back adjustments

- Utility pole removal (John is currently discussing with utility co.)

- Street re-grading

- New sidewalk

3 – Define project goals

4 – Define project roles for Client, Architect, & Construction Manager

- Design Phase

- Permitting Phase

- Construction Phase

- Cost Estimating

- Project Coordination

- Value Engineering

5 - Building Design

- Public Amenities

  - Small gym

  - Sauna

  - Group conference room with kitchenette

  - ADA accessible parking and apartment units

  - 2 parking spaces for 3 units, 3 for penthouse

  - Trash chute

  - Sound barrier design

  - Large individual storage units

- Apartment  Amenities

  - Large Units – 2,994 gross sq. ft. (elevator and stairs removed)

  - Private Foyer directly off of elevator

  - Roof terrace and garage roof terrace access

  - Views – 180 degree view – west, north, east (mountain & city views)

  - Garden room

  - Tall ceilings (9’-4” max.)

  - Individual interiors as required (classical/ contemporary)

  - Large bedrooms

  - Large kitchens – with top tier appliances

  - Formal Dining Room

  - 2.5 baths in 3 units, 3.5 baths in penthouse

  - 2 Fireplaces in each unit

  - Walk-in closets

- NEXT STEPS

  - John and Debra to confirm Public Amenities (see list above)

  - John to provide soils report and new survey (new survey to include existing curb heights at both sides of adjacent street and at the adjacent trail

  - Bill and Phil to finalize submittal for site adjustment on Thursday, 01/10/08

  - Confirm final consultant team – Bill, Phil, and John to explore/ contact other structural engineers.  Phil will contact WDY

  - Finalize design consultants fee proposal

  - John to contact ODOT regarding possible installation of 10’ tall sound barrier wall in the future

  - Phil to begin 3d site analysis

  - Bill and Phil to finalize preliminary drawing package

  - John, Bill, and Phil to research other stone and/or simulated stone paneling/ veneer

- NEXT MEETING

- The next meeting is scheduled for Wednesday, January 16, 2008 at 2 PM at Bill Hawkins office.